



**ISIOLO WATER AND SEWERAGE COMPANY**

**(IWASCO)**

**P.O. Box 491-60300 ISIOLO, Email:** [**isiolowater@yahoo.com**](mailto:isiolowater@yahoo.com)

**TENDER DOCUMENT FOR**

**DRILLING AND EQUIPPING OF 5 NO BOREHOLES**

**IN SHOWGROUND MOSQUE, CHECHELES TULOROBA, WASO PRIMARY AND MATER HOSPITAL WATER PROJECT**

**TENDER NO. IWASCO/CLSG11/2023/2**

**WATER SECTOR TRUST FUND**

**TABLE OF CONTENTS**

[INVITATION TO TENDER V](#_TOC_250118)

APPENDIX TO THE PREFACE vii

GUIDELINES FOR PREPARATION OF TENDER DOCUMENTS vii

1. PART 1 - TENDERING PROCEDURES vii
2. PART 2 - PROCUREMENT ENTITY'S REQUIREMENTS vii
3. PART 3 - CONDITIONS OF CONTRACT AND CONTRACT FORMS viii

INVITATION TO TENDER X

[SECTION I - INSTRUCTIONS TO TENDERERS 1](#_TOC_250117)

* 1. [General Provisions 1](#_TOC_250116)
     1. Scope of Tender 1
     2. [Fraud and Corruption 1](#_TOC_250115)
     3. [Eligible Tenderers 1](#_TOC_250114)
     4. [Eligible Goods, Equipment, and Services 3](#_TOC_250113)
     5. [Tenderer's Responsibilities 3](#_TOC_250112)
  2. [Contents of Tender Documents 3](#_TOC_250111)

1. [Sections of Tender Document 3](#_TOC_250110)
2. [Site visit 4](#_TOC_250109)
3. [Pre-Tender Meeting 4](#_TOC_250108)
4. Clariﬁcation and amendment of Tender Documents 5
5. Amendment of Tender Documents 5
   1. [Preparation of Tenders 5](#_TOC_250107)
6. [Cost of Tendering. 5](#_TOC_250106)
7. [Language of Tender 5](#_TOC_250105)
8. [Documents Comprising the Tender 5](#_TOC_250104)
9. [Form of Tender and Schedules 6](#_TOC_250103)
10. [Alternative Tenders 6](#_TOC_250102)
11. [Tender Prices and Discounts 6](#_TOC_250101)
12. [Currencies of Tender and Payment 7](#_TOC_250100)
13. [Documents Comprising the Technical Proposal 7](#_TOC_250099)
14. [Documents Establishing the Eligibility and Qualiﬁcations of the Tenderer](#_TOC_250098)
15. [Period of Validity of Tenders 8](#_TOC_250097)
16. [Tender Security 8](#_TOC_250096)
17. [Format and Signing of Tender 9](#_TOC_250095)

D Sealing and Marking of Tenders 9

1. Sealing and Marking of Tenders 9
2. [Deadline for Submission of Tenders 10](#_TOC_250094)
3. [Late Tenders 10](#_TOC_250093)
4. [Withdrawal, Substitution, and Modiﬁcation of Tenders 10](#_TOC_250092)
5. [Tender Opening 10](#_TOC_250091)
6. [Evaluation and Comparison of Tenders 11](#_TOC_250090)
7. [Conﬁdentiality 11](#_TOC_250089)
8. [Clariﬁcation of Tenders 11](#_TOC_250088)
9. [Deviations, Reservations, and Omissions 12](#_TOC_250087)
10. [Determination of Responsiveness 12](#_TOC_250086)
11. [Non-material Non-conformities 12](#_TOC_250085)
12. [Arithmetical Errors 12](#_TOC_250084)
13. Conversion to Single Currency 13
14. [Margin of Preference and Reservations 13](#_TOC_250083)
15. Subcontractors 13
16. [Evaluation of Tenders 13](#_TOC_250082)
17. [Comparison of Tenders 14](#_TOC_250081)
18. [Abnormally Low Tenders 14](#_TOC_250080)
19. [Abnormally High Tenders 14](#_TOC_250079)
20. [Unbalanced and/or Front-Loaded Tenders 14](#_TOC_250078)
21. [Qualiﬁcations of the Tenderer 15](#_TOC_250077)
22. [Best Evaluated Tender 15](#_TOC_250076)
23. [Procuring Entity's Right to Accept Any Tender, and to Reject Any or All Tenders 15](#_TOC_250075)
24. [Award of Contract 15](#_TOC_250074)
25. [Award Criteria 15](#_TOC_250073)
26. [Notice of Intention to enter into a Contract 15](#_TOC_250072)
27. [Standstill Period 16](#_TOC_250071)
28. [Debrieﬁng by the Procuring Entity 16](#_TOC_250070)
29. [Letter of Award 16](#_TOC_250069)
30. [Signing of Contract 16](#_TOC_250068)
31. [Appointment of Adjudicator 16](#_TOC_250067)
32. [Performance Security. 16](#_TOC_250066)
33. [Publication of Procurement Contract. 17](#_TOC_250065)

[53. Procurement Related Complaints 17](#_TOC_250064)

[SECTION II-TENDER DATA SHEET(TDS) 18](#_TOC_250063)

SECTION III - EVALUATION AND QUALIFY ON CRITERIA 23

1. [General Provisions 23](#_TOC_250062)
2. [Preliminary examination for Determination of Responsiveness 23](#_TOC_250061)
3. Tender Evaluation (ITT 35) 23
4. [Multiple Contracts 23](#_TOC_250060)
5. [Alternative Tenders (ITT 13.1) 24](#_TOC_250059)
6. Margin of Preference is not applicable 24
7. [Post qualiﬁcation and Contract award (ITT 39), more speciﬁcally 24](#_TOC_250058)

SECTION IV – TENDERING FORMS 25

[QUALIFICATION FORMS. 28](#_TOC_250057)

* 1. [Form Equ. Equipment 28](#_TOC_250056)
  2. [Form per-1 29](#_TOC_250055)

1. FORM PER-2: 30
2. TENDERERS QUALIFICATION WITHOUT PRE-QUALIFICATION 32
   1. FORM ELI -1.1 32
   2. [FORM ELI -1.2 33](#_TOC_250054)
   3. [FORM CON – 2 34](#_TOC_250053)

5.4 FORM FIN – 3.1: 36

[5.5 FORM FIN – 3.2: 37](#_TOC_250052)

5.6 FORM FIN – 3.3: 38

[5.7 FORM FIN – 3.4: 38](#_TOC_250051)

[5.8 FORM EXP - 4.1 39](#_TOC_250050)

[5.9 FORM EXP - 4.2(a) 40](#_TOC_250049)

5.11 FORM EXP - 4.2(b) 41

[OTHER FORMS 42](#_TOC_250048)

1. [FORM OF TENDER 42](#_TOC_250047)
2. [TENDERER'S ELIGIBILITY- CONFIDENTIAL BUSINESS QUESTIONNAIRE 45](#_TOC_250046)
3. [CERTIFICATE OF INDEPENDENT TENDER DETERMINATION 48](#_TOC_250045)
4. SELF-DECLARATION FORM - SELF DECLARATION OF THE TENDERER 49
5. [APPENDIX 1- FRAUD AND CORRUPTION 52](#_TOC_250044)
6. [FORM OF TENDER SECURITY - DEMAND BANK GUARANTEE 54](#_TOC_250043)
7. FORM OF TENDER SECURITY (INSURANCE GUARANTEE) 55
8. FORM OF TENDER-SECURING DECLARATION 56
9. APPENDIX TO TENDER 57

[PART II - WORK REQUIREMENTS 58](#_TOC_250042)

[SECTION V - DRAWINGS 58](#_TOC_250041)

[SECTION VI - SPECIFICATIONS 58](#_TOC_250040)

[SECTION VII - BILLS OF QUANTITIES 59](#_TOC_250039)

1. [Objectives 59](#_TOC_250038)
2. [Day work Schedule 59](#_TOC_250037)
3. [Provisional Sums 59](#_TOC_250036)
4. [The Bills of Quantities 59](#_TOC_250035)

[PART III-CONDITIONS OF CONTRACT AND CONTRACT FORMS 60](#_TOC_250034)

[SECTION VIII - GENERAL CONDITIONS OF CONTRACT 60](#_TOC_250033)

1. [General](#_TOC_250032)
2. [Deﬁnitions 61](#_TOC_250031)
3. [Interpretation 61](#_TOC_250030)
4. [Language and Law 62](#_TOC_250029)
5. [Project Manager's Decisions 63](#_TOC_250028)
6. [Delegation 63](#_TOC_250027)
7. [Communications 63](#_TOC_250026)
8. [Subcontracting 63](#_TOC_250025)
9. [Other Contractors 63](#_TOC_250024)
10. [Personnel and Equipment 63](#_TOC_250023)
11. [Procuring Entity's and Contractor's Risks 63](#_TOC_250022)
12. [Procuring Entity's Risks 63](#_TOC_250021)
13. [Contractor's Risks 64](#_TOC_250020)
14. [Insurance 64](#_TOC_250019)
15. [Site Data 64](#_TOC_250018)
16. [Contractor to Construct the Works 64](#_TOC_250017)
17. [The Works to Be Completed by the Intended Completion Date 64](#_TOC_250016)
18. [Approval by the Project Manager 64](#_TOC_250015)
19. [Safety 65](#_TOC_250014)
20. [Discoveries 65](#_TOC_250013)
21. [Possession of the Site 65](#_TOC_250012)
22. [Access to the Site 65](#_TOC_250011)
23. [Instructions, Inspections and Audits 65](#_TOC_250010)
24. [Appointment of the Adjudicator 65](#_TOC_250009)
25. [Settlement of Claims and Disputes 66](#_TOC_250008)
26. [Fraud and Corruption 68](#_TOC_250007)
27. [Time Control 68](#_TOC_250006)
    1. [Program 68](#_TOC_250005)
    2. [Extension of the Intended Completion Date 69](#_TOC_250004)
    3. [Acceleration 69](#_TOC_250003)
    4. [Delays Ordered by the Project Manager 69](#_TOC_250002)
    5. [Management Meetings 69](#_TOC_250001)
    6. [Early Warning 70](#_TOC_250000)

### Quality Control 69

* 1. Identifying Defects 69
  2. Tests 69
  3. Correction of Defects 69
  4. Uncorrected Defects 69

### Cost Control 70

* 1. Contract Price 70
  2. Changes in the Contract Price. 70
  3. Variations 71
  4. Cash Flow Forecasts 72
  5. Payment Certiﬁcates 72
  6. Payments 72
  7. Compensation Events 73
  8. Tax 73
  9. Currency y of Payment 73
  10. Price Adjustment 73
  11. Retention 74
  12. Liquidated Damages 74
  13. Bonus 74
  14. Advance Payment 74
  15. Securities 75
  16. Dayworks 75
  17. Cost of Repairs 75

### Finishing the Contract 75

* 1. Completion 75
  2. Taking Over 75
  3. Final Account 75
  4. Operating and Maintenance Manuals 75
  5. Termination 76
  6. Payment upon Termination 76
  7. Property 76
  8. Release from Performance 76

SECTION IX - SPECIAL CONDITIONS OF CONTRACT 77

SECTION X - CONTRACT FORMS 88

FORM No. 1 - NOTIFICATION OF INTENTION TO AWARD 80

FORM No. 2 – REQUEST FOR REVIEW 83

FORM No. 3 - LETTER OF AWARD 83

FORM No. 4 - CONTRACT AGREEMENT 84

FORM No. 5 - PERFORMANCE SECURITY [Option 1 - Unconditional Demand Bank Guarantee] 85

FORM No. 6- PERFORMANCE SECURITY [Option 2– Performance Bond] 86

FORM No. 7- ADVANCE PAYMENT SECURITY 88

FORM No. 8- RETENTION MONEY SECURITY 87

FORM No. 9- BENEFICIAL OWNERSHIP DISCLOSURE FORM 87

**TENDER DOCUMENTS FOR PROCUREMENT OF SMALLWORKS**

**1) NAME AND CONTACTADDRESSES OF PROCURING ENTITY**

Name………………ISIOLO WATER AND SEWERAGE COMPANY LTD.

Address…………………P.O.BOX 491 ISIOLO

Email address……………isiolowater@yahoo.com

2) **Invitation to Tender (ITT) No.** …………IWASCO/CLSG 11/2023/2

3) **Tender Name** ………DRILLING AND EQUIPPING OF 5 NO BOREHOLES IN SHOWGROUND MOSQUE, CHECHELES, TULUROBA, WASO PRIMARY AND MATER HOSPITAL

### INVITATION TO TENDER

**PROCURING ENTITY:** *[THE PROCURING ENTITY IS ISIOLO WATER AND SEWERAGE COMPAY LTD P.O.BOX 491 ISIOLO AUTHORIZED REPRESENTATIVE ABDULLAHI SORA MANAGING DIRECTOR]* **CONTRACT NAME AND DESCRIPTION:** *THE PROJECT MANAGER IS ABDULLAHI SORA, AND NAME OF AUTHORIZED REPRESENTATIVE JOSEPH WACIURI*

1. The *Isiolo Water and Sewerage Company Ltd* invites sealed tenders for the drilling and equipping 5No boreholes at Isiolo town
2. Tendering will be conducted under open competitive method Nationalusing a standardized tender document. Tendering is open to all qualiﬁed and interested Tenderers.

**Tenderers will be allowed to tender for one or more lots.**

1. Qualiﬁed and interested tenderers may obtain further information and inspect the Tender Documents during ofﬁce hours *0800an to 0500pm* at the address given below.
2. A complete set of tender documents may be purchased or obtained by interested tenders upon payment of a non- refundable fees of Kenya shillings one thousand in cash or Banker's Cheque and payable to the address given below. Tender documents may be obtained electronically from the Website(s) [www.iwasco.or.ke](http://www.iwasco.or.ke) . Tender documents obtained electronically will be free of charge.
3. Tender documents may be viewed and downloaded for free from the website [www.iwasco.or.ke](http://www.iwasco.or.ke) Tenderers who download the tender document must forward their particulars immediately to [*isiolowater@yahoo.com*](mailto:isiolowater@yahoo.com) *of address P.O. Box 491 Isiolo* to facilitate any further clariﬁcation or addendum.
4. Tenders shall be quoted be in Kenya Shillings and shall include all taxes. Tenders shall remain valid for 150 days from the date of opening of tenders.
5. All Tenders must be accompanied by a *tender security of* **Ksh 299,200** *valid as per the TDD.*
6. The Tenderer shall chronologically serialize all pages of the tender documents submitted.
7. Completed tenders must be delivered to the address below on or before *25th March 2025 at 12.00 Noon* Electronic Tenders will not be permitted.
8. Tenders will be opened immediately after the deadline date and time speciﬁed above or any dead line date and time speciﬁed later. Tenders will be publicly opened in the presence of the Tenderers' designated representatives who choose to attend at the address below.
9. Late tenders will be rejected.
10. The addresses referred to above are:

### Address for obtaining further information and for purchasing tender documents

* + 1. Isiolo Water and Sewerage Company Ltd
    2. Airport Road next to County Ministry of Water Offices Isiolo Town
    3. P. O Box 491 Isiolo
    4. Jabdu Boru [isiolowater@yahoo.com](mailto:isiolowater@yahoo.com) 0723926713

### Address for Submission of Tenders.

* + 1. Isiolo Water and Sewerage Company Ltd
    2. P. O Box 491 Isiolo Jabdu Boru, Procurement Manager
    3. Airport Road next to County Ministry of Water Offices Isiolo Town

### Address for Opening of Tenders.

* + 1. Isiolo Water and Sewerage Company Ltd
    2. Airport Road next to County Ministry of Water Offices Isiolo Town

#### [Authorized Ofﬁcial (name, designation, Signature and date)]

Name Jabdu Boru

Designation Managing Director Signature Date

# PART 1 - TENDERING PROCEDURES

## SECTION I: INSTRUCTIONS TO TENDERERS

### A General Provisions

1. **Scope of Tender**
   1. The Procuring Entity as deﬁned in the Appendix to Conditions of Contract invites tenders for Works Contract as described in the tender documents. The name, identiﬁcation, and number of lots (contracts) of this Tender Document are **speciﬁed in the TDS.**

### Fraud and Corruption

* 1. The Procuring Entity requires compliance with the provisions of the Public Procurement and Asset Disposal Act, 2015, Section 62 “Declaration not to engage in corruption”. The tender submitted by a person shall include a declaration that the person shall not engage in any corrupt or fraudulent practice and a declaration that the person or his or her sub-contractors are not debarred from participating in public procurement proceedings.
  2. The Procuring Entity requires compliance with the provisions of the Competition Act 2010, regarding collusive practices in contracting. Any tenderer found to have engaged in collusive conduct shall be disqualiﬁed and criminal and/or civil sanctions may be imposed. To this effect, Tenders shall be required to complete and sign the “Certiﬁcate of Independent Tender Determination” annexed to the Form of Tender.
  3. Unfair Competitive Advantage - Fairness and transparency in the tender process require that the ﬁrms or their Afﬁliates competing for a speciﬁc assignment do not derive a competitive advantage from having provided consulting services related to this tender. To that end, the Procuring Entity shall indicate in the **Data Sheet** and make available to all the ﬁrms together with this tender document all information that would in that respect give such ﬁrm any unfair competitive advantage over competing ﬁrms.
  4. Unfair Competitive Advantage -Fairness and transparency in the tender process require that the Firms or their Afﬁliates competing for a speciﬁc assignment do not derive a competitive advantage from having provided consulting services related to this tender being tendered for. The Procuring Entity shall indicate in the **TDS** ﬁrms (if any) that provided consulting services for the contract being tendered for. The Procuring Entity shall check whether the owners or controllers of the Tenderer are same as those that provided consulting services. The Procuring Entity shall, upon request, make available to any tenderer information that would give such ﬁrm unfair competitive advantage over competing ﬁrms.

### Eligible Tenderers

* 1. A Tenderer may be a ﬁrm that is a private entity, a state-owned enterprise or institution subject to ITT 3.7 or any combination of such entities in the form of a joint venture (JV) under an existing agreement or with the intent to enter into such an agreement supported by a letter of intent. Public employees and their close relatives *(spouses, children, brothers, sisters and uncles and aunts)* are not eligible to participate in the tender. In the case of a joint venture, all members shall be jointly and severally liable for the execution of the entire Contract in accordance with the Contract terms. The JV shall nominate a Representative who shall have the authority to conduct all business for and on behalf of any and all the members of the JV during the tendering process and, in the event the JV is awarded the Contract, during contract execution. The maximum number of JV members shall be speciﬁed in the **TDS.**
  2. Public Ofﬁcers of the Procuring Entity, their Spouses, Child, Parent, Brothers or Sister. Child, Parent, Brother or Sister of a Spouse, their business associates or agents and ﬁrms/organizations in which they have a substantial or controlling interest shall not be eligible to tender or be awarded a contract. Public Ofﬁcers are also not allowed to participate in any procurement proceedings.
  3. A Tenderer shall not have a conﬂict of interest. Any tenderer found to have a conﬂict of interest shall be disqualiﬁed. A tenderer may be considered to have a conﬂict of interest for the purpose of this tendering process, if the tenderer:
     1. Directly or indirectly controls, is controlled by or is under common control with another tenderer; or
     2. Receives or has received any direct or indirect subsidy from another tenderer; or
     3. Has the same legal representative as another tenderer; or
     4. Has a relationship with another tenderer, directly or through common third parties, that puts it in a position

to inﬂuence the tender of another tenderer, or inﬂuence the decisions of the Procuring Entity regarding this tendering process; or

* + 1. Any of its afﬁliates participated as a consultant in the preparation of the design or technical speciﬁcations of the works that are the subject of the tender; or
    2. any of its afﬁliates has been hired (or is proposed to be hired) by the Procuring Entity as Engineer for the Contract implementation; or
    3. Would be providing goods, works, or non-consulting services resulting from or directly related to consulting services for the preparation or implementation of the contract speciﬁed in this Tender Document or
    4. Has a close business or family relationship with a professional staff of the Procuring Entity who:
       1. are directly or indirectly involved in the preparation of the Tender document or speciﬁcations of the Contract, and/or the Tender evaluation process of such contract; or
       2. would be involved in the implementation or supervision of such Contract unless the conﬂict stemming from such relationship has been resolved in a manner acceptable to the Procuring Entity throughout the tendering process and execution of the Contract.
  1. A tenderer shall not be involved in corrupt, coercive, obstructive, collusive or fraudulent practice. A tenderer that is proven to have been involved any of these practices shall be automatically disqualiﬁed.
  2. A Tenderer (either individually or as a JV member) shall not participate in more than one Tender, except for permitted alternative tenders. This includes participation as a subcontractor in other Tenders. Such participation shall result in the disqualiﬁcation of all Tenders in which the ﬁrm is involved. A ﬁrm that is not a tenderer or a JV member may participate as a subcontractor in more than one tender. Members of a joint venture may not also make an individual tender, be a subcontractor in a separate tender or be part of another joint venture for the purposes of the same Tender.
  3. A Tenderer may have the nationality of any country, subject to the restrictions pursuant to ITT 4.8.A Tenderer shall be deemed to have the nationality of a country if the Tenderer is constituted, incorporated or registered in and operates in conformity with the provisions of the laws of that country, as evidenced by its articles of incorporation (or equivalent documents of constitution or association) and its registration documents, as the case may be. This criterion also shall apply to the determination of the nationality of proposed subcontractors or sub- consultants for any part of the Contract including related Services.
  4. Tenderer that has been debarred from participating in public procurement shall be ineligible to tender or be awarded a contract. The list of debarred ﬁrms and individuals is available from the website of PPRA [www.ppra.go.ke.](http://www.ppra.go.ke/)
  5. Tenderers that are state-owned enterprises or institutions may be eligible to compete and be awarded a Contract(s) only if they are accredited by PPRA to be (i) a legal public entity of the state Government and/or public administration, (ii) ﬁnancially autonomous and not receiving any signiﬁcant subsidies or budget support from any public entity or Government, and (iii) operating under commercial law and vested with legal rights and liabilities similar to any commercial enterprise to enable it compete with ﬁrms in the private sector on an equal basis.
  6. A Firms and individuals may be ineligible if their countries of origin (a) as a matter of law or ofﬁcial regulations, Kenya prohibits commercial relations with that country, or (b) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, Kenya prohibits any import of goods or contracting of works or services from that country, or any payments to any country, person, or entity in that country. A tenderer shall provide such documentary evidence of eligibility satisfactory to the Procuring Entity, as the Procuring Entity shall reasonably request.
  7. Foreign tenderers are required to source at least forty (40%) percent of their contract inputs (in supplies, subcontracts and labor) from national suppliers and contractors. To this end, a foreign tenderer shall provide in its tender documentary evidence that this requirement is met. Foreign tenderers not meeting this criterion will be automatically disqualiﬁed. Information required to enable the Procuring Entity determine if this condition is met shall be provided in for this purpose is be provided in *“SECTION III - EVALUATION AND QUALIFICATION CRITERIA, Item 9”.*
  8. Pursuant to the eligibility requirements of ITT 4.10, a tender is considered a foreign tenderer, if the tenderer is not registered in Kenya or if the tenderer is registered in Kenya and has less than 51 percent ownership by Kenyan

Citizens. JVs are considered as foreign tenderers if the individual member ﬁrms are not registered in Kenya or if are registered in Kenya and have less than 51 percent ownership by Kenyan citizens. The JV shall not subcontract to foreign ﬁrms more than 10 percent of the contract price, excluding provisional sums.

* 1. The National Construction Authority Act of Kenya requires that all local and foreign contractors be registered with the National Construction Authority and be issued with a Registration Certiﬁcate before they can undertake any construction works in Kenya. Registration shall not be a condition for tender, but it shall be a condition of contract award and signature. A selected tenderer shall be given opportunity to register before such award and signature of contract. Application for registration with National Construction Authority may be accessed from the website [www.nca.go.ke.](http://www.nca.go.ke/)
  2. The Competition Act of Kenya requires that ﬁrms wishing to tender as Joint Venture undertakings which may prevent, distort or lessen competition in provision of services are prohibited unless they are exempt in accordance with the provisions of Section 25 of the Competition Act, 2010. JVs will be required to seek for exemption from the Competition Authority. Exemption shall not be a condition for tender, but it shall be a condition of contract award and signature. A JV tenderer shall be given opportunity to seek such exemption as a condition of award and signature of contract. Application for exemption from the Competition Authority of Kenya may be accessed from the website [www.cak.go.ke](http://www.cak.go.ke/)
  3. A Kenyan tenderer shall provide evidence of having fulﬁlled his/her tax obligations by producing a valid tax clearance certiﬁcate or tax exemption certiﬁcate issued by the Kenya Revenue Authority.

### Eligible Goods, Equipment, and Services

* 1. Goods, equipment and services to be supplied under the Contract may have their origin in any country that is not eligible under ITT 3.9. At the Procuring Entity's request, Tenderers may be required to provide evidence of the origin of Goods, equipment and services.
  2. Any goods, works and production processes with characteristics that have been declared by the relevant national environmental protection agency or by other competent authority as harmful to human beings and to the environment shall not be eligible for procurement.

### Tenderer's Responsibilities

* 1. The tenderer shall bear all costs associated with the preparation and submission of his/her tender, and the Procuring Entity will in no case be responsible or liable for those costs.
  2. The tenderer, at the tenderer's own responsibility and risk, is encouraged to visit and examine the Site of the Works and its surroundings, and obtain all information that may be necessary for preparing the tender and entering into a contract for construction of the Works. The costs of visiting the Site shall be at the tenderer's own expense.
  3. The Tenderer and any of its personnel or agents will be granted permission by the Procuring Entity to enter upon its premises and lands for the purpose of such visit. The Tenderer shall indemnify the Procuring Entity against all liability arising from death or personal injury, loss of or damage to property, and any other losses and expenses incurred as a result of the inspection.
  4. The tenderer shall provide in the Form of Tender and Qualiﬁcation Information, a preliminary description of the proposed work method and schedule, including charts, as necessary or required.

### B. Contents of Tender Documents

### Sections of Tender Document

* 1. The tender document consists of Parts 1, 2, and 3, which includes all the sections speciﬁed below, and which should be read in conjunction with any Addenda issued in accordance with ITT 8.

### PART 1 Tendering Procedures

1. Section I - Instructions to Tenderers (ITT)
2. Section II - Tender Data Sheet (TDS)
3. Section III - Evaluation and Qualiﬁcation Criteria
4. Section IV - Tendering Forms

### PART 2 Works Requirements

1. Section V - Drawings
2. Section VI - Speciﬁcations
3. Section VII - Bills of Quantities

### PART 3 Conditions of Contract and Contract Forms

1. Section VIII - General Conditions of Contract (GCC)
2. Section IX - Special Conditions of Contract (SC)
3. Section X - Contract Forms
   1. The Invitation to Tender Document (ITT) issued by the Procuring Entity is not part of the Contract documents.
   2. Unless obtained directly from the Procuring Entity, the Procuring Entity is not responsible for the completeness of the Tender document, responses to requests for clariﬁcation, the minutes of the pre-Tender meeting (if any), or Addenda to the Tender document in accordance with ITT 8. In case of any contradiction, documents obtained directly from the Procuring Entity shall prevail.
   3. The Tenderer is expected to examine all instructions, forms, terms, and speciﬁcations in the Tender Document and to furnish with its Tender all information and documentation as is required by the Tender document.

### Site Visit

* 1. The Tenderer, at the Tenderer's own responsibility and risk, is encouraged to visit and examine and inspect the Site of the Required Services and its surroundings and obtain all information that may be necessary for preparing the Tender and entering into a contract for the Services. The costs of visiting the Site shall be at the Tenderer's own expense.

### Pre-Tender Meeting

### The Procuring Entity shall specify in the TDS if a pre-tender meeting will be held, when and where. The Procuring Entity shall also specify in the TDS if a pre-arranged pretender site visit will be held and when. The Tenderer's designated representative is invited to attend a pre-arranged pretender visit of the site of the works. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage.

### The Tenderer is requested to submit any questions in writing, to reach the Procuring Entity not later than the period speciﬁed in the TDS before the meeting.

### Minutes of the pre-Tender meeting and the pre-arranged pretender site visit of the site of the works, if applicable, including the text of the questions asked by Tenderers and the responses given, together with any responses prepared after the meeting, will be transmitted promptly to all Tenderers who have acquired the Tender Documents in accordance with ITT 6.3. Minutes shall not identify the source of the questions asked.

### The Procuring Entity shall also promptly publish anonym zed (*no names*) Minutes of the pre-Tender meeting and the pre-arranged pretender visit of the site of the works at the web page identiﬁed in the TDS. Any modiﬁcation to the Tender Documents that may become necessary as a result of the pre-tender meeting and the pre-arranged pretender site visit, shall be made by the Procuring Entity exclusively through the issue of an Addendum pursuant to ITT 8 and not through the minutes of the pre-Tender meeting. Nonattendance at the pre-Tender meeting will not be a cause for disqualiﬁcation of a Tenderer.

### Clariﬁcation and amendments of Tender Documents

### A Tenderer requiring any clariﬁcation of the Tender Document shall contact the Procuring Entity in writing at the Procuring Entity's address speciﬁed in the TDS or raise its enquiries during the pre-Tender meeting and the pre- arranged pretender visit of the site of the works if provided for in accordance with ITT 8.4. The Procuring Entity will respond in writing to any request for clariﬁcation, provided that such request is received no later than the period speciﬁed in the TDS prior to the deadline for submission of tenders. The Procuring Entity shall forward copies of its response to all tenderers who have acquired the Tender Documents in accordance with ITT 6.3, including a description of the inquiry but without identifying its source. If speciﬁed in the TDS, the Procuring Entity shall also promptly publish its response at the web page identiﬁed in the TDS. Should the clariﬁcation result in changes to the essential elements of the Tender Documents, the Procuring Entity shall amend the Tender Documents appropriately following the procedure under ITT 8.4.

### Amendment of Tendering Document

### At any time prior to the deadline for submission of Tenders, the Procuring Entity may amend the Tendering document by issuing addenda.

### Any addendum issued shall be part of the tendering document and shall be communicated in writing to all who have obtained the tendering document from the Procuring Entity in accordance with ITT 6.3. The Procuring Entity shall also promptly publish the addendum on the Procuring Entity's web page in accordance with ITT 8.4.

### To give prospective Tenderers reasonable time in which to take an addendum into account in preparing their Tenders, the Procuring Entity shall extend, as necessary, the deadline for submission of Tenders, in accordance with ITT 25.2 below.

### C. Preparation of Tenders

### Cost of Tendering

### The Tenderer shall bear all costs associated with the preparation and submission of its Tender, and the Procuring Entity shall not be responsible or liable for those costs, regardless of the conduct or outcome of the tendering process.

### Language of Tender

### The Tender, as well as all correspondence and documents relating to the tender exchanged by the tenderer and the Procuring Entity, shall be written in the English Language. Supporting documents and printed literature that are part of the Tender may be in another language provided they are accompanied by an accurate and notarized translation of the relevant passages into the English Language, in which case, for purposes of interpretation of the Tender, such translation shall govern.

### Documents Comprising the Tender

### The Tender shall comprise the following:

1. Form of Tender prepared in accordance with ITT 14;
2. Schedules including priced Bill of Quantities, completed in accordance with ITT 14 and ITT 16;
3. Tender Security or Tender-Securing Declaration, in accordance with ITT 21.1;
4. Alternative Tender, if permissible, in accordance with ITT 15;
5. Authorization: written conﬁrmation authorizing the signatory of the Tender to commit the Tenderer, in accordance with ITT 22.3;
6. Qualiﬁcations: documentary evidence in accordance with ITT 19establishing the Tenderer's qualiﬁcations to perform the Contract if its Tender is accepted;
7. Conformity: a technical proposal in accordance with ITT 18;
8. Any other document required in the **TDS**.

### In addition to the requirements under ITT 11.1, Tenders submitted by a JV shall include a copy of the Joint Venture Agreement entered into by all members. Alternatively, a letter of intent to execute a Joint Venture Agreement in the event of a successful Tender shall be signed by all members and submitted with the Tender,

together with a copy of the proposed Agreement. The Tenderer shall chronologically serialize pages of all tender documents submitted.

### The Tenderer shall furnish in the Form of Tender information on commissions and gratuities, if any, paid or to be paid to agents or any other party relating to this Tender.

### Form of Tender and Schedules

### The Form of Tender and Schedules, including the Bill of Quantities*,* shall be prepared using the relevant form*s* furnished in Section IV, Tendering Forms. The forms must be completed without any alterations to the text, and no substitutes shall be accepted except as provided under ITT 20.3. All blank spaces shall be ﬁlled in with the information requested.

### Alternative Tenders

### Unless otherwise speciﬁed in the TDS, alternative Tenders shall not be considered.

### When alternative times for completion are explicitly invited, a statement to that effect will be included in the TDS, and the method of evaluating different alternative times for completion will be described in Section III, Evaluation and Qualiﬁcation Criteria.

### Except as provided under ITT 13.4 below, Tenderers wishing to offer technical alternatives to the requirements of the Tender Documents must ﬁrst price the Procuring Entity's design as described in the Tender Documents and shall further provide all information necessary for a complete evaluation of the alternative by the Procuring Entity, including drawings, design calculations, technical speciﬁcations, breakdown of prices, and proposed construction methodology and other relevant details. Only the technical alternatives, if any, of the Tenderer with the Winning Tender conforming to the basic technical requirements shall be considered by the Procuring Entity. When speciﬁed in the TDS, Tenderers are permitted to submit alternative technical solutions for speciﬁed parts of the Works, and such parts will be identiﬁed in the TDS, as will the method for their evaluating, and described in Section VII, Works' Requirements.

### Tender Prices and Discounts

### The prices and discounts (including any price reduction) quoted by the Tenderer in the Form of Tender and in the Bill of Quantities shall conform to the requirements speciﬁed below.

### The Tenderer shall ﬁll in rates and prices for all items of the Works described in the Bill of Quantities. Items against which no rate or price is entered by the Tenderer shall be deemed covered by the rates for other items in the Bill of Quantities and will not be paid for separately by the Procuring Entity. An item not listed in the priced Bill of Quantities shall be assumed to be not included in the Tender, and provided that the Tender is determined substantially responsive notwithstanding this omission, the average price of the item quoted by substantially responsive Tenderers will be added to the Tender price and the equivalent total cost of the Tender so determined will be used for price comparison.

### The price to be quoted in the Form of Tender, in accordance with ITT 14.1, shall be the total price of the Tender, including any discounts offered.

### The Tenderer shall quote any discounts and the methodology for their application in the Form of Tender, in accordance with ITT 14.1.

### It will be speciﬁed in the TDS if the rates and prices quoted by the Tenderer are or are not subject to adjustment during the performance of the Contract in accordance with the provisions of the Conditions of Contract, except in cases where the contract is subject to ﬂuctuations and adjustments, not ﬁxed price. In such a case, the Tenderer shall furnish the indices and weightings for the price adjustment formulae in the Schedule of Adjustment Data and the Procuring Entity may require the Tenderer to justify its proposed indices and weightings.

### Where tenders are being invited for individual lots (contracts)or for any combination of lots (packages), tenderers wishing to offer discounts for the award of more than one Contract shall specify in their Tender the price reductions applicable to each package, or alternatively, to individual Contracts within the package. Discounts shall be submitted in accordance with ITT 16.4, provided the Tenders for all lots (contracts) are opened at the same time.

### All duties, taxes, and other levies payable by the Contractor under the Contract, or for any other cause, as of the date 30 days prior to the deadline for submission of Tenders, shall be included in the rates and prices and the total Tender Price submitted by the Tenderer.

### Currencies of Tender and Payment

### Tenderers shall quote entirely in Kenya Shillings. The unit rates and the prices shall be quoted by the Tenderer in the Bill of Quantities, entirely in Kenya shillings. A Tenderer expecting to incur expenditures in other currencies for inputs to the Works supplied from outside Kenya shall device own ways of getting foreign currency to meet those expenditures.

### Documents Comprising the Technical Proposal

### The Tenderer shall furnish a technical proposal including a statement of work methods, equipment, personnel, schedule and any other information as stipulated in Section IV, Tender Forms, in sufﬁcient detail to demonstrate the adequacy of the Tenderer's proposal to meet the work's requirements and the completion time.

### Documents Establishing the Eligibility and Qualiﬁcations of the Tenderer

### Tenderers shall complete the Form of Tender, included in Section IV, Tender Forms, to establish Tenderer's eligibility in accordance with ITT 4.

### In accordance with Section III, Evaluation and Qualiﬁcation Criteria, to establish its qualiﬁcations to perform the Contract the Tenderer shall provide the information requested in the corresponding information sheets included in Section IV, Tender Forms.

### A margin of preference will not be allowed. Preference and reservations will be allowed, individually or in joint ventures. Applying for eligibility for Preference and reservations shall supply all information required to satisfy the criteria for eligibility speciﬁed in accordance with ITT 33.1.

### Tenderers shall be asked to provide, as part of the data for qualiﬁcation, such information, including details of ownership, as shall be required to determine whether, according to the classiﬁcation established by the Procuring Entity, a contractor or group of contractors qualiﬁes for a margin of preference. Further the information will enable the Procuring Entity identify any actual or potential conﬂict of interest in relation to the procurement and/or contract management processes, or a possibility of collusion between tenderers, and thereby help to prevent any corrupt inﬂuence in relation to the procurement process or contract management.

### The purpose of the information described in ITT 19.4 above overrides any claims to conﬁdentiality which a tenderer may have. There can be no circumstances in which it would be justiﬁed for a tenderer to keep information relating to its ownership and control conﬁdential where it is tendering to undertake public sector work and receive public sector funds. Thus, conﬁdentiality will not be accepted by the Procuring Entity as a justiﬁcation for a Tenderer's failure to disclose, or failure to provide required information on its ownership and control.

### The Tenderer shall provide further documentary proof, information or authorizations that the Procuring Entity may request in relation to ownership and control which information on any changes to the information which was provided by the tenderer under ITT 6.3. The obligations to require this information shall continue for the duration of the procurement process and contract performance and after completion of the contract, if any change to the information previously provided may reveal a conﬂict of interest in relation to the award or management of the contract.

### All information provided by the tenderer pursuant to these requirements must be complete, current and accurate as at the date of provision to the Procuring Entity. In submitting the information required pursuant to these requirements, the Tenderer shall warrant that the information submitted is complete, current and accurate as at the date of submission to the Procuring Entity.

### If a tenderer fails to submit the information required by these requirements, its tender will be rejected. Similarly, if the Procuring Entity is unable, after taking reasonable steps, to verify to a reasonable degree the information submitted by a tenderer pursuant to these requirements, then the tender will be rejected.

### If information submitted by a tenderer pursuant to these requirements, or obtained by the Procuring Entity (whether through its own enquiries, through notiﬁcation by the public or otherwise), shows any conﬂict of interest which could materially and improperly beneﬁt the tenderer in relation to the procurement or contract management process, then:

1. if the procurement process is still ongoing, the tenderer will be disqualiﬁed from the procurement process,
2. if the contract has been awarded to that tenderer, the contract award will be set aside,
3. the tenderer will be referred to the relevant law enforcement authorities for investigation of whether the tenderer or any other persons have committed any criminal offence.

### If a tenderer submits information pursuant to these requirements that is incomplete, inaccurate or out-of-date, or attempts to obstruct the veriﬁcation process, then the consequences ITT 6.7 will ensue unless the tenderer can show to the reasonable satisfaction of the Procuring Entity that any such act was not material, or was due to genuine error which was not attributable to the intentional act, negligence or recklessness of the tenderer.

### Period of Validity of Tenders

### Tenders shall remain valid for the Tender Validity period speciﬁed in the TDS. The Tender Validity period starts from the date ﬁxed for the Tender submission deadline (as prescribed by the Procuring Entity in accordance with ITT 24). A Tender valid for a shorter period shall be rejected by the Procuring Entity as non-responsive.

### In exceptional circumstances, prior to the expiration of the Tender validity period, the Procuring Entity may request Tenderers to extend the period of validity of their Tenders. The request and the responses shall be made in writing. If a Tender Security is requested in accordance with ITT 21.1, it shall also be extended for thirty (30) days beyond the deadline of the extended validity period. A Tenderer may refuse the request without forfeiting its Tender security. A Tenderer granting the request shall not be required or permitted to modify its Tender, except as provided in ITT 20.3.

### If the award is delayed by a period exceeding the number of days to be speciﬁed in the TDS days beyond the expiry of the initial tender validity period, the Contract price shall be determined as follows:

* + 1. in the case of **ﬁxed price** contracts, the Contract price shall be the tender price adjusted by the factor speciﬁed in the **TDS**;
    2. in the case of **adjustable price** contracts, no adjustment shall be made; or in any case, tender evaluation shall be based on the tender price without taking into consideration the applicable correction from those indicated above.

### Tender Security

### The Tenderer shall furnish as part of its Tender, either a Tender-Securing Declaration or a Tender Security as speciﬁed in the TDS, in original form and, in the case of a Tender Security, in the amount and currency speciﬁed in the TDS. A Tender-Securing Declaration shall use the form included in Section IV, Tender Forms.

### If a Tender Security is speciﬁed pursuant to ITT 19.1, the Tender Security shall be a demand guarantee in any of the following forms at the Tenderer's option:

* + 1. an unconditional Bank Guarantee issued by reputable commercial bank); or
    2. an irrevocable letter of credit;
    3. a Banker's cheque issued by a reputable commercial bank; or
    4. another security speciﬁed **in the TDS**,

### If an unconditional bank guarantee is issued by a bank located outside Kenya, the issuing bank shall have a correspondent bank located in Kenya to make it enforceable. The Tender Security shall be valid for thirty (30) days beyond the original validity period of the Tender, or beyond any period of extension if requested under ITT 20.2.

### If a Tender Security or Tender-Securing Declaration is speciﬁed pursuant to ITT 19.1, any Tender not accompanied by a substantially responsive Tender Security or Tender-Securing Declaration shall be rejected by the Procuring Entity as non-responsive.

### If a Tender Security is speciﬁed pursuant to ITT 21.1, the Tender Security of unsuccessful Tenderers shall be returned as promptly as possible upon the successful Tenderer's signing the Contract and furnishing the Performance Security and any other documents required in the TDS. The Procuring Entity shall also promptly return the tender security to the tenderers where the procurement proceedings are terminated, all tenders were determined nonresponsive or a bidder declines to extend tender validity period.

### The Tender Security of the successful Tenderer shall be returned as promptly as possible once the successful Tenderer has signed the Contract and furnished the required Performance Security, and any other documents required in the TDS.

### The Tender Security may be forfeited or the Tender-Securing Declaration executed:

* + 1. if a Tenderer withdraws its Tender during the period of Tender validity speciﬁed by the Tenderer on the Form of Tender, or any extension thereto provided by the Tenderer; or
    2. if the successful Tenderer fails to:
       1. sign the Contract in accordance with ITT 50; or
       2. furnish a Performance Security and if required in the **TDS**, and any other documents required in the **TDS**.

### Where tender securing declaration is executed, the Procuring Entity shall recommend to the PPRA that PPRA debars the Tenderer from participating in public procurement as provided in the law.

### The Tender Security or the Tender-Securing Declaration of a JV shall be in the name of the JV that submits the Tender. If the JV has not been legally constituted into a legally enforceable JV at the time of tendering, the Tender Security or the Tender-Securing Declaration shall be in the names of all future members as named in the letter of intent referred to in ITT 4.1 and ITT 11.2.

### A tenderer shall not issue a tender security to guarantee itself.

### Format and Signing of Tender

### The Tenderer shall prepare one original of the documents comprising the Tender as described in ITT 13 and clearly mark it “ORIGINAL.” Alternative Tenders, if permitted in accordance with ITT 15, shall be clearly marked “ALTERNATIVE.” In addition, the Tenderer shall submit copies of the Tender, in the number speciﬁed in the TDS and clearly mark them “COPY.” In the event of any discrepancy between the original and the copies, the original shall prevail.

### Tenderers shall mark as “CONFIDENTIAL” all information in their Tenders which is conﬁdential to their business. This may include proprietary information, trade secrets, or commercial or ﬁnancially sensitive information.

### The original and all copies of the Tender shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Tenderer. This authorization shall consist of a written conﬁrmation as speciﬁed in the TDS and shall be attached to the Tender. The name and position held by each person signing the authorization must be typed or printed below the signature. All pages of the Tender where entries or amendments have been made shall be signed or initialed by the person signing the Tender.

### In case the Tenderer is a JV, the Tender shall be signed by an authorized representative of the JV on behalf of the JV, and to be legally binding on all the members as evidenced by a power of attorney signed by their legally authorized representatives.

### Any inter-lineation, erasures, or overwriting shall be valid only if they are signed or initialed by the person signing the Tender.

### D. Submission and Opening of Tenders

1. Sealing and Marking of Tenders

### Depending on the sizes or quantities or weight of the tender documents, a tenderer may use an envelope, package or container. The Tenderer shall deliver the Tender in a single sealed envelope, or in a single sealed package, or in a single sealed container bearing the name and Reference number of the Tender, addressed to the Procuring Entity and a warning not to open before the time and date for Tender opening date. Within the single envelope, package or container, the Tenderer shall place the following separate, sealed envelopes:

* + 1. in an envelope or package or container marked “ORIGINAL”, all documents comprising the Tender, as described in ITT 11; and
    2. in an envelope or package or container marked “COPIES”, all required copies of the Tender; and
    3. if alternative Tenders are permitted in accordance with ITT 15, and if relevant:
       1. in an envelope or package or container marked “ORIGINAL –ALTERNATIVE TENDER”, the alternative Tender; and
       2. in the envelope or package or container marked “COPIES- ALTERNATIVE TENDER”, all required copies of the alternative Tender.

The inner envelopes or packages or containers shall:

1. bear the name and address of the Procuring Entity.
2. bear the name and address of the Tenderer; and
3. bear the name and Reference number of the Tender.

### If an envelope or package or container is not sealed and marked as required, the *Procuring Entity* will assume no responsibility for the misplacement or premature opening of the Tender. Tenders that are misplaced or opened prematurely will not be accepted.

### Deadline for Submission of Tenders

### Tenders must be received by the Procuring Entity at the address speciﬁed in the TDS and no later than the date and time also speciﬁed in the TDS. When so speciﬁed in the TDS, Tenderers shall have the option of submitting their Tenders electronically. Tenderers submitting Tenders electronically shall follow the electronic Tender submission procedures speciﬁed in the TDS.

### The Procuring Entity may, at its discretion, extend the deadline for the submission of Tenders by amending the Tender Documents in accordance with ITT 8, in which case all rights and obligations of the Procuring Entity and Tenderers previously subject to the deadline shall thereafter be subject to the deadline as extended.

### Late Tenders

### The Procuring Entity shall not consider any Tender that arrives after the deadline for submission of tenders, in accordance with ITT 24. Any Tender received by the Procuring Entity after the deadline for submission of Tenders shall be declared late, rejected, and returned unopened to the Tenderer.

### Withdrawal, Substitution, and Modiﬁcation of Tenders

### A Tenderer may withdraw, substitute, or modify its Tender after it has been submitted by sending a written notice, duly signed by an authorized representative, and shall include a copy of the authorization in accordance with ITT 22.3, (except that withdrawal notices do not require copies). The corresponding substitution or modiﬁcation of the Tender must accompany the respective written notice. All notices must be:

* + 1. prepared and submitted in accordance with ITT 22 and ITT 23 (except that withdrawals notices do not require copies), and in addition, the respective envelopes shall be clearly marked “WITHDRAWAL,” “SUBSTITUTION,” “MODIFICATION;” and
    2. received by the Procuring Entity prior to the deadline prescribed for submission of Tenders, in accordance with ITT 24.

### Tenders requested to be withdrawn in accordance with ITT 26.1 shall be returned unopened to the Tenderers.

### No Tender may be withdrawn, substituted, or modiﬁed in the interval between the deadline for submission of Tenders and the expiration of the period of Tender validity speciﬁed by the Tenderer on the Form of Tender or any extension thereof.

### Tender Opening

### Except in the cases speciﬁed in ITT 23 and ITT 26.2, the Procuring Entity shall publicly open and read out all Tenders received by the deadline, at the date, time and place speciﬁed in the TDS, in the presence of Tenderers' designated representatives who chooses to attend. Any speciﬁc electronic Tender opening procedures required if electronic Tendering is permitted in accordance with ITT 24.1, shall be as speciﬁed in the TDS.

### First, envelopes marked “WITHDRAWAL” shall be opened and read out and the envelopes with the corresponding Tender shall not be opened, but returned to the Tenderer. No Tender withdrawal shall be permitted unless the corresponding withdrawal notice contains a valid authorization to request the withdrawal and is read out at Tender opening.

### Next, envelopes marked “SUBSTITUTION” shall be opened and read out and exchanged with the corresponding Tender being substituted, and the substituted Tender shall not be opened, but returned to the Tenderer. No Tender substitution shall be permitted unless the corresponding substitution notice contains a valid authorization to request the substitution and is read out at Tender opening.

### Next, envelopes marked “MODIFICATION” shall be opened and read out with the corresponding Tender. No Tender modiﬁcation shall be permitted unless the corresponding modiﬁcation notice contains a valid authorization to request the modiﬁcation and is read out at Tender opening.

### Next, all remaining envelopes shall be opened one at a time, reading out: the name of the Tenderer and whether there is a modiﬁcation; the total Tender Price, per lot (contract) if applicable, including any discounts and alternative Tenders; the presence or absence of a Tender Security or Tender-Securing Declaration, if required; and any other details as the Procuring Entity may consider appropriate.

### Only Tenders, alternative Tenders and discounts that are opened and read out at Tender opening shall be considered further for evaluation. The Form of Tender and pages of the Bills of Quantities are to be initialed by the members of the tender opening committee attending the opening. The number of representatives of the Procuring Entity to sign shall be speciﬁed in the TDS.

### At the Tender Opening, the Procuring Entity shall neither discuss the merits of any Tender nor reject any Tender (except for late Tenders, in accordance with ITT 25.1).

### The Procuring Entity shall prepare minutes of the Tender Opening that shall include, as a minimum:

* + 1. the name of the Tenderer and whether there is a withdrawal, substitution, or modiﬁcation;
    2. the Tender Price, per lot (contract) if applicable, including any discounts;
    3. any alternative Tenders;
    4. the presence or absence of a Tender Security, if one was required.
    5. number of pages of each tender document submitted.

### The Tenderers' representatives who are present shall be requested to sign the minutes. The omission of a Tenderer's signature on the minutes shall not invalidate the contents and effect of the minutes. A copy of the tender opening register shall be distributed to all Tenderers upon request.

### E. Evaluation and Comparison of Tenders

### Conﬁdentiality

### Information relating to the evaluation of Tenders and recommendation of contract award shall not be disclosed to Tenderers or any other persons not ofﬁcially concerned with the Tender process until information on Intention to Award the Contract is transmitted to all Tenderers in accordance with ITT 46.

### Any effort by a Tenderer to inﬂuence the Procuring Entity in the evaluation of the Tenders or Contract award decisions may result in the rejection of its tender.

### Notwithstanding ITT 28.2, from the time of tender opening to the time of contract award, if a tenderer wishes to contact the Procuring Entity on any matter related to the tendering process, it shall do so in writing.

### Clariﬁcation of Tenders

### To assist in the examination, evaluation, and comparison of the tenders, and qualiﬁcation of the tenderers, the Procuring Entity may, at its discretion, ask any tenderer for a clariﬁcation of its tender, given a reasonable time for a response. Any clariﬁcation submitted by a tenderer that is not in response to a request by the Procuring Entity shall not be considered. The Procuring Entity's request for clariﬁcation and the response shall be in writing. No change, including any voluntary increase or decrease, in the prices or substance of the tender shall be sought, offered, or permitted, except to conﬁrm the correction of arithmetic errors discovered by the Procuring Entity in the evaluation of the tenders, in accordance with ITT 33.

### If a tenderer does not provide clariﬁcations of its tender by the date and time set in the Procuring Entity's request for clariﬁcation, its Tender may be rejected.

### Deviations, Reservations, and Omissions

### During the evaluation of tenders, the following deﬁnitions apply:

* + 1. “Deviation” is a departure from the requirements speciﬁed in the tender document;
    2. “Reservation” is the setting of limiting conditions or withholding from complete acceptance of the requirements speciﬁed in the tender document; and
    3. “Omission” is the failure to submit part or all of the information or documentation required in the Tender document.

### Determination of Responsiveness

### The Procuring Entity's determination of a Tender's responsiveness is to be based on the contents of the tender itself, as deﬁned in ITT 13.

### A substantially responsive Tender is one that meets the requirements of the Tender document without material deviation, reservation, or omission. A material deviation, reservation, or omission is one that, if accepted, would:

* + 1. affect in any substantial way the scope, quality, or performance of the Works speciﬁed in the Contract; or
    2. limit in any substantial way, inconsistent with the tender document, the Procuring Entity's rights or the tenderer's obligations under the proposed contract; or
    3. if rectiﬁed, would unfairly affect the competitive position of other tenderers presenting substantially responsive tenders.

### The Procuring Entity shall examine the technical aspects of the tender submitted in accordance with ITT 18, to conﬁrm that all requirements of Section VII, Works' Requirements have been met without any material deviation, reservation or omission.

### If a tender is not substantially responsive to the requirements of the tender document, it shall be rejected by the Procuring Entity and may not subsequently be made responsive by correction of the material deviation, reservation, or omission.

### Non-material Non-conformities

### Provided that a tender is substantially responsive, the Procuring Entity may waive any non-conformities in the tender.

### Provided that a Tender is substantially responsive, the Procuring Entity may request that the tenderer submit the necessary information or documentation, within a reasonable period, to rectify nonmaterial non-conformities in the tender related to documentation requirements. Requesting information or documentation on such non- conformities shall not be related to any aspect of the price of the tender. Failure of the tenderer to comply with the request may result in the rejection of its tender.

### Provided that a tender is substantially responsive, the Procuring Entity shall rectify quantiﬁable nonmaterial non-conformities related to the Tender Price. To this effect, the Tender Price shall be adjusted, for comparison purposes only, to reﬂect the price of a missing or non-conforming item or component in the manner speciﬁed in the TDS.

### Arithmetical Errors

### The tender sum as submitted and read out during the tender opening shall be absolute and ﬁnal and shall not be the subject of correction, adjustment or amendment in any way by any person or entity.

### Provided that the Tender is substantially responsive, the Procuring Entity shall handle errors on the following basis:

* + 1. Any error detected if considered a major deviation that affects the substance of the tender, shall lead to disqualiﬁcation of the tender as non-responsive.
    2. Any errors in the submitted tender arising from a miscalculation of unit price, quantity, and subtotal and total bid price shall be considered as a major deviation that affects the substance of the tender and shall lead to disqualiﬁcation of the tender as non-responsive. and
    3. if there is a discrepancy between words and ﬁgures, the amount in words shall prevail

### Tenderers shall be notiﬁed of any error detected in their bid during the notiﬁcation of a ward.

### Currency provisions

### Tenders will priced be in Kenya Shillings only. Tenderers quoting in currencies other than in Kenya shillings will be determined non-responsive and rejected.

### Margin of Preference and Reservations

### No margin of preference shall be allowed on contracts for small works.

### Where it is intended to reserve the contract to speciﬁc groups under Small and Medium Enterprises, or enterprise of women, youth and/or persons living with disability, who are appropriately registered as such by the authority to be speciﬁed in the TDS, a procuring entity shall ensure that the invitation to tender speciﬁcally indicates that only businesses/ﬁrms belonging to those speciﬁed groups are the only ones eligible to tender. Otherwise if no so stated, the invitation will be open to all tenderers.

### Nominated Subcontractors

### Unless otherwise stated in the TDS, the Procuring Entity does not intend to execute any speciﬁc elements of the Works by subcontractors selected in advance by the Procuring Entity.

### Tenderers may propose subcontracting up to the percentage of total value of contracts or the volume of works as speciﬁed in the TDS. Subcontractors proposed by the Tenderer shall be fully qualiﬁed for their parts of the Works.

### The subcontractor's qualiﬁcations shall not be used by the Tenderer to qualify for the Works unless their specialized parts of the Works were previously designated by the Procuring Entity in the TDS as can be met by subcontractors referred to hereafter as 'Specialized Subcontractors', in which case, the qualiﬁcations of the Specialized Subcontractors proposed by the Tenderer may be added to the qualiﬁcations of the Tenderer.

### Evaluation of Tenders

### The Procuring Entity shall use the criteria and methodologies listed in this ITT and Section III, Evaluation and Qualiﬁcation Criteria. No other evaluation criteria or methodologies shall be permitted. By applying the criteria and methodologies the Procuring Entity shall determine the Best Evaluated Tender in accordance with ITT 40.

### To evaluate a Tender, the Procuring Entity shall consider the following:

* + 1. price adjustment due to discounts offered in accordance with ITT 16;
    2. converting the amount resulting from applying (a) and (b) above, if relevant, to a single currency in accordance with ITT 39;
    3. price adjustment due to quantiﬁable nonmaterial non-conformities in accordance with ITT 30.3; and
    4. any additional evaluation factors speciﬁed **in the TDS** and Section III, Evaluation and Qualiﬁcation Criteria.

### The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall not be considered in Tender evaluation.

### In the case of multiple contracts or lots, Tenderers shall be allowed to tender for one or more lots and the methodology to determine the lowest evaluated cost of the lot (contract) combinations, including any discounts offered in the Form of Tender, is speciﬁed in Section III, Evaluation and Qualiﬁcation Criteria.

### Comparison of Tenders

### The Procuring Entity shall compare the evaluated costs of all substantially responsive Tenders established in accordance with ITT 38.2 to determine the Tender that has the lowest evaluated cost.

### Abnormally Low Tenders

### An Abnormally Low Tender is one where the Tender price, in combination with other elements of the Tender, appears so low that it raises material concerns as to the capability of the Tenderer in regards to the Tenderer's ability to perform the Contract for the offered Tender Price or that genuine competition between Tenderers is compromised.

### In the event of identiﬁcation of a potentially Abnormally Low Tender, the Procuring Entity shall seek written clariﬁcations from the Tenderer, including detailed price analyses of its Tender price in relation to the subject matter of the contract, scope, proposed methodology, schedule, allocation of risks and responsibilities and any other requirements of the Tender document.

### After evaluation of the price analyses, in the event that the Procuring Entity determines that the Tenderer has failed to demonstrate its capability to perform the Contract for the offered Tender Price, the Procuring Entity shall reject the Tender.

### Abnormally High Tenders

### An abnormally high price is one where the tender price, in combination with other constituent elements of the Tender, appears unreasonably too high to the extent that the Procuring Entity is concerned that it (the Procuring Entity) may not be getting value for money or it may be paying too high a price for the contract compared with market prices or that genuine competition between Tenderers is compromised.

### In case of an abnormally high tender price, the Procuring Entity shall make a survey of the market prices, check if the estimated cost of the contract is correct and review the Tender Documents to check if the speciﬁcations, scope of work and conditions of contract are contributory to the abnormally high tenders. The Procuring Entity may also seek written clariﬁcation from the tenderer on the reason for the high tender price. The Procuring Entity shall proceed as follows:

1. If the tender price is abnormally high based on wrong estimated cost of the contract, the Procuring Entity may accept or not accept the tender depending on the Procuring Entity's budget considerations.
2. If speciﬁcations, scope of work and/or conditions of contract are contributory to the abnormally high tender prices, the Procuring Entity shall reject all tenders and may retender for the contract based on revised estimates, speciﬁcations, scope of work and conditions of contract, as the case may be.

### If the Procuring Entity determines that the Tender Price is abnormally too high because genuine competition between tenderers is compromised (*often due to collusion, corruption or other manipulations*), the Procuring Entity shall reject all Tenders and shall institute or cause competent Government Agencies to institute an investigation on the cause of the compromise, before retendering.

### Unbalanced and/or Front-Loaded Tenders

### If in the Procuring Entity's opinion, the Tender that is evaluated as the lowest evaluated price is seriously unbalanced and/or front loaded, the Procuring Entity may require the Tenderer to provide written clariﬁcations. Clariﬁcations may include detailed price analyses to demonstrate the consistency of the tender prices with the scope of works, proposed methodology, schedule and any other requirements of the Tender document.

### After the evaluation of the information and detailed price analyses presented by the Tenderer, the Procuring Entity may as appropriate:

* + 1. accept the Tender; or
    2. require that the total amount of the Performance Security be increased at the expense of the Tenderer to a level not exceeding a 30% of the Contract Price; or
    3. agree on a payment mode that eliminates the inherent risk of the Procuring Entity paying too much for undelivered works; or
    4. reject the Tender,

### Qualiﬁcations of the Tenderer

### The Procuring Entity shall determine to its satisfaction whether the eligible Tenderer that is selected as having submitted the lowest evaluated cost and substantially responsive Tender, meets the qualifying criteria speciﬁed in Section III, Evaluation and Qualiﬁcation Criteria.

### The determination shall be based upon an examination of the documentary evidence of the Tenderer's qualiﬁcations submitted by the Tenderer, pursuant to ITT 19. The determination shall not take into consideration the qualiﬁcations of other ﬁrms such as the Tenderer's subsidiaries, parent entities, afﬁliates, subcontractors (other than Specialized Subcontractors if permitted in the Tender document), or any other ﬁrm(s) different from the Tenderer.

### An afﬁrmative determination shall be a prerequisite for award of the Contract to the Tenderer. A negative determination shall result in disqualiﬁcation of the Tender, in which event the Procuring Entity shall proceed to the Tenderer who offers a substantially responsive Tender with the next lowest evaluated price to make a similar determination of that Tenderer's qualiﬁcations to perform satisfactorily.

### An Abnormally Low Tender is one where the Tender price, in combination with other elements of the Tender, appears so low that it raises material concerns as to the capability of the Tenderer in regards to the Tenderer's ability to perform the Contract for the offered Tender Price.

### In the event of identiﬁcation of a potentially Abnormally Low Tender, the Procuring Entity shall seek written clariﬁcations from the Tenderer, including detailed price analyses of its Tender price in relation to the subject matter of the contract, scope, proposed methodology, schedule, allocation of risks and responsibilities and any other requirements of the Tender document.

### After evaluation of the price analyses, if the Procuring Entity determines that the Tenderer has failed to demonstrate its capability to perform the Contract for the offered Tender Price, the Procuring Entity shall reject the Tender.

### Best Evaluated Tender

### Having compared the evaluated prices of Tenders, the Procuring Entity shall determine the Best Evaluated Tender. The Best Evaluated Tender is the Tender of the Tenderer that meets the Qualiﬁcation Criteria and whose Tender has been determined to be:

* + 1. Most responsive to the Tender document; and
    2. the lowest evaluated price.

### Procuring Entity's Right to Accept Any Tender, and to Reject Any or All Tenders.

### The Procuring Entity reserves the right to accept or reject any Tender and to annul the Tender process and reject all Tenders at any time prior to Contract Award, without thereby incurring any liability to Tenderers. In case of annulment, all Tenderers shall be notiﬁed with reasons and all Tenders submitted and speciﬁcally, Tender securities, shall be promptly returned to the Tenderers.

### F. Award of Contract

### Award Criteria

### The Procuring Entity shall award the Contract to the successful tenderer whose tender has been determined to be the Lowest Evaluated Tender.

### Notice of Intention to enter into a Contract

### Upon award of the contract and Prior to the expiry of the Tender Validity Period the Procuring Entity shall issue a Notiﬁcation of Intention to Enter into a Contract / Notiﬁcation of award to all tenderers which shall contain, at a minimum, the following information:

1. the name and address of the Tenderer submitting the successful tender;
2. the Contract price of the successful tender;
3. a statement of the reason(s) the tender of the unsuccessful tenderer to whom the letter is addressed was unsuccessful, unless the price information in (c) above already reveals the reason;
4. the expiry date of the Standstill Period; and
5. instructions on how to request a debrieﬁng and/or submit a complaint during the standstill period;

### Standstill Period

### The Contract shall not be signed earlier than the expiry of a Standstill Period of 14 days to allow any dissatisﬁed tender to launch a complaint. Where only one Tender is submitted, the Standstill Period shall not apply.

### Where a Standstill Period applies, it shall commence when the Procuring Entity has transmitted to each Tenderer the Notiﬁcation of Intention to Enter into a Contract with the successful Tenderer.

### Debrieﬁng by the Procuring Entity

### On receipt of the Procuring Entity's Notiﬁcation of Intention to Enter into a Contract referred to in ITT 46, an unsuccessful tenderer may make a written request to the Procuring Entity for a debrieﬁng on speciﬁc issues or concerns regarding their tender. The Procuring Entity shall provide the debrieﬁng within ﬁve days of receipt of the request.

### Debrieﬁngs of unsuccessful Tenderers may be done in writing or verbally. The Tenderer shall bear its own costs of attending such a debrieﬁng meeting.

### Letter of Award

### Prior to the expiry of the Tender Validity Period and upon expiry of the Standstill Period speciﬁed in ITT 42.1, upon addressing a complaint that has been ﬁled within the Standstill Period, the Procuring Entity shall transmit the Letter of Award to the successful Tenderer. The letter of award shall request the successful tenderer to furnish the Performance Security within 21days of the date of the letter.

### Signing of Contract

### Upon the expiry of the fourteen days of the Notiﬁcation of Intention to enter into contract and upon the parties meeting their respective statutory requirements, the Procuring Entity shall send the successful Tenderer the Contract Agreement.

### Within fourteen (14) days of receipt of the Contract Agreement, the successful Tenderer shall sign, date, and return it to the Procuring Entity.

### The written contract shall be entered into within the period speciﬁed in the notiﬁcation of award and before expiry of the tender validity period

### Appointment of Adjudicator

### The Procuring Entity proposes the person named in the TDS to be appointed as Adjudicator under the Contract, at the hourly fee speciﬁed in the TDS, plus reimbursable expenses. If the Tenderer disagrees with this proposal, the Tenderer should so state in his Tender. If, in the Letter of Acceptance, the Procuring Entity does not agree on the appointment of the Adjudicator, the Procuring Entity will request the Appointing Authority designated in the Special Conditions of Contract (SCC) pursuant to Clause 23.1 of the General Conditions of Contract (GCC), to appoint the Adjudicator.

### Performance Security

### Within twenty-one (21) days of the receipt of the Letter of Acceptance from the Procuring Entity, the successful Tenderer shall furnish the Performance Security and, any other documents required in the TDS, in accordance with the General Conditions of Contract, subject to ITT 40.2 (b), using the Performance Security and other Forms included in Section X, Contract Forms, or another form acceptable to the Procuring Entity. A foreign institution providing a bank guarantee shall have a correspondent ﬁnancial institution located in Kenya, unless the Procuring Entity has agreed in writing that a correspondent bank is not required.

### Failure of the successful Tenderer to submit the above-mentioned Performance Security and other documents required in the TDS, or sign the Contract shall constitute sufﬁcient grounds for the annulment of the award and forfeiture of the Tender Security. In that event the Procuring Entity may award the Contract to the Tenderer offering the next Best Evaluated Tender.

### Performance security shall not be required for contracts estimated to cost less than Kenya shillings ﬁve million shillings.

### Publication of Procurement Contract

### Within fourteen days after signing the contract, the Procuring Entity shall publish the awarded contract at its notice boards and websites; and on the Website of the Authority. At the minimum, the notice shall contain the following information:

1. name and address of the Procuring Entity;
2. name and reference number of the contract being awarded, a summary of its scope and the selection method used;
3. the name of the successful Tenderer, the ﬁnal total contract price, the contract duration.
4. dates of signature, commencement and completion of contract;
5. names of all Tenderers that submitted Tenders, and their Tender prices as read out at Tender opening.

### Procurement Related Complaints and Administrative Review

### The procedures for making Procurement-related Complaints are as speciﬁed in the TDS.

* 1. A request for administrative review shall be made in the form provided under contract forms.

## Section II - Tender Data Sheet (TDS)

The following speciﬁc data shall complement, supplement, or amend the provisions in the Instructions to Tenderers (ITT). Whenever there is a conﬂict, the provisions herein shall prevail over those in ITT.

| **ITT Reference** | **PARTICULARS OF APPENDIX TO INSTRUCTIONS TO TENDERS** | |
| --- | --- | --- |
|  | **A. General** | |
| **ITT 1.1** | | The name of the contract is Drilling and equipping of 5 No boreholes in Showground Mosque, Checheles, Tuluroba, Waso Primary and Mater Hospital  The reference number of the Contract is IWASCO/CLSG 11/2023/2  The number and identification of lots (contracts)comprising this Tender are |
| **ITT 2.3** | | The Information made available on competing firms is as follows: |
| **ITT 2.4** | | The firms that provided consulting services for the contract being tendered for are:  N/A |
| **ITT 3.1** | | Maximum number of members in the Joint Venture (JV) shall be: ***2*** |
| **B. Contents of Tender Document** | | |
| **8.1** | | (B) A pre-arranged pretender visit of the site of the works *shall* take place at the following date, time and place:  Date: 18th March 2025  Time: 10.00Am  Place: IWASCO Offices |
| **ITT 8.2** | | The Tenderer will submit any questions in writing, to reach the Procuring Entity not later than 20th March 2025 |
| **ITT 8.4** | | The Procuring Entity’s website where Minutes of the pre-Tender meeting and the pre-arranged pretender site visit will be published is www.iwasco.or.ke |
| **ITT 9.1** | | For Clarification of Tender purposes, for obtaining further information and for purchasing tender documents, the Procuring Entity’s address is:  (1) Name of Procuring Entity: Isiolo Water and Sewerage Company Ltd  (2) Physical Address :Airport Road next to County Ministry of Water Offices Isiolo Town  (3) Postal Address P.O.Box 491 Isiolo  (4) Name of contact person Jabdu Boru [isiolowater@yahoo.com](mailto:isiolowater@yahoo.com) 0723926713 |
| **C. Preparation of Tenders** | | |
| ITP 13.1 (h) | | The Tenderer shall submit the following additional documents in its Tender: *[list any additional document not already listed in ITT 11.1 that must be submitted with the Tender. The list of additional documents should include the following:]* |
| **ITT 15.1** | | Alternative Tenders *shall not be”* considered. |
| ITT 15.2 | | Alternative times for completion *shall not be* permitted. |
| **ITT 15.4** | | Alternative technical solutions shall be permitted for the following parts of the Works: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ *[insert parts of the Works]:*  *[If alternative technical solutions are permitted, the evaluation method will be as specified in Section III, Evaluation and Qualification Criteria.]*  *As per BoQ/Specifications provided* |
| **ITT 16.5** | | The prices quoted by the Tenderer shall be: Fixed |
| **ITT 20.1** | | The Tender validity period shall be 150 days from the date of tender opening |
| **ITT 20.3 (a)** | | (a) The delayed to exceeding \_\_\_\_\_\_\_\_\_0\_\_\_\_\_number of days.  (b) The Tender price shall be adjusted by the following percentages of the tender price:  (i) By \_\_\_\_0\_\_\_\_\_% of t*he local currency portion of the Contract price adjusted to reflect local inflation during the period of extension,*  *and*  *(ii) By\_\_\_\_0\_\_\_\_\_\_\_% the foreign currency portion of the Contract price adjusted to reflect the international inflation during the period of extension.* |
| **ITT 21.1** | | A Tender Security required.  Tender Security shall be required, the amount and currency of the Tender Security shall be Kenya Shillings  A Tender Security shall be required, the amount and currency of the Tender Security shall be Ksh. 299,200.00 in form of:  a bank guarantee;  The tender security shall be valid for 150 days from the date of tender opening |
| **ITT 21.2 (d)** | | The Tender Security shall be Ksh 299,200.00\_\_\_\_\_\_\_\_\_\_ |
| **ITT 21.5** | | On the Performance Security, other documents required shall be\_\_\_\_\_\_\_\_  Performance bond |
| **ITT 22.1** | | In addition to the original of the Tender, the number of copies is: One |
| **ITT 22.3** | | The written confirmation of authorization to sign on behalf of the Tenderer shall consist of: Power of Attoney |
| **D. Submission and Opening of Tenders** | | |
| **ITT 24.1** | | (A) For Tender submission purposes only, the Procuring Entity’s address is:  (1) Isiolo Water and Sewerage Company Ltd  (2) P.O. Box 491. Jabdu Boru  (3 Airport Road next to County Ministry of Water offices Isiolo Town  (4) Date and time for submission of Tenders 20th March 2025 at 11.00am  (5) Tenderers shall **not submit** tenders electronically. |
| **ITT 27.1** | | The Tender opening shall take place at the time and the address for Opening of Tenders provided below:  (1) Isiolo Water and Sewerage Company Ltd  (2) Airport Road next to County Ministry of Water Offices Isiolo Town  (3) 25th March 2025 at 12.00Noon |
| **ITT 27.1** | | Electronic tender not allowed.  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| **ITT 27.6** | | The number of representatives of the Procuring Entity to sign is 2 |
| **E. Evaluation, and Comparison of Tenders** | | |
| **ITT 32.3** | | The adjustment shall be based on the *Highest* price of the item or component as quoted in other substantially responsive Tenders. If the price of the item or component cannot be derived from the price of other substantially responsive Tenders, the Procuring Entity shall use its best estimate. |
| **ITT 35.2** | | The invitation to tender is extended to the following groups that qualify for Reservations **N/A** |
| **ITT 36.1** | | At this time, the Procuring Entity *does not intend* to execute certain specific parts of the Works by subcontractors selected in advance. |
| **ITT 36.2** | | Contractor’s may propose subcontracting: Maximum percentage of subcontracting permitted is: *0% of the total contract amount.* Tenderers planning to subcontract more than 10% of total volume of work shall specify, in the Form of Tender, the activity (ies) or parts of the Works to be subcontracted along with complete details of the subcontractors and their qualification and experience. |
| **ITT 36.3** | | *[Indicate N/A if not applicable]*  The parts of the Works for which the Procuring Entity permits Tenderers to propose Specialized Subcontractors are designated as follows:  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  \_\_\_\_N/A\_\_\_\_\_\_\_\_  \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  For the above-designated parts of the Works that may require Specialized Subcontractors, the relevant qualifications of the proposed Specialized Subcontractors will be added to the qualifications of the Tenderer for the purpose of evaluation. |
| **ITT 37.2 (d)** | | Additional requirements apply. These are detailed in the evaluation criteria in Section III, Evaluation and Qualification Criteria. |
| **ITT 51.1** | | The person named to be appointed as Adjudicator is \_\_\_\_\_\_\_\_\_PPRA\_\_\_\_\_\_\_of *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_(pride tel. no. full postal and email addresses)* at an hourly fee of Shs.\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ per day. |
| **ITT 52.2** | | Other documents required are \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| **ITT 54.1** | | The procedures for making a Procurement-related Complaints are detailed in the “Regulations” available from the PPRA Website [www.ppra.go.ke](http://www.ppra.go.ke) or email [complaints@ppra.go.ke](mailto:complaints@ppra.go.ke). If a Tenderer wishes to make a Procurement-related Complaint, the Tenderer should submit its complaint following these procedures, in writing (by the quickest means available, that is either by hand delivery or email to:  For the attention: *PPRA*  Title/position: *[insert title/position]*  Procuring Entity: *[ISIOLO WATER AND SEWERAGE COMPANY LIMITED]*  Email address*: isiolowater@yahoo.com]*  In summary, a Procurement-related Complaint may challenge any of the following:  (i) the terms of the Tender Documents; and    (ii) the Procuring Entity’s decision to award the contract. |

### SECTION III - EVALUATION AND QUALIFICATION CRITERIA

### 

Isiolo Water will consider the following three categories of criteria to evaluate the tenders and tenderers.

1. Mandatory tender requirements
2. Technical capability assessment
3. Financial Evaluation

**A) MANDATORY REQUIREMENTS**

The submission of the following mandatory items will be required in the determination of the completeness of the bid and responsiveness of bidders. Bids that do not contain all the information required will be declared non responsive and shall not be evaluated further

|  |  |  |
| --- | --- | --- |
| Evaluation stage | Requirement | Remarks |
| Preliminary Evaluation | Bidders shall be required to submit the following   * Submit a written Power of Attorney on bidder’s letter head for the authorized person to sign the tender on behalf of the bidder. * Certificate of registration or incorporation. * If the tenderer is a JV, it is properly constituted * Valid Tax Compliance Certificate * Tender security * Valid licenced water resource contractor by the Ministry of Water, Sanitation and Irrigation for borehole drilling, equipping and servicing * National Construction Authority (NCA) 7 for water related * National Construction Authority (NCA) as electrical engineering service contractor * National Construction Authority (NCA) as mechanical engineering contractor * Tenderer has not participated in more than one tender, expect for permitted alternative tenders * Tenderer has not been debarred by the PPRA or any other recognized institution. * Tenderer has no conflicts of interest. * The tender is valid for the required number of days. * Current and valid Business license * The tender is submitted in the required format and serialized * All Financial alterations if Any, must be countersigned by the bidder * Submit authority to seek references from the Bidders bankers and references * The required number of copies of the tender * All the information required in the tendering forms. * Disclosure of business ownership (Directors/Partners/Sole proprietorship).Attach a copy of CR12 form | Note Bidders shall not proceed to the next evaluation stage if these documents are not submitted. |
| Technical | Bidders are required to read clearly the technical requirements. The total score for technical evaluation is (70 marks) | Note: Documents that fail to comply with the technical requirements shall be treated as non-responsive |
| Financial | Having compared the evaluated prices of Tenders, the Procuring Entity shall determine the Lowest Evaluated Tender. The Lowest Evaluated Tender is the Tender of the Tenderer that meets the Qualiﬁcation Criteria and whose Tender has been determined to be:  a) Most responsive to the Tender document; and  b) The lowest evaluated price | . |

**TECHNICAL REQUIREMENTS**

|  |  |  |
| --- | --- | --- |
| **ITEM** | **DESCRIPTION** | **TOTAL MARKS** |
| Structure and company profile of the Bidding Company | Single Entity/JV/Consortium/Association | 5mks |
| Equipment’s | Essential equipment’s to be made available for the contract by the successful tenderer shall include;   1. Borehole drilling rotary rigs (to depth >200 m and nominal internal bore diameter of 254 mm) 2. Air compressors 1000/300psi capacity or equivalent 3. 0.75m3 Concrete mixers with vibrator 4. 0.75m3 Concrete dumpers 5. Dewatering pumps (with 50mm inlet)   Bidders to indicate whether equipment’s are owned, leased or hired, Each equipment @5=25 mks | 25mks |
| Qualifications and specific experience of key staff for the assignment | Provide CV’s and Certification for key staff with the following qualifications;   1. One Site Agent / Contract manager (Registered Civil Engineer) with a total work experience of 8 years 2. Electro-Mechanical Engineer (Licensed   electrical engineer) with a total work experience of 8 years   1. 2 No. Drilling Inspectors of Works/Drillers/hydro- geologist (must on minimum be holders of Diploma in Water Engineering/Geology or equivalent) with a total work experience of 8 years 2. 2 No. Water Inspector of Works/Pipeline Foreman (must be holders of at least Diploma in water engineering or equivalent) with a total work experience of 8 years 3. 1 No. Surveyor (must be holders of at least Ordinary National Diploma (OND) in water engineering or equivalent) with a total work experience of 5 years   Each staff @ 5 = 25 mks | 25mks |
| Specific & Contract Management Experience | Participation as contractor, management contractor, or subcontractor, in at least **five similar (5)** contracts within the last **THREE (3)** years, that have been successfully and substantially completed (attach L.P.O.s/L.S.Os, award letters, contracts and completion letters for each experience) and that are similar to the proposed Works. Each experience @ 6 = 30 mks | 30mks |
| Financial Capabilities | Submission of audited financial statement for 2023,2022,2021 to demonstrate the current soundness of the bidders’ financial position and its prospective long term profitability, Each year @ 5 = 15 mks | 15mks |
| **TOTAL MARKS** |  | **100 MARKS** |

#### C. FINANCIAL EVALUATION:

#### The lowest evaluated tender shall be awarded the contract.

### Post qualiﬁcation and Contract ward (ITT 39), more speciﬁcally,

1. In case the tender was subject to post-qualiﬁcation, the contract shall be awarded to the lowest evaluated tenderer, subject to conﬁrmation of pre-qualiﬁcation data, if so required.
2. In case the tender was not subject to post-qualiﬁcation, the tender that has been determined to be the lowest evaluated tenderer shall be considered for contract award, subject to meeting each of the following conditions.
   1. The Tenderer shall demonstrate that it has access to, or has available, liquid assets, unencumbered real assets, lines of credit, and other ﬁnancial means (independent of any contractual advance p a y m e n t) sufficient to meet t h e construction c a s h ﬂ o w o f K e n y a Shillings

3,000,000.

* 1. Minimum average annual construction turnover of Kenya Shillings 3,000,000 equivalent calculated as total certiﬁed payments received for contracts in progress and/or completed within the last 5years.
  2. At least 3 of contract(s) of a similar nature executed within Kenya, or the East African Community or abroad, that have been satisfactorily and substantially completed as a prime contractor, or joint venture member or sub-contractor each of minimum value Kenya shillings 1,000,000 equivalent.
  3. Contractor's Representative and Key Personnel, which are speciﬁed as
  4. Contractors key equipment listed on the table “Contractor's Equipment” below and more speciﬁcally listed as Drilling rig, Test pumping unit, Welding machine,,Lorry,,Pickup etc
  5. Other conditions depending on their seriousness.

### History of non-performing contracts:

Tenderer and each member of JV in case the Tenderer is a JV, shall demonstrate that non-performance of a contract did not occur because of the default of the Tenderer, or the member of a JV in the last 5 (Five) *years*. The required information shall be furnished in the appropriate form.

### Pending Litigation

Financial position and prospective long-term proﬁtability of the Single Tenderer, and in the case the Tenderer is a JV, of each member of the JV, shall remain sound according to criteria established with respect to Financial Capability under Paragraph (i) above if all pending litigation will be resolved against the Tenderer. Tenderer shall provide information on pending litigations in the appropriate form.

### Litigation History

There shall be no consistent history of court/arbitral award decisions against the Tenderer, in the last 5 *years.* All parties to the contract shall furnish the information in the appropriate form about any litigation or arbitration resulting from contracts completed or ongoing under its execution over the years speciﬁed. A consistent history of awards against the Tenderer or any member of a JV may result in rejection of the tender.

## QUALIFICATION FORM SUMMARY

| **1** | **2** | **3** | ***4*** | ***5*** |
| --- | --- | --- | --- | --- |
| **Item No.** | **Qualification Subject** | **Qualification Requirement** | ***Document To be Completed by Tenderer*** | ***For Procuring Entity’s Use (Qualification met or Not Met)*** |
| 1 | Nationality | Nationality in accordance with ITT 3.6 | Forms ELI – 1.1 and 1.2, with attachments |  |
| 2 | Tax Obligations for Kenyan Tenderers | Has produced a current tax clearance certificate or tax exemption certificate issued by the the Kenya Revenue Authority in accordance with ITT 3.14. | Form of Tender |  |
| 3 | Conflict of Interest | No conflicts of interest in accordance with ITT 3.3 | Form of Tender |  |
| 4 | PPRA Eligibility | Not having been declared ineligible by the PPRA as described in ITT 3.8 | Form of Tender |  |
| 5 | State- owned Enterprise | Meets conditions of ITT 3.7 | Forms ELI – 1.1 and 1.2, with attachments |  |
| 6 | Goods, equipment and services to be supplied under the contract | To have their origin in any country that is not determined ineligible under ITT 4.1 | Forms ELI – 1.1 and 1.2, with attachments |  |
| 7 | History of Non-Performing Contracts | Non-performance of a contract did not occur as a result of contractor default since 1st January […….*]*. | Form CON-2 |  |
| 8 | Suspension Based on Execution of Tender/Proposal Securing Declaration by the Procuring Entity | Not under suspension based on-execution of a Tender/Proposal Securing Declaration pursuant to ITT 19.9 | Form of Tender |  |
| 9 | Pending Litigation | Tender’s financial position and prospective long-term profitability still sound according to criteria established in 3.1 and assuming that all pending litigation will NOT be resolved against the Tenderer. | Form CON – 2 |  |
| 10 | Litigation History | No consistent history of court/arbitral award decisions against the Tenderer since 1st January 2019 | Form CON – 2 |  |
| 11 | Financial Capabilities | (i) The Tenderer shall demonstrate that it has access to, or has available, liquid assets, unencumbered real assets, lines of credit, and other financial means (independent of any contractual advance payment) sufficient to meet the construction cash flow requirements estimated as Kenya Shillings *1000,000* equivalent for the subject contract(s) net of the Tenderer’s other commitments.  (ii) The Tenderers shall also demonstrate, to the satisfaction of the Procuring Entity, that it has adequate sources of finance to meet the cash flow requirements on works currently in progress and for future contract commitments.  (iii) The audited balance sheets or, if not required by the laws of the Tenderer’s country, other financial statements acceptable to the Procuring Entity, for the last 3years shall be submitted and must demonstrate the current soundness of the Tenderer’s financial position and indicate its prospective long-term profitability. | Form FIN – 3.1, with attachments |  |
| 12 | Average Annual Construction Turnover | Minimum average annual construction turnover of Kenya Shillings 3,000,000, equivalent calculated as total certified payments received for contracts in progress and/or completed within the last *5* years, divided by *5* years | Form FIN – 3.2 |  |
| 13 | General Construction Experience | Experience under construction contracts in the role of prime contractor, JV member, sub-contractor, or management contractor for at least the last 7 years, starting 1st January 2018 | **4.** Form EXP – 4.1  **Experience** |  |
|  | Specific Construction & Contract Management Experience | A minimum number of 5 similar contracts specified below that have been satisfactorily and substantially completed as a prime contractor, joint venture member, management contractor or sub-contractor between 1st January 2021and tender submission deadline i.e. …. (number) contracts, each of minimum value Kenya shillings1,000,000 equivalent.  [*In case the Works are to be tender as individual contracts under multiple contract procedure, the minimum number of contracts required for purposes of evaluating qualification shall be selected from the options mentioned in ITT 35.4]*  The similarity of the contracts shall be based on the following: [*Based on Section VII, Scope of Works, specify the minimum key requirements in terms of physical size, complexity, construction method, technology and/or other characteristics including part of the requirements that may be met by specialized subcontractors, if permitted in accordance with ITT 34.3]* | Form EXP 4.2(a) |  |

25

26

## QUALIFICATION FORMS

### FORM EQU: EQUIPMENT

The Tenderer shall provide adequate information to demonstrate clearly that it has the capability to meet the requirements for the key equipment listed in Section III, Evaluation and Qualiﬁcation Criteria. A separate Form shall be prepared for each item of equipment listed, or for alternative equipment proposed by the Tenderer.

|  |  |  |
| --- | --- | --- |
| Item of equipment | | |
| Equipment information | Name of manufacturer | Model and power rating |
|  | Capacity | Year of manufacture |
| Current status | Current location | |
|  | Details of current commitments | |
|  |  | |
| Source | Indicate source of the equipment  o Owned o Rented o Leased o Specially manufactured | |

Omit the following information for equipment owned by the Tenderer.

|  |  |  |
| --- | --- | --- |
| Owner | Name of owner | |
|  | Address of owner | |
|  |  | |
|  | Telephone | Contact name and title |
|  | Fax | Telex |
| Agreements | Details of rental / lease / manufacture agreements specific to the project | |
|  |  | |
|  |  | |

## FORM PER -1

### Contractor's Representative and Key Personnel Schedule

Tenderers should provide the names and details of the suitably qualiﬁed Contractor's Representative and Key Personnel to perform the Contract. The data on their experience should be supplied using the Form PER-2 below for each candidate.

### Contractor' Representative and Key Personnel

|  |  |  |
| --- | --- | --- |
| **1.** | **Title of position: Contractor’s Representative** | |
|  | **Name of candidate:** | |
|  | **Duration of appointment:** | [*insert the whole period (start and end dates) for which this position will be engaged*] |
|  | **Time commitment: for this position:** | [*insert the number of days/week/months/ that has been scheduled for this position*] |
|  | **Expected time schedule for this position:** | [*insert the expected time schedule for this position (e.g. attach high level Gantt chart*] |
| **2.** | **Title of position:** *[\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_]* | |
|  | **Name of candidate:** | |
|  | **Duration of appointment:** | [*insert the whole period (start and end dates) for which this position will be engaged*] |
|  | **Time commitment: for this position:** | [*insert the number of days/week/months/ that has been scheduled for this position*] |
|  | **Expected time schedule for this position:** | [*insert the expected time schedule for this position (e.g. attach high level Gantt chart*] |
| **3.** | **Title of position:** *[\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_]* | |
|  | **Name of candidate:** | |
|  | **Duration of appointment:** | [*insert the whole period (start and end dates) for which this position will be engaged*] |
|  | **Time commitment: for this position:** | [*insert the number of days/week/months/ that has been scheduled for this position*] |
|  | **Expected time schedule for this position:** | [*insert the expected time schedule for this position (e.g. attach high level Gantt chart*] |
| **4.** | **Title of position:** *[\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_]* | |
|  | **Name of candidate:** | |
|  | **Duration of appointment:** | [*insert the whole period (start and end dates) for which this position will be engaged*] |
|  | **Time commitment: for this position:** | [*insert the number of days/week/months/ that has been scheduled for this position*] |
|  | **Expected time schedule for this position:** | [*insert the expected time schedule for this position (e.g. attach high level Gantt chart*] |
| **5.** | **Title of position:** *[insert title]* | |
|  | **Name of candidate** | |
|  | **Duration of appointment:** | [*insert the whole period (start and end dates) for which this position will be engaged*] |
|  | **Time commitment: for this position:** | [*insert the number of days/week/months/ that has been scheduled for this position*] |
|  | **Expected time schedule for this position:** | [*insert the expected time schedule for this position (e.g. attach high level Gantt chart*] |

1. **FORM PER-2:**

Resume and Declaration - Contractor's Representative and Key Personnel.

Summarize professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

|  |
| --- |
| **Name of Tenderer** |

|  |  |  |
| --- | --- | --- |
| Position [#*1*]: [*title of position from Form PER-1*] | | |
| Personnel information | Name: | Date of birth: |
|  | Address: | E-mail: |
|  |  |  |
|  | Professional qualifications: | |
|  | Academic qualifications: | |
|  | Language proficiency: *[language and levels of speaking, reading and writing skills]* | |
| Details |  | |
|  | Address of Procuring Entity: | |
|  | Telephone: | Contact (manager / personnel officer): |
|  | Fax: |  |
|  | Job title: | Years with present Procuring Entity: |

Summarize professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

|  |  |  |  |
| --- | --- | --- | --- |
| **Project** | **Role** | **Duration of involvement** | **Relevant experience** |
| *[main project details]* | *[role and responsibilities on the project]* | *[time in role]* | *[describe the experience relevant to this position]* |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

30

## Declaration

I, the undersigned *[insert either “Contractor's Representative” or “Key Personnel” as applicable]*, certify that to the best of my knowledge and belief, the information contained in this Form PER-2 correctly describes myself, my qualiﬁcations and my experience.

I conﬁrm that I am available as certiﬁed in the following table and throughout the expected time schedule for this position as provided in the Tender:

|  |  |
| --- | --- |
| **Commitment** | **Details** |
| Commitment to duration of contract: | *[insert period (start and end dates) for which this Contractor’s Representative or Key Personnel is available to work on this contract]* |
| Time commitment: | *[insert period (start and end dates) for which this Contractor’s Representative or Key Personnel is available to work on this contract]* |

I understand that any misrepresentation or omission in this Form may:

1. be taken into consideration during Tender evaluation;
2. result in my disqualiﬁcation from participating in the Tender;
3. result in my dismissal from the contract.

Name of Contractor's Representative or Key Personnel: [*insert name*]

Signature:

Date: (day month year): Countersignature of authorized representative of the Tenderer:

Signature: Date: (day month year):

## TENDERER’S QUALIFICATION WITHOUT PRE-QUALIFICATION

To establish its qualiﬁcations to perform the contract in accordance with Section III, Evaluation and Qualiﬁcation Criteria the Tenderer shall provide the information requested in the corresponding Information Sheets included hereunder.

## FORM ELI -1.1

Tenderer Information Form

Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  |
| --- |
| Tenderer's name |
| In case of Joint Venture (JV), name of each member: |
| Tenderer's actual or intended country of registration:  *[indicate country of Constitution]* |
| Tenderer's actual or intended year of incorporation: |
| Tenderer's legal address [in country of registration]: |
| Tenderer's authorized representative information  Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Address: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Telephone/Fax numbers: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  E-mail address: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* |
| 1. Attached are copies of original documents of  🞎 Articles of Incorporation (or equivalent documents of constitution or association), and/or documents of registration of the legal entity named above, in accordance with ITT 3.6  🞎 In case of JV, letter of intent to form JV or JV agreement, in accordance with ITT 3.5  🞎 In case of state-owned enterprise or institution, in accordance with ITT 3.8, documents establishing:   * Legal and financial autonomy * Operation under commercial law * Establishing that the Tenderer is not under the supervision of the Procuring Entity   2. Included are the organizational chart and a list of Board of Directors. |

## FORM ELI -1.2

Tenderer's JV Information Form  
(to be completed for each member of Tenderer’s JV)

Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  |
| --- |
| Tenderer’s JV name: |
| JV member’s name: |
| JV member’s country of registration: |
| JV member’s year of constitution: |
| JV member’s legal address in country of constitution: |
| JV member’s authorized representative information  Name: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Address: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  Telephone/Fax numbers: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  E-mail address: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ |
| 1. Attached are copies of original documents of  🞎 Articles of Incorporation (or equivalent documents of constitution or association), and/or registration documents of the legal entity named above, in accordance with ITT 3.6.  🞎 In case of a state-owned enterprise or institution, documents establishing legal and financial autonomy, operation in accordance with commercial law, and that they are not under the supervision of the Procuring Entity, in accordance with ITT 3.8.  2. Included are the organizational chart and a list of Board of Directors. |

## FORM CON – 2

Historical Contract Non-Performance, Pending Litigation and Litigation History

Tenderer’s Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*JV Member’s Name\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  |  |  |  |
| --- | --- | --- | --- |
| Non-Performed Contracts in accordance with Section III, Evaluation and Qualification Criteria | | | |
| 🞎 Contract non-performance did not occur since 1st January *[insert year]* specified in Section III, Evaluation and Qualification Criteria, Sub-Factor 2.1.  🞎 Contract(s) not performed since 1st January *[insert year]* specified in Section III, Evaluation and Qualification Criteria, requirement 2.1 | | | |
| **Year** | **Non- performed portion of contract** | **Contract Identification** | **Total Contract Amount (current value, currency, exchange rate and Kenya Shilling equivalent)** |
| *[insert year]* | *[insert amount and percentage]* | Contract Identification: *[indicate complete contract name/ number, and any other identification]*  Name of Procuring Entity: *[insert full name]*  Address of Procuring Entity: *[insert street/city/country]*  Reason(s) for nonperformance: *[indicate main reason(s)]* | *[insert amount]* |
| Pending Litigation, in accordance with Section III, Evaluation and Qualification Criteria | | | |
| 🞎 No pending litigation in accordance with Section III, Evaluation and Qualification Criteria, Sub-Factor 2.3. | | | |
| 🞎 Pending litigation in accordance with Section III, Evaluation and Qualification Criteria, Sub-Factor 2.3 as indicated below. | | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Year of dispute** | | **Amount in dispute (currency)** | | **Contract Identification** | **Total Contract Amount (currency), Kenya Shilling Equivalent (exchange rate)** |
|  | |  | | Contract Identification: \_\_\_\_\_\_\_\_\_  Name of Procuring Entity: \_\_\_\_\_\_\_\_\_\_\_\_  Address of Procuring Entity: \_\_\_\_\_\_\_\_\_\_  Matter in dispute: \_\_\_\_\_\_\_\_\_\_\_\_\_\_  Party who initiated the dispute: \_\_\_\_  Status of dispute: *\_\_\_\_\_\_\_\_\_\_\_* |  |
|  | |  | | Contract Identification:  Name of Procuring Entity:  Address of Procuring Entity:  Matter in dispute:  Party who initiated the dispute:  Status of dispute: |  |
| Litigation History in accordance with Section III, Evaluation and Qualification Criteria | | | | | |
| 🞎 No Litigation History in accordance with Section III, Evaluation and Qualification Criteria, Sub-Factor 2.4.  🞎 Litigation History in accordance with Section III, Evaluation and Qualification Criteria, Sub-Factor 2.4 as indicated below. | | | | | |
| **Year of award** | **Outcome as percentage of Net Worth** | | **Contract Identification** | | **Total Contract Amount (currency), Kenya Shilling Equivalent (exchange rate)** |
| *[insert year]* | *[insert percentage]* | | Contract Identification: [indicate complete contract name, number, and any other identification]  Name of Procuring Entity: *[insert full name]*  Address of Procuring Entity: *[insert street/city/country]*  Matter in dispute: *[indicate main issues in dispute]*  Party who initiated the dispute: *[indicate “Procuring Entity” or “Contractor”]*  Reason(s) for Litigation and award decision *[indicate main reason(s)]* | | *[insert amount]* |

## FORM FIN – 3.1:

**Financial Situation and Performance**

Tenderer’s Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*JV Member’s Name\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

**4.4.1. Financial Data**

| **Type of Financial information in\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **(currency)** | **Historic information for previous *\_\_\_\_\_\_\_\_\_years,***  ***\_\_\_\_\_\_\_\_\_\_\_\_\_\_***  **(amount in currency, currency, exchange rate\*, USD equivalent)** | | | | |
| --- | --- | --- | --- | --- | --- |
|  | **Year 1** | **Year 2** | **Year 3** | **Year 4** | **Year 5** |
| Statement of Financial Position (Information from Balance Sheet) | | | | | |
| Total Assets (TA) |  |  |  |  |  |
| Total Liabilities (TL) |  |  |  |  |  |
| Total Equity/Net Worth (NW) |  |  |  |  |  |
| Current Assets (CA) |  |  |  |  |  |
| Current Liabilities (CL) |  |  |  |  |  |
| Working Capital (WC) |  |  |  |  |  |
| Information from Income Statement | | | | | |
| Total Revenue (TR) |  |  |  |  |  |
| Profits Before Taxes (PBT) |  |  |  |  |  |
| Cash Flow Information | | | | | |
| Cash Flow from Operating Activities |  |  |  |  |  |

\*Refer to ITT 15 for the exchange rate

**4.4.2 Sources of Finance**

Specify sources of finance to meet the cash flow requirements on works currently in progress and for future contract commitments.

|  |  |  |
| --- | --- | --- |
| **No.** | **Source of finance** | **Amount (Kenya Shilling equivalent)** |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |

**4.4.3 Financial documents**

The Tenderer and its parties shall provide copies of financial statements for *\_\_\_\_\_\_\_\_\_\_\_*years pursuant Section III, Evaluation and Qualifications Criteria, Sub-factor 3.1. The financial statements shall:

(a) reflect the financial situation of the Tenderer or in case of JV member, and not an affiliated entity (such as parent company or group member).

(b) be independently audited or certified in accordance with local legislation.

(c) be complete, including all notes to the financial statements.

(d) correspond to accounting periods already completed and audited.

🞎 Attached are copies of financial statements[[1]](#footnote-1) for the *\_\_\_\_\_\_\_\_\_\_\_\_*years required above; and complying with the requirements

## FORM FIN – 3.2:

**Average Annual Construction Turnover**

Tenderer’s Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*JV Member’s Name\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Annual turnover data (construction only)** | | |
| **Year** | **Amount**  **Currency** | | **Exchange rate** | **Kenya Shilling equivalent** |
| *[indicate year]* | *[insert amount and indicate currency]* | |  |  |
|  |  | |  |  |
|  |  | |  |  |
|  |  | |  |  |
|  |  | |  |  |
| Average Annual Construction Turnover \* |  | |  |  |

\* See Section III, Evaluation and Qualification Criteria, Sub-Factor 3.2.

## FORM FIN – 3.3:

**Financial Resources**

Specify proposed sources of financing, such as liquid assets, unencumbered real assets, lines of credit, and other financial means, net of current commitments, available to meet the total construction cash flow demands of the subject contract or contracts as specified in Section III, Evaluation and Qualification Criteria

|  |  |  |  |
| --- | --- | --- | --- |
| **Financial Resources** | | | |
| **No.** | **Source of financing** | **Amount (Kenya Shilling equivalent)** |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
|  |  |  |

## FORM FIN – 3.4:

**Current Contract Commitments / Works in Progress**

Tenderers and each member to a JV should provide information on their current commitments on all contracts that have been awarded, or for which a letter of intent or acceptance has been received, or for contracts approaching completion, but for which an unqualified, full completion certificate has yet to be issued.

|  |
| --- |
| **Current Contract Commitments** |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No. | Name of Contract | Procuring Entity’s **Contact Address, Tel,** | **Value of Outstanding Work**  **[Current Kenya Shilling /month Equivalent]** | **Estimated Completion Date** | **Average Monthly Invoicing Over Last Six Months [Kenya Shilling /month)]** |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
|  |  |  |  |  |  |

## FORM EXP - 4.1

General Construction Experience

Tenderer’s Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*JV Member’s Name\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

Page *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*of *\_\_\_\_\_\_\_\_\_\_\_\_\_\_*pages

|  |  |  |  |
| --- | --- | --- | --- |
| Starting  Year | Ending  Year | Contract Identification | Role of  Tenderer |
|  |  | Contract name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Brief Description of the Works performed by the  Tenderer: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Amount of contract: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Name of Procuring Entity: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Address: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* |  |
|  |  | Contract name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Brief Description of the Works performed by the  Tenderer: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Amount of contract: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Name of Procuring Entity: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Address: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* |  |
|  |  | Contract name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Brief Description of the Works performed by the  Tenderer: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Amount of contract: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Name of Procuring Entity: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*  Address: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* |  |

## FORM EXP - 4.2(a)

**Specific Construction and Contract Management Experience**

Tenderer’s Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*JV Member’s Name\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Similar Contract No.** | **Information** | | | | |
| Contract Identification |  | | | | |
| Award date |  | | | | |
| Completion date |  | | | | |
| Role in Contract | Prime Contractor 🞎 | | Member in  JV  🞎 | Management Contractor  🞎 | Sub-contractor 🞎 |
| Total Contract Amount |  | | | **Kenya Shilling** | |
| If member in a JV or sub-contractor, specify participation in total Contract amount |  |  | |  | |
| Procuring Entity's Name: |  | | | | |
| Address:  Telephone/fax number  E-mail: |  | | | | |

## FORM EXP - 4.2 (a) (cont.)

**Specific Construction and Contract Management Experience (cont.)**

|  |  |
| --- | --- |
| **Similar Contract No.** | **Information** |
| Description of the similarity in accordance with Sub-Factor 4.2(a) of Section III: |  |
| 1. Amount |  |
| 2. Physical size of required works items |  |
| 3. Complexity |  |
| 4. Methods/Technology |  |
| 5. Construction rate for key activities |  |
| 6. Other Characteristics |  |

## FORM EXP - 4.2(b)

Construction Experience in Key Activities

Tenderer's Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Date: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Tenderer's JV Member Name: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*Sub-contractor's Name[[2]](#footnote-2) (as per ITT 34): *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*ITT No. and title: *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

All Sub-contractors for key activities must complete the information in this form as per ITT 34 and Section III, Evaluation and Qualification Criteria, Sub-Factor 4.2.

1. Key Activity No One: *\_*

*\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

|  | **Information** | | | | |
| --- | --- | --- | --- | --- | --- |
| Contract Identification |  | | | | |
| Award date |  | | | | |
| Completion date |  | | | | |
| Role in Contract | Prime Contractor  🞎 | Member in  JV  🞎 | | Management Contractor  🞎 | Sub-contractor  🞎 |
| Total Contract Amount |  | | | **Kenya Shilling** | |
| Quantity (Volume, number or rate of production, as applicable) performed under the contract per year or part of the year | Total quantity in the contract  (i) | | Percentage  participation  (ii) | | Actual Quantity Performed  (i) x (ii) |
| Year 1 |  | |  | |  |
| Year 2 |  | |  | |  |
| Year 3 |  | |  | |  |
| Year 4 |  | |  | |  |
| Procuring Entity’s Name: |  | | | | | |
| Address:  Telephone/fax number  E-mail: |  | | | | | |

|  |  |
| --- | --- |
|  | **Information** |
| Description of the key activities in accordance with Sub-Factor 4.2(b) of Section III: |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

2. Activity No. Two

3. …………………

### OTHER FORMS

### FORM OF TENDER

### (Amended and issued pursuant to PPRA CIRCULAR No. 02/2022)

***INSTRUCTIONS TO TENDERERS***

1. *All italicized text is to help the Tenderer in preparing this form.*
2. *The Tenderer must prepare this Form of Tender on stationery with its letterhead clearly showing the Tenderer's complete name and business address. Tenderers are reminded that this is a mandatory requirement.*
3. *Tenderer must complete and sign CERTIFICATE OF INDEPENDENT TENDER DETERMINATION and the SELF DECLARATION FORMS OF THE TENDERER as listed under (s) below.*

**Date of this Tender submission**:.............*[insert date (as day, month and year) of Tender submission]* **Tender Name and Identiﬁcation**:....................*[insert identiﬁcation]* **Alternative No.**:.............................................*[insert identiﬁcation No if this is a Tender for an alternative]*

To: .................................... *[Insert complete name of Procuring Entity]*

Dear Sirs,

1. In accordance with the Conditions of Contract, Speciﬁcations, Drawings and Bills of Quantities for the execution of the above named Works, we, the undersigned offer to construct and complete the Works and remedy any defects therein for the sum of Kenya Shillings [*[Amount in ﬁgures]* Kenya Shillings *[amount in words] .*

The above amount includes foreign currency amount (s) of [*state ﬁgure or a percentage and currency*] [ﬁgures] [words] .

The percentage or amount quoted above does not include provisional sums, and only allows not more than two foreign currencies.

1. We undertake, if our tender is accepted, to commence the Works as soon as is reasonably possible after the receipt of the Project Manager's notice to commence, and to complete the whole of the Works comprised in the Contract within the time stated in the Special Conditions of Contract.
2. We agree to adhere by this tender until *[Insert date],* and it shall remain binding upon us and may be accepted at any time before that date.
3. Unless and until a formal Agreement is prepared and executed this tender together with your written acceptance thereof, shall constitute a binding Contract between us. We further understand that you are not bound to accept the lowest or any tender you may receive.
4. We, the undersigned, further declare that:
   1. *No reservations:* We have examined and have no reservations to the tender document, including Addenda issued in accordance with ITT 28;
   2. *Eligibility:* We meet the eligibility requirements and have no conﬂict of interest in accordance with ITT 3 and 4;
   3. *Tender-Securing Declaration:* We have not been suspended nor declared ineligible by the Procuring Entity based on execution of a Tender-Securing or Proposal-Securing Declaration in the Procuring Entity's Country in accordance with ITT 19.8;
   4. *Conformity:* We offer to execute in conformity with the tendering documents and in accordance with the implementation and completion speciﬁed in the construction schedule, the following Works: *[insert a brief description of the Works];*
   5. *Tender Price:* The total price of our Tender, excluding any discounts offered in item 1 above is: *[Insert one of the options below as appropriate]*

vi Option 1, in case of one lot: Total price is: [*insert the total price of the Tender in words and ﬁgures, indicating the various amounts and the respective currencies*]; Or

Option 2, in case of multiple lots:

1. Total price of each lot [*insert the total price of each lot in words and ﬁgures, indicating the various amounts and the respective currencies*]; and
2. Total price of all lots (sum of all lots) [*insert the total price of all lots in words and ﬁgures, indicating the various amounts and the respective currencies*];
3. *Discounts:* The discounts offered and the methodology for their application are:
4. The discounts offered are: [*Specify in detail each discount offered.*]
5. The exact method of calculations to determine the net price after application of discounts is shown below: [*Specify in detail the method that shall be used to apply the discounts*];
6. *Tender Validity Period:* Our Tender shall be valid for the period speciﬁed in TDS 18.1 (as amended, if applicable) from the date ﬁxed for the Tender submission deadline speciﬁed in TDS 22.1 (as amended, if applicable), and it shall remain binding upon us and may be accepted at any time before the expiration of that period;
7. *Performance Security:* If our Tender is accepted, we commit to obtain a Performance Security in accordance with the Tendering document;
8. *One Tender Per Tender:* We are not submitting any other Tender(s) as an individual Tender, and we are not participating in any other Tender(s) as a Joint Venture member or as a subcontractor, and meet the requirements of ITT 3.4, other than alternative Tenders submitted in accordance with ITT 13.3;
9. *Suspension and Debarment:* We, along with any of our subcontractors, suppliers, Project Manager, manufacturers, or service providers for any part of the contract, are not subject to, and not controlled by any entity or individual that is subject to, a temporary suspension or a debarment imposed by the Public Procurement Regulatory Authority or any other entity of the Government of Kenya, or any international organization.
10. *State-owned enterprise or institution:* [*select the appropriate option and delete the other*] [*We are not a state-owned enterprise or institution*] / [*We are a state-owned enterprise or institution but meet the requirements of ITT 3.8*];
11. *Commissions, gratuities, fees:* We have paid, or will pay the following commissions, gratuities, or fees with respect to the tender process or execution of the Contract: *[insert complete name of each Recipient, its full address, the reason for which each commission or gratuity was paid and the amount and currency of each such commission or gratuity].*

|  |  |  |  |
| --- | --- | --- | --- |
| **Name of Recipient** | **Address** | **Reason** | **Amount** |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

*(If none has been paid or is to be paid, indicate “none.”)*

1. Binding Contract: We understand that this Tender, together with your written acceptance thereof included in your Letter of Acceptance, shall constitute a binding contract between us, until a formal contract is prepared and executed;
2. Not Bound to Accept: We understand that you are not bound to accept the lowest evaluated cost Tender, the Most Advantageous Tender or any other Tender that you may receive;
3. Fraud and Corruption: We hereby certify that we have taken steps to ensure that no person acting for us or on our behalf engages in any type of Fraud and Corruption;
4. Collusive practices: We hereby certify and conﬁrm that the tender is genuine, non-collusive and made with the intention of accepting the contract if awarded. To this effect we have signed the “Certiﬁcate of Independent Tender Determination” attached below.
5. We undertake to adhere by the Code of Ethics for Persons Participating in Public Procurement and Asset Disposal, copy available from (*specify website*) during the procurement process and the execution of any resulting contract.
6. **Beneﬁcial Ownership Information:** We commit to provide to the procuring entity the Beneﬁcial Ownership Information in conformity with the Beneficial Ownership Disclosure Form upon receipt of notiﬁcation of intention to enter into a contract in the event we are the successful tenderer in this subject procurement proceeding.
7. We, the Tenderer, have duly completed, signed and stamped the following Forms as part of our Tender:
   1. Tenderer's Eligibility; Conﬁdential Business Questionnaire – to establish we are not in any conﬂict to interest.
   2. Certiﬁcate of Independent Tender Determination – to declare that we completed the tender without colluding with other tenderers.
   3. Self-Declaration of the Tenderer – to declare that we will, if awarded a contract, not engage in any form of fraud and corruption.
   4. Declaration and commitment to the Code of Ethics for Persons Participating in Public Procurement and Asset Disposal

Further, we conﬁrm that we have read and understood the full content and scope of fraud and corruption as informed in **“Appendix 1- Fraud and Corruption**” attached to the Form of Tender.

**Name of the Tenderer:** \*[*insert complete name of person signing the Tender*]

**Name of the person duly authorized to sign the Tender on behalf of the Tenderer:** \*\*[*insert complete name of person duly authorized to sign the Tender*]

**Title of the person signing the Tender**: [*insert complete title of the person signing the Tender*]

**Signature of the person named above**: [*insert signature of person whose name and capacity are shown above*] **Date signed** [*insert date of signing*] day of [*insert month*], [*insert year*]

Date signed day of ,

#### Notes

*\* In the case of the Tender submitted by joint venture specify the name of the Joint Venture as Tenderer*

*\*\* Person signing the Tender shall have the power of attorney given by the Tenderer to be attached with the Tender.*

## TENDERER’S ELIGIBILITY- CONFIDENTIAL BUSINESS QUESTIONNAIRE

### Instruction to Tenderer

Tender is instructed to complete the particulars required in this Form, *one form for each entity if Tender is a JV.* Tenderer is further reminded that it is an offence to give false information on this Form.

### (a) Tenderer's details

|  |  |  |
| --- | --- | --- |
|  | **ITEM** | **DESCRIPTION** |
| 1 | Name of the Procuring Entity |  |
| 2 | Reference Number of the Tender |  |
| 3 | Date and Time of Tender Opening |  |
| 4 | Name of the Tenderer |  |
| 5 | Full Address and Contact Details of the Tenderer. | 1. Country 2. City 3. Location 4. Building 5. Floor 6. Postal Address 7. Name and email of contact person. |
| 6 | Current Trade License Registration Number and Expiring date |  |
| 7 | Name, country and full address (*postal and physical addresses, email, and telephone number*) of Registering Body/Agency |  |
| 8 | Description of Nature of Business |  |
| 9 | Maximum value of business which the Tenderer handles. |  |
| 10 | State if Tenders Company is listed in stock exchange, give name and full address (*postal and physical addresses, email, and telephone number*) of  state which stock exchange |  |

**General and Speciﬁc Details**

1. **Sole Proprietor,** provide the following details.

Name in full Age Nationality Country of Origin Citizenship

1. **Partnership,** provide the following details.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Names of Partners** | **Nationality** | **Citizenship** | **% Shares owned** |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

1. **Registered Company,** provide the following details.
   1. Private or public Company
   2. State the nominal and issued capital of the Company Nominal Kenya Shillings (Equivalent)................................................................................. Issued Kenya Shillings (Equivalent).....................................................................................
   3. Give details of Directors as follows.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **Names of Director** | **Nationality** | **Citizenship** | **% Shares owned** |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

### DISCLOSURE OF INTEREST- Interest of the Firm in the Procuring Entity.

* 1. Are there any person/persons in …………… ……… (*Name of Procuring Entity)* who has/have an interest or relationship in this ﬁrm? Yes/No………………………

If yes, provide details as follows.

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Names of Person** | **Designation in the Procuring Entity** | **Interest or Relationship with Tenderer** |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

### Conﬂict of interest disclosure

|  | **Type of Conflict** | **Disclosure**  **YES OR NO** | **If YES provide details of the relationship with Tenderer** |
| --- | --- | --- | --- |
| 1 | Tenderer is directly or indirectly controls, is controlled by or is under common control with another tenderer. |  |  |
| 2 | Tenderer receives or has received any direct or indirect subsidy from another tenderer. |  |  |
| 3 | Tenderer has the same legal representative as another tenderer |  |  |
| 4 | Tender has a relationship with another tenderer, directly or through common third parties, that puts it in a position to influence the tender of another tenderer, or influence the decisions of the Procuring Entity regarding this tendering process. |  |  |
| 5 | Any of the Tenderer’s affiliates participated as a consultant in the preparation of the design or technical specifications of the works that are the subject of the tender. |  |  |
| 6 | Tenderer would be providing goods, works, non-consulting services or consulting services during implementation of the contract specifiedin this Tender Document. |  |  |
| 7 | Tenderer has a close business or family relationship with a professional staff of the Procuring Entity who are directly or indirectly involved in the preparation of the Tender document or specifications of the Contract, and/or the Tender evaluation process of such contract. |  |  |
| 8 | Tenderer has a close business or family relationship with a professional staff of the Procuring Entity who would be involved in the implementation or supervision of the such Contract. |  |  |
| 9 | Has the conflict stemming from such relationship stated in item 7 and 8 above been resolved in a manner acceptable to the Procuring Entity throughout the tendering process and execution of the Contract. |  |  |

**f) Certiﬁcation**

On behalf of the Tenderer, I certify that the information given above is complete, current and accurate as at the date of submission.

Full Name Title or Designation

*(Signature) (Date)*

## CERTIFICATE OF INDEPENDENT TENDER DETERMINATION

I, the undersigned, in submitting the accompanying Letter of Tender to the [Name of Procuring Entity] for: [Name and number of tender] in response to the request for tenders made by: [Name of Tenderer] do hereby make the following statements that I certify to be true and complete in every respect:

I certify, on behalf of [Name of Tenderer] that:

1. I have read and I understand the contents of this Certiﬁcate;
2. I understand that the Tender will be disqualiﬁed if this Certiﬁcate is found not to be true and complete in every respect;
3. I am the authorized representative of the Tenderer with authority to sign this Certiﬁcate, and to submit the Tender on behalf of the Tenderer;
4. For the purposes of this Certiﬁcate and the Tender, I understand that the word “competitor” shall include any individual or organization, other than the Tenderer, whether or not afﬁliated with the Tenderer, who:
   1. has been requested to submit a Tender in response to this request for tenders;
   2. could potentially submit a tender in response to this request for tenders, based on their qualiﬁcations, abilities or experience;
5. The Tenderer discloses that [check one of the following, as applicable:
   1. The Tenderer has arrived at the Tender independently from, and without consultation, communication, agreement or arrangement with, any competitor;
   2. the Tenderer has entered into consultations, communications, agreements or arrangements with one or more competitors regarding this request for tenders, and the Tenderer discloses, in the attached document(s), complete details thereof, including the names of the competitors and the nature of, and reasons for, such consultations, communications, agreements or arrangements;
6. In particular, without limiting the generality of paragraphs (5)(a) or (5)(b) above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:
   1. prices;
   2. methods, factors or formulas used to calculate prices;
   3. the intention or decision to submit, or not to submit, a tender; or
   4. the submission of a tender which does not meet the speciﬁcations of the request for Tenders; except as speciﬁcally disclosed pursuant to paragraph (5)(b) above;
7. In addition, there has been no consultation, communication, agreement or arrangement with any competitor regarding the quality, quantity, speciﬁcations or delivery particulars of the works or services to which this request for tenders relates, except as speciﬁcally authorized by the procuring authority or as speciﬁcally disclosed pursuant to paragraph (5)(b) above;
8. the terms of the Tender have not been, and will not be, knowingly disclosed by the Tenderer, directly or indirectly, to any competitor, prior to the date and time of the ofﬁcial tender opening, or of the awarding of the Contract, whichever comes ﬁrst, unless otherwise required by law or as speciﬁcally disclosed pursuant to paragraph (5)(b) above.

Name Title Date

*[Name, title and signature of authorized agent of Tenderer and Date].*

## SELF - DECLARATION FORMS

**FORM SD1**

**SELF DECLARATION THAT THE PERSON/TENDERER IS NOT DEBARRED IN THE MATTER OF THE PUBLIC PROCUREMENTAND ASSET DISPOSALACT 2015.**

I, ……………………………………., of Post Ofﬁce Box …….………………………. being a resident of

………………………………….. in the Republic of ……………………………. do hereby make a statement as follows: -

* 1. THAT I am the Company Secretary/ Chief Executive/Managing Director/Principal Ofﬁcer/Director of

………....……………………………….. *(insert name of the Company)* who is a Bidder in respect of Tender No.

………………….. for ……………………. *(insert tender title/description)* for ……………………. *(insert name of the Procuring entity)* and duly authorized and competent to make this statement.

* 1. THAT the aforesaid Bidder, its Directors and subcontractors have not been debarred from participating in procurement proceeding under Part IV of the Act.
  2. THAT what is deponed to herein above is true to the best of my knowledge, information and belief.

…………………………………. ………………………………. ……………………… (Title) (Signature) (Date)

Bidder Ofﬁcial Stamp

**FORM SD2**

## SELF DECLARATION THAT THE PERSON/TENDERER WILL NOT ENGAGE IN ANY CORRUPT OR FRAUDULENT PRACTICE

I, ……………………………………. of P. O. Box ……........................…………………. being a resident of

………………………………….. in the Republic of ………………. do hereby make a statement as follows: -

1. THAT I am the Chief Executive/Managing Director/Principal Ofﬁcer/Director of ………......................... *(insert name of the Company)* who is a Bidder in respect of Tender No. …................................………………. for

…………………….. *(insert tender title/description)* for ……………… *(insert name of the Procuring entity)* and duly authorized and competent to make this statement.

1. THAT the aforesaid Bidder, its servants and/or agents /subcontractors will not engage in any corrupt or fraudulent practice and has not been requested to pay any inducement to any member of the Board, Management, Staff and/or employees and/or agents of ……………………... *(insert name of the Procuring entity)* which is the procuring entity.
2. THAT the aforesaid Bidder, its servants and/or agents /subcontractors have not offered any inducement to any member of the Board, Management, Staff and/or employees and/or agents of ……………………. (name of the procuring entity)
3. THAT the aforesaid Bidder will not engage /has not engaged in any corrosive practice with other bidders participating in the subject tender
4. THAT what is deponed to herein above is true to the best of my knowledge information and belief.

………………………………… …………………….....……… ................……………………… (Title) (Signature) (Date)

Bidder's Ofﬁcial Stamp

## DECLARATION AND COMMITMENT TO THE CODE OF ETHICS

I ………………......................................…………………. (person) on behalf of *(Name of the Business/ Company/Firm*) ……………………………………………………. declare that I have read and fully understood the contents of the Public Procurement & Asset Disposal Act, 2015, Regulations and the Code of Ethics for persons participating in Public Procurement and Asset Disposal and my responsibilities under the Code.

I do hereby commit to abide by the provisions of the Code of Ethics for persons participating in Public Procurement and Asset Disposal.

Name of Authorized signatory…………………......................................................... Sign…………….....................

Position…………………………………………...................................................………...........................................

Ofﬁce address………………………………………………. Telephone……………......................…………………. E-mail…………………………………………............................................................….........................................…

Name of the Firm/Company…………………………….......................................................................................……

Date………………………………………………………..............................................…. (Company Seal/ Rubber Stamp where applicable)

Witness

Name ………………………………………………………....... Sign................................................... Date……………………………………………………

## APPENDIX 1- FRAUD AND CORRUPTION

*(Appendix 1 shall not be modiﬁed)*

### Purpose

* 1. The Government of Kenya's Anti-Corruption and Economic Crime laws and their sanction's policies and procedures, Public Procurement and Asset Disposal Act *(no. 33 of 2015)* and its Regulation, and any other Kenya's Acts or Regulations related to Fraud and Corruption, and similar offences, shall apply with respect to Public Procurement Processes and Contracts that are governed by the laws of Kenya.

### Requirements

The Government of Kenya requires that all parties including Procuring Entities, Tenderers, (applicants/proposers), Consultants, Contractors and Suppliers; any Sub-contractors, Sub-consultants, Service providers or Suppliers; any Agents (whether declared or not); and any of their Personnel, involved and engaged in procurement under Kenya's Laws and Regulation, observe the highest standard of ethics during the procurement process, selection and contract execution of all contracts, and refrain from Fraud and Corruption and fully comply with Kenya's laws and Regulations as per paragraphs 1.1 above.

Kenya's public procurement and asset disposal act *(no. 33 of 2015)* under Section 66 describes rules to be followed and actions to be taken in dealing with Corrupt, Coercive, Obstructive, Collusive or Fraudulent practices, and Conﬂicts of Interest in procurement including consequences for offences committed. A few of the provisions noted below highlight Kenya's policy of no tolerance for such practices and behavior: -

* + - 1. a person to whom this Act applies shall not be involved in any corrupt, coercive, obstructive, collusive or fraudulent practice; or conﬂicts of interest in any procurement or asset disposal proceeding;
      2. A person referred to under subsection (1) who contravenes the provisions of that sub-section commits an offence;
      3. Without limiting the generality of the subsection (1) and (2), the person shall be: -
         1. disqualiﬁed from entering into a contract for a procurement or asset disposal proceeding; or
         2. if a contract has already been entered into with the person, the contract shall be voidable;
      4. The voiding of a contract by the procuring entity under subsection (7) does not limit any legal remedy the procuring entity may have;
      5. An employee or agent of the procuring entity or a member of the Board or committee of the procuring entity who has a conﬂict of interest with respect to a procurement: -
         1. shall not take part in the procurement proceedings;
         2. shall not, after a procurement contract has been entered into, take part in any decision relating to the procurement or contract; and
         3. shall not be a subcontractor for the bidder to whom was awarded contract, or a member of the group of bidders to whom the contract was awarded, but the subcontractor appointed shall meet all the requirements of this Act.
      6. An employee, agent or member described in subsection (1) who refrains from doing anything prohibited under that subsection, but for that subsection, would have been within his or her duties shall disclose the conﬂict of interest to the procuring entity;
      7. If a person contravenes subsection (1) with respect to a conﬂict of interest described in subsection (5)(a) and the contract is awarded to the person or his relative or to another person in whom one of them had a direct or indirect pecuniary interest, the contract shall be terminated and all costs incurred by the public entity shall be made good by the awarding ofﬁcer. Etc.
    1. In compliance with Kenya's laws, regulations and policies mentioned above, the Procuring Entity:

1. Deﬁnes broadly, for the purposes of the above provisions, the terms set forth below as follows:
   1. “corrupt practice” is the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to inﬂuence improperly the actions of another party;
   2. “fraudulent practice” is any act or omission, including misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain ﬁnancial or other beneﬁt or to avoid an obligation;
   3. “collusive practice” is an arrangement between two or more parties designed to achieve an improper purpose, including to inﬂuence improperly the actions of another party;
   4. “coercive practice” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to inﬂuence improperly the actions of a party;
   5. “obstructive practice” is:
      * deliberately destroying, falsifying, altering, or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede investigation by Public Procurement Regulatory Authority (PPRA) or any other appropriate authority appointed by Government of Kenya into allegations of a corrupt, fraudulent, coercive, or collusive practice; and/or threatening, harassing, or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation; or
      * acts intended to materially impede the exercise of the PPRA's or the appointed authority's inspection and audit rights provided for under paragraph 2.3 e. below.
2. Deﬁnes more speciﬁcally, in accordance with the above procurement Act provisions set forth for fraudulent and collusive practices as follows:

"fraudulent practice" includes a misrepresentation of fact in order to inﬂuence a procurement or disposal process or the exercise of a contract to the detriment of the procuring entity or the tenderer or the contractor, and includes collusive practices amongst tenderers prior to or after tender submission designed to establish tender prices at artiﬁcial non-competitive levels and to deprive the procuring entity of the beneﬁts of free and open competition.

1. Rejects a proposal for award1 of a contract if PPRA determines that the ﬁrm or individual recommended for award, any of its personnel, or its agents, or its sub-consultants, sub-contractors, service providers, suppliers and/ or their employees, has, directly or indirectly, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing for the contract in question;
2. Pursuant to the Kenya's above stated Acts and Regulations, may sanction or recommend to appropriate authority (ies) for sanctioning and debarment of a ﬁrm or individual, as applicable under the Acts and Regulations;
3. Requires that a clause be included in Tender documents and Request for Proposal documents requiring (i) Tenderers (applicants/proposers), Consultants, Contractors, and Suppliers, and their Sub-contractors, Sub-consultants, Service providers, Suppliers, Agents personnel, permit the PPRA or any other appropriate authority appointed by Government of Kenya to inspect2 all accounts, records and other documents relating to the procurement process, selection and/or contract execution, and to have them audited by auditors appointed by the PPRA or any other appropriate authority appointed by Government of Kenya; and
4. Pursuant to Section 62 of the above Act, requires Applicants/Tenderers to submit along with their Applications/Tenders/Proposals a “Self-Declaration Form” as included in the procurement document declaring that they and all parties involved in the procurement process and contract execution have not engaged/will not engage in any corrupt or fraudulent practices.

*1For the avoidance of doubt, a party's ineligibility to be awarded a contract shall include, without limitation, (i) applying for pre-qualiﬁcation, expressing interest in a consultancy, and tendering, either directly or as a nominated sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider, in respect of such contract, and (ii) entering into an addendum or amendment introducing a material modiﬁcation to any existing contract.*

*2 Inspections in this context usually are investigative (i.e., forensic) in nature. They involve fact-ﬁnding activities undertaken by the Investigating Authority or persons appointed by the Procuring Entity to address speciﬁc matters related to investigations/audits, such as evaluating the veracity of an allegation of possible Fraud and Corruption, through the appropriate mechanisms. Such activity includes but is not limited to: accessing and examining a ﬁrm's or individual's ﬁnancial records and information, and making copies thereof as relevant; accessing and examining any other documents, data and information (whether in hard copy or electronic format) deemed relevant for the investigation/audit, and making copies thereof as relevant; interviewing staff and other relevant individuals; performing physical inspections and site visits; and obtaining third party veriﬁcation of information.*

#### FORM OF TENDER SECURITY-[Option 1–Demand Bank Guarantee]

###### Beneﬁciary: Request forTenders No: Date: TENDER GUARANTEE No.:

**Guarantor:**

1. We have been informed that (here inafter called "the Applicant") has submitted or will submit to the Beneﬁciary its Tender (here inafter called" the Tender") for the execution of under Request for Tenders No. (“the ITT”).
2. Furthermore, we understand that, according to the Beneﬁciary's conditions, Tenders must be supported by a Tender guarantee.
3. At the request of the Applicant, we, as Guarantor, hereby irrevocably undertake to pay the Beneﬁciary any sum or sums not exceeding in total an amount of ( ) upon receipt by us of the Beneﬁciary's complying demand, supported by the Beneﬁciary's statement, whether in the demand itself or a separate signed document accompanying or identifying the demand, stating that either the Applicant:

(a) has withdrawn its Tender during the period of Tender validity set forth in the Applicant's Letter of Tender (“the Tender Validity Period”), or any extension thereto provided by the Applicant; or

b) having been notiﬁed of the acceptance of its Tender by the Beneﬁciary during the Tender Validity Period or any extension there to provided by the Applicant, (i) has failed to execute the contract agreement, or (ii) has failed to furnish the Performance.

1. This guarantee will expire: (a) if the Applicant is the successful Tenderer, upon our receipt of copies of the contract agreement signed by the Applicant and the Performance Security and, or (b) if the Applicant is not the successful Tenderer, upon the earlier of (i) our receipt of a copy of the Beneﬁciary's notiﬁcation to the Applicant of the results of the Tendering process; or (ii) thirty days after the end of the Tender Validity Period.
2. Consequently, any demand for payment under this guarantee must be received by us at the ofﬁce indicated above onor before that date.

*[signature(s)]*

#### Note: All italicized text is for use in preparing this form and shall be deleted from the ﬁnal product.

**FORMAT OF TENDER SECURITY [Option 2–Insurance Guarantee]**

**TENDER GUARANTEE No.:**

1. Whereas ………… [*Name of the tenderer]* (hereinafter called “the tenderer”) has submitted its tender dated ……… [*Date of submission of tender]* for the …………… *[Name and/or description of the tender]* (hereinafter called “the Tender”) for the execution of under Request for Tenders No. (“the ITT”).
2. KNOW ALL PEOPLE by these presents that WE ………………… of ………… [**Name of Insurance Company**] having our registered office at …………… (hereinafter called “the Guarantor”), are bound unto …………….. [*Name of Procuring Entity*](hereinafter called “the Procuring Entity”) in the sum of ………………… (Currency and guarantee amount) for which payment well and truly to be made to the said Procuring Entity, the Guarantor binds itself, its successors and assigns, jointly and severally, firmly by these presents.

Sealed with the Common Seal of the said Guarantor this \_\_\_day of \_\_\_\_\_\_ 20 \_\_.

1. NOW, THEREFORE, THE CONDITION OF THIS OBLIGATION is such that if the Applicant:
   1. has withdrawn its Tender during the period of Tender validity set forth in the Principal's Letter of Tender (“the Tender Validity Period”), or any extension thereto provided by the Principal; or
   2. having been notiﬁed of the acceptance of its Tender by the Procuring Entity during the Tender Validity Period or any extension thereto provided by the Principal; (i) failed to execute the Contract agreement; or (ii) has failed to furnish the Performance Security, in accordance with the Instructions to tenderers (“ITT”) of the Procuring Entity's Tendering document.

then the guarantee undertakes to immediately pay to the Procuring Entity up to the above amount upon receipt of the Procuring Entity's ﬁrst written demand, without the Procuring Entity having to substantiate its demand, provided that in its demand the Procuring Entity shall state that the demand arises from the occurrence of any of the above events, specifying which event(s) has occurred.

1. This guarantee will expire: (a) if the Applicant is the successful Tenderer, upon our receipt of copies of the contract agreement signed by the Applicant and the Performance Security and, or (b) if the Applicant is not the successful Tenderer, upon the earlier of (i) our receipt of a copy of the Beneﬁciary's notiﬁcation to the Applicant of the results of the Tendering process; or (ii)twenty-eight days after the end of the Tender Validity Period.
2. Consequently, any demand for payment under this guarantee must be received by us at the ofﬁce indicated above on or before that date.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*[Date ] [Signature of the Guarantor]*

*\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

*[Witness] [Seal]*

#### Note: All italicized text is for use in preparing this form and shall be deleted from the ﬁnal product.

## TENDER-SECURING DECLARATION FORM

*[The Bidder shall complete this Form in accordance with the instructions indicated]*

Date:..................................*[insert date (as day, month and year) of Tender Submission]*

Tender No.:......................................*[insert number of tendering process]*

To:...................................... *[insert complete name of Purchaser]* I/We, the undersigned, declare that:

1. I/We understand that, according to your conditions, bids must be supported by a Tender-Securing Declaration.
2. I/We accept that I/we will automatically be suspended from being eligible for tendering in any contract with the Purchaser for the period of time of [insert number of months or years] starting on [insert date], if we are in breach of our obligation(s) under the bid conditions, because we – (a) have withdrawn our tender during the period of tender validity speciﬁed by us in the Tendering Data Sheet; or (b) having been notiﬁed of the acceptance of our Bid by the Purchaser during the period of bid validity, (i) fail or refuse to execute the Contract, if required, or (ii) fail or refuse to furnish the Performance Security, in accordance with the instructions to tenders.
3. I/We understand that this Tender Securing Declaration shall expire if we are not the successful Tenderer(s), upon the earlier of:
   1. our receipt of a copy of your notiﬁcation of the name of the successful Tenderer; or
   2. thirty days after the expiration of our Tender.
4. I/We understand that if I am/we are/in a Joint Venture, the Tender Securing Declaration must be in the name of the Joint Venture that submits the bid, and the Joint Venture has not been legally constituted at the time of bidding, the Tender Securing Declaration shall be in the names of all future partners as named in the letter of intent.

Signed:……………………………………………………………………..…….....….. Capacity / title (director or partner or sole proprietor, etc.) ……….………….........……. Name: ………………………………………………………………………………….. Duly authorized to sign the bid for and on behalf of: *[insert complete name of Tenderer]*

Dated on …………………. day of …………….……. *[Insert date of signing]* Seal or stamp

## Appendix to Tender

### Schedule of Currency requirements

Summary of currencies of the Tender for *[insert name of Section of the Works]*

|  |  |
| --- | --- |
| ***Name of currency*** | ***Amounts payable*** |
| Local currency: |  |
| Foreign currency #1: |  |
| Foreign currency #2: |  |
| Foreign currency #3: |  |
| Provisional sums expressed in local currency \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ | [To be entered by the Procuring Entity] |

# PART II - WORK REQUIREMENTS

## SECTION V - DRAWINGS

1. **TECHNICAL SPECIFICATIONS: BOREHOLE DRILLING**

**6.1 DRILLING SITE**

* + 1. A combination of electromagnetic (EM) Profiling and vertical electrical sounding (VES) or any other state-of –the art Geophysical techniques approved by the Engineer shall be used for Groundwater exploration and siting techniques. The siting work should be carried out by the contractor or specialist approved by the Engineer.
    2. The contractor shall drill the borehole at the exact location as determined by the geophysical survey and approved by the Engineer. The employer will provide access and wayleave to the site but it is the responsibility of the contractor to ensure that the plants and equipment’s shall access the drilling site.

* 1. **ENVIRONMENTAL PROTECTION** 
     1. Care must be taken in the handling and storage of all drilling fluids, oils, greases and fuel on site to avoid any Environmental degradation. The contractor shall dispose off any toxic materials, drilling fluid and other additives, cutting and discharged water in a manner approved by the Engineer so as not to create damage to public or private property
  2. **WORKMANSHIP** 
     1. The contractor shall out all the works as instructed by the Engineer a thorough and workman-like manner, and up to date professional standards, he shall carry out operations with due efficiency and dispatch in accordance with the terms of the contract and to the satisfaction of the engineer. For this purpose, the contractor shall use suitable machinery and gear and employ in the contract efficient and experienced workforce.
     2. All machinery, equipment and material to out drilling, test pumping, head works etc as specified in the Bill of Quantities are to be mobilized to the site.
     3. Test Pumping equipment should be independent from drilling rig. At the start of the contract the Engineer will verify the specifications and state the repair of all major items of all major items of plant. The Engineer shall have the right to order the removal and or replacement of any plant which in the opinion is sufficient or satisfactory to deliver the required services.

**6.4 INSPECTION AND VERIFICATION**

6.4.1 The employer or his authorized agents reserves the right to verify the observations and conclusions contained in the reports of the contractor and shall have the right to supervise all activities of the contractor and operations pertinent to this agreement.

* 1. **BOREHOLE DEPTH AND DIAMETER**

The contractor shall drill to the total depth and such diameter as directed by the engineer and as necessary to achieve a 152mm (6 inch) diameter borehole and total depth.

**6.6 DRILLING METHOD**

The contractor may drill using rotary drilling technique that he finds applicable to achieve the depths and diameters required within the time schedule in the contract.

* 1. **SAMPLING**
     1. Representative, continuous samples (min 250g) of the strata penetrated shall be collected for each 2m interval using appropriate standard method or approved by the Engineer for the drilling technique in use.
     2. The Contractor shall take every possible precaution to guard against samples contamination. At all times samples should be put into suitable sample bags, labeled with the depth interval and stored in in a position where they will not be contaminated by the site conditions or drilling operations. Geological logging will be the responsibility of the contractor.

**6.8 TEMPORARY CASING**

Installation and diameter of any temporary casing required for the construction of the borehole shall be the responsibility of the Contractor. However, the finished work should meet the borehole specifications. Cost of supply, installation and removal of temporary casing shall be borne entirely by Contractor. The Employer shall not be responsible for any casing left in the borehole or its retrieval.

**6.9 WATER SUPPLY FOR DRILLING**

The Contractor shall make adequate arrangement for obtaining water required for drilling and for use by drilling crew at their site

* 1. **BOREHOLE DESIGN**

The design of the borehole shall be made by the Engineer in consultation with the Contractor after drilling is completed. However, a typical standard borehole design is provided in the tender drawing.

Drill with 10-inch bit and case with 10-inch mild steel casing for 20m and seal with cement grout. Drill with 10-inch bit to final depth.

Install 6-inch (152mm) steel 6mm wall thick casing and screens as appropriate. The screened sections shall be gravel packed.

* 1. **CASING AND SCREENS**
     1. The borehole shall be lined with steel casing, 152mm and aquifer zones with screens of equivalent strength and dimensions. The screens open area shall not be less than 4% of the solid area and shall have a uniform slot size of 1mm. Screen shall be provided at lengths of 3m maximum and joined water tights, by either flush threaded connections or as recommended by the manufacturer or equivalent standard, so that the resulting joint is straight and have the same strength as the casings and screens.
     2. The bottom end should be sealed with a bottom cap as expressly required. The casings and screens must be centralized in the borehole so that 1inch (25mm) annular space exists between the borehole wall and casings. Suitable centralizers should be provided to allow the casings and screens to be correctly in the centre of the drilled bore.
     3. Along the screened sections a centralizer should be used every 3m while along the cased sections every 6m will suffice verticality
     4. The Contractor shall be responsible for the verticality of the borehole during drilling to ensure there is no departure of 3 in 100 between the ground level and the base of the borehole. If required the contractor shall carry verticality test by an approved method. For any departure which is more than allowable, the contractor will make necessary correction to the approval of the Engineer at his own cost. The contractor will not be legible for the payment if the borehole is abandoned for failing the verticality test and cannot be corrected

**6.12 GRAVEL PACK**

The Contractor shall provide and install gravel pack material of sizes 3-5mm. gravel packing shall be installed to cover completely the uppermost screens, plus additional 2m length to allow for settling. The pack shall be capped with clay seal to prevent contamination.

* 1. **SANITARY SEAL**

The upper 3m of the borehole shall be grouted with 1.85-2.15 kg/l cement slurry. The grout shall be injected into the anullus between casing and the wall of bore.

* 1. **YIELD ESTIMATE DURING DRILLING**

The contractor shall continuously estimate yield either through airlift or bailer method as approved by the Engineer in correspondent to the drilling method in use.

* 1. **DEVELOPMENT AND CLEANING OF BOREHOLE**
     1. Development and cleaning shall be carried out by the Contractor upon completion of the drilling and installation of casing. This will remove the silts, clays and drilling fluid residues on the borehole wall and adjacent portions of the aquifer during the drilling process. If organic fluids are used, they shall be broken down chemically according to manufacturer’s recommendations before or during development. Cleaning shall be carried out by airlifting, backwashing jetting or mechanical surging.
     2. The method proposed by the Contractor for development of boreholes shall be submitted to the Engineer for approval. Development of borehole shall be effective from the depth at which water is encountered to the bottom of each borehole. Development shall continue until water is completely free from fine particles as to be decided by the Engineer. Upon completion of development any accumulation of material shall be removed from the bottom of the borehole by airlifting or bailing.
  2. **TEST PUMPING**
     1. The contractor shall perform test pumping to establish performance and yield of the borehole. The period for test pumping shall be 24hours of constant discharge whose variation is at the discretion of the Engineer. The Contractor shall provide suitable pump for this purpose to the approval of the Engineer which shall determine varying of the discharge

Before pump testing is commenced, the borehole will be subjected to short term testing (calibration) to establish the approximate yield/drawdown characteristic and to decide upon pumping rates and durations of step-drawdown or continuous yield tests. Sufficient time shall be allowed for the recovery of water level in boreholes between each type of test.

* + 1. The test pumping of the boreholes shall be carried out such as to facilitate plotting of yield equilibrium curves and related drawdown and recovery curves

The pumping shall be started initially with abstraction rate 40% to 50% of the expected maximum yield. Before the pumping is commenced, the water rest level shall be measured either by the airline or by electric sounder. The drop in water rest level shall be checked every 5minutes for the first 30minutes after the pumping is commenced and thereafter at every 10minutes until equilibrium level is reached. The pumping shall be carried out for at least one hour after the equilibrium drawdown level is established. If the level remains unchanged, then the pumping shall be stopped and water levels measured at every 5minutes for the first 30minutes and thereafter every 1ominutes until initial water level is regained.

The above procedure shall be repeated with abstraction rates raised steps of 2m3 per hour or any other appropriate range, until the maximum is reached.

* + 1. Once the maximum is reached with the equilibrium drawdown level the test shall be continued for at least 24hours after the level has been established. If the level remains unchanged then the pumping is stopped and recovery rate measured as described earlier above.

The pumping rate, drop in levels recovery etc shall be recorded together with complete details form the pumps used for testing. Any unusual occurrence e.g. sudden drop in abstraction) shall also be recorded

* + 1. During all testing operations, once the flow rate has been determined and preliminary adjustments made, the measured discharge rate shall be carried at three separate discharges and after test pumping all the data shall be supplied to the Engineer
    2. No payment shall be made when a testing has aborted either, because the pumping failure or more than allowable discharge step-down shall be carried at three separate discharges and after test pumping all the data shall be supplied to the Engineer.
  1. **WATER LEVEL OBSERVATION.** 
     1. The contractor shall supply appropriate electric contact water level gauges for measuring water levels in the boreholes to the nearest 10mm as predetermined intervals. Well head arrangement shall permit these gauges to be inserted and passed freely. Hereto, the contractor shall be required to install a tipping tube minimum ¾ “ (19mm) internal diameter lowered approximately 1m above the pump intake or approximately 2m below anticipated maximum drawdown level. Other methods for measuring water level are subject to approval by the Engineer
  2. **ELECTRICAL CONDUCTIVITY MEASUREMENTS**

The contractor shall have operational EC-Meter on site to take Electrical Conductivity readings whenever required during drilling, development and test pumping.

* 1. **RECORDS**
     1. Daily activity records shall be kept by the contractor for each borehole. The records shall contain the information as specified below. In addition, separate records should be supplied for each borehole upon completion
     2. Daily Records
* Site name
* Reference Number
* Date of commencemence drilling works
* Name of foremen and drillers
* Method of drilling and total hours of drilling
* Diameter of hole at start and depth of changes in diameter
* Depth of hole at start of each day and end of shift
* Depth and size of casing at start and end of shift
* Description of rocks drilled with depth of transition encountered
* Depth at which water is struck
* Yield of water, when drilling or developing
* Time log showing rate of penetration in minutes per meter, type of bit and standby time due to breakdown
* Depth interval at which each formation samples are taken
* Records of components and quantities used or addedto drilling fluidnor air
* Water level of each working day
* Electric conductivity measurement
* Problems encountered during drilling
* Detail on installation (if any)
* Depth and description of well casing
* Depth and description of well screens
* Details of work to be involved at hourly rates (e.g. test pumping)

A copy of the daily drilling shall be available for signature daily , including any other pertinent data as may be request by the Engineer.

* 1. **BOREHOLE COMPLETION RECORD/REPORT**

Within a period not exceeding one month after completion of the drilling, the contractor shall submit a report

* As per WRMA standard borehole completion form provided
* Detailed driller’s log
* Copy of standard chemical water quality test
* Borehole design and installation details (as-in –built drawings)
  1. **WATER SAMPLING**

Water samples for testing the chemical and (if requested by Engineer bacteriological water quality will be taken at the end of the test pumping. These samples shall be collected in suitable sample bottles once they have been rinsed with the same Groundwater. They shall be filled, sealed and marked properly i.e. indicating borehole number, date and hours of sampling.

**6.21 CAPING THE BOREHOLE**

During borehole construction, installation, development and test pumping, the contractor shall use all reasonable measures to prevent entrance of foreign matter into the borehole.

The contractor shall be responsible for any objectionable materials that fall into the borehole and any effect it may have on the water quality or quantity until completion of the works and acceptance by the Engineer or Employer.

* 1. **ACCEPTANCE OF BOREHOLES**

The borehole shall only be accepted by the Engineer upon satisfactory completion of all drilling operations, installation of casing and screens, development works, pump testing and wellhead construction.

* 1. **LOSS OF EQUIPMENT**

Anny equipment lost down a borehole must be removed or else the borehole will be considered a lost bore. A replacement borehole will have to be constructed and test pumped at the contractor’s expense.

* 1. **LOST BORE**
     1. Should any incident to the plant, behavior of the ground, jamming of tools, or casing or any other cause prevent the satisfactory completion of works, a borehole shall be deemed to be lost and no payment shall be made for the bore or for any material not recovered there from, not for any time spent during drilling while attempting to overcome problems. Also the borehole should be permanently sealed
     2. In the event of a lost bore, the contractor shall construct a borehole immediately adjacent to the lost bore or at a site indicated by the Engineer. The options of declaring any bore lost shall rest with the Contractor, subject to the approval of the Engineer

The abandoned hole shall be treated as follows:-

1. The contractor may salvage as much casing and screen from the initial borehole as possible and use it in a new borehole if not damaged, with approval of the Engineer
2. Salvaged Material shall remain the property of the Contractor
3. The borehole shall be sealed by contractor, cement grout or neat cement and shall be placed from the bottom upward by methods that will avoid segregation or dilution of materials
4. The upper 2m of borehole shall be backfilled with native top soil. Sealing of the abandoned boreholes shall be done in such a manner as to avoid accidents and to prevent it from acting as a vertical conduit for transmitting contaminated surface or sub surface waters into the water bearing formations.
   1. **TIME SCHEDULE**

The contractor shall mobilize the required personnel and equipment to carry out satisfactory the programme and in so doing shall take into account the agent needs to complete all the borehole work at early date. The Contractor shall maintain , as may be required an adequate number of qualified personnel to discharge satisfactorily his obligation under this agreement

* 1. **STANDBY TIME**

In the event of delays occurring as a result of action or inaction by the Employer, for which the contractor would be entitled to claim standby time, the contractor should notify the Engineer immediately in writing that such claims are becoming applicable.

* 1. **CONSTRUCTION OF WELL HEAD COVER AND APRON**

The contractor shall on completion of the borehole cap the top of the borehole with mild steel blank flange, which shall incorporate threaded nipple of 19mm (3/4”) diameter with cap welded to the flange, to enable dipping access to the borehole. The blank flange shall be 400mm above ground level and be bolted to mild steel flange welded to a minimum of 2m length of mild steel casing coated internally, and externally with non-toxic or bitumen or epoxy coating to the approval of the Engineer. The casing shall fit neatly over UPVC casing or steel whichever applicable and be permanently grouted in at the time of completion of the borehole. Prior to during and after the completion of the headwork’s, the Contractor must ensure that no debris whatsoever falls into the borehole

* 1. **WELL DISINFECTION**

Disinfection of the borehole shall be carried out by the contractor before demobilization from the site. This shall be done by placing a chlorine solution into the well so that a concentration of at least 50m/l of available chlorine existing in all parts of the borehole at static conditions. All the borehole surfaces above static water level shall be completely flushed with the solution. The solution shall remain in the borehole a minimum of 2hours before pumping the borehole waste.

* 1. **CLEARING THE SITE**
     1. Site clearance shall be subject to the requirements of the relevant clauses contained in section 2. Earthworks
     2. On completion of the borehole the site must be left clean and free from all debris, hydrocarbons and waste and all pits filled to the satisfaction of the Engineer. A site not delivered clean may render the borehole unacceptable
  2. **CHOICE OF BOREHOLE PUMP**

**(**Where applicable). Notwithstanding the pump discharge capacity indicated in the bill of quantities, the final decision on the pump discharge capacity shall be on the basis of the safe yield of the borehole as determined by the pumping results.

**6.31 SCHEDULE OF PAYMENTS**

The payment of the works executed by the contractor and accepted by the client according to this agreement shall be made by applying either or the other rate charges hereunder according to the drilling category and nature of works actually executed.

For applying the quoted rates, the following points shall be taken into account: -

1. Drilling of borehole will be paid for on the basis of metres drilled from surface to total depth.
2. Payment for respective size of casing installed will be on the basis of metres furnished and installed. The prices per metres include all operations and all supplies necessary for installing and cementing. The casing will be measured overall (including collars and threads)
3. Payment for screens will be on the basis of metres (units) furnished and installed. The prices per metres include all operations and all supplies necessary for installing and cementing. The casing will be measured overall (including collars and threads. The price per metre includes all operations and all supplies necessary for setting the gravel packing.
4. Compensation for testing operations (pumping tests) will be paid on an hourly basis. The hourly price will be applied from the time that the pump starts operating for the pumping test proper as such until the normal operations can be resumed. The pro-rata price will be applied to elapse time approximated to the nearest quarter of an hour.

**6.32 Quality of Materials and Workmanship**

The materials and workmanship shall be of the best of their respective kinds and shall be to the approval of the Engineer. In reading of these specifications, the words” to the approval of the Engineer" shall be deemed to be included in the description of all materials incorporated in the works, whether manufactured or natural, and in the description of all operations for the due execution of the works.

No materials of any description shall be used without prior approval by the Engineer and any condemned as unfit for use in the works shall be removed immediately from the site, and without recompense to, the contractor. All works or parts thereof shall be in accordance with the latest edition of either Kenya Bureau of Standards (K.B.S.) specification or British Standard (B.S.) specifications and British Codes of Practice(C.P.) as published by British Standards Institution.

All materials shall be of approved manufacture and origin and the best quality of their respective kind, equal to sample and delivered on to the site a sufficient period before they are required to be used in the works to enable the Engineer to take such samples as he may require for testing or approval, and the contractor shall furnish any information required by the Engineer as to the quality, weight, strength, description, etc. of the materials. No materials of any description shall be used without prior approval by the Engineer and any condemned as unfit for use in the works shall be removed immediately from the site by, and without recompense to, the contractor.

ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP)

|  |  |  |  |
| --- | --- | --- | --- |
| **ACTIVITY** |  |  | **Number of items** |
| NOISE AND AIR POLLUTION | Safety Helmets |  | 5 |
|  | Safety gloves |  | 5 |
|  | Reflective vest |  | 5 |
|  | Protective eyewear (goggles) |  | 20 |
|  | Dust mask or respirator |  | 2pkts |
|  | Earplugs or earmuffs |  | 2pkts |
|  | Coveralls or overalls |  | 5PCS |
|  | Heavy Duty Cording nets | 20metres | 1 Metre |
|  | Portable noise barriers |  | Lumpsum |
| Worker’s welfare (hygiene and sanitation) |  | Basic Chemical Portable Toilets | 1Pcs |
|  | Site Safety, Security Welfare arrangements |  | 1 security guards |
|  | drinking water points-Water dispensers |  | Lumpsum |
|  |  |  |  |
| Traffic congestion | Traffic Signages |  |  |
|  | Noise Signages |  |  |
|  | Anti -Vandalism signages |  |  |
|  |  |  |  |
| Solar power mantainance |  |  | Lumpsum/annum |
| Revegetation of excavated areas | Tree nurseries and donating seedlings to the communities and landscaping |  | 1000 Indigenous seedlings |
| Initial Water Testing |  |  |  |
| Continous water testing |  |  |  |
| Conflict resolution/grievance redress mechanism |  |  |  |
| Political goodwill |  |  |  |
| Water conservation | Sensitisation meetings and monitoring and inspection of pipings |  |  |
|  |  |  |  |
| Energy use | Monitoring efficiency of solar power production periodically |  |  |
|  | Replacement of faulty power appliances |  |  |
|  | Charge and discharge cycles count |  |  |
|  | Battery voltage and capacity |  |  |
|  | State of health and state of charge |  |  |
|  |  |  |  |
|  | Equitable distribution of water to the vulnerables | Regular meetings |  |
|  |  |  |  |

## 

59

### SECTION VII- BILLS OF QUANTITIES

### Objectives

The objectives of the Bill of Quantities are:

* 1. to provide sufﬁcient information on the quantities of Works to be performed to enable tenders to be prepared efﬁciently and accurately; and
  2. when a Contract has been entered into, to provide a priced Bill of Quantities for use in the periodic valuation of Works executed.

In order to attain these objectives, Works should be itemized in the Bill of Quantities in sufﬁcient detail to distinguish between the different classes of Works, or between Works of the same nature carried out in different locations or in other circumstances which may give rise to different considerations of cost. Consistent with these requirements, the layout and contents of the Bill of Quantities should be as simple and brief as possible.

### Day work Schedule

A Day work Schedule should be included only if the probability of unforeseen work, outside the items included in the Bill of Quantities, is high. To facilitate checking by the Procuring Entity of the realism of rates quoted by the Tenderers, the Day work Schedule should normally comprise the following:

* 1. A list of the various classes of labor, materials, and Constructional Plant for which basic day work rates or prices are to be inserted by the Tenderer, together with a statement of the conditions under which the Contractor shall be paid for work executed on a day work basis.
  2. Nominal quantities for each item of day work, to be priced by each Tenderer at day work rates as Tender. The rate to be entered by the Tenderer against each basic day work item should include the Contractor's proﬁt, overheads, supervision, and other charges.

### Provisional Sums

A general provision for physical contingencies (quantity overruns) may be made by including a provisional sum in the Summary Bill of Quantities. Similarly, a contingency allowance for possible price increases should be provided as a provisional sum in the Summary priced Bill of Quantities. The inclusion of such provisional sums often facilitates budgetary approval by avoiding the need to request periodic supplementary approvals as the future need arises. Where such provisional sums or contingency allowances are used, the Special Conditions of Contract should state the manner in which they shall be used, and under whose authority (usually the Project Manager's).

The estimated cost of specialized work to be carried out, or of special goods to be supplied, by other contractors should be indicated in the relevant part of the Bill of Quantities as a particular provisional sum with an appropriate brief description. A separate procurement procedure is normally carried out by the Procuring Entity to select such specialized contractors. To provide an element of competition among the Tenderers in respect of any facilities, amenities, attendance, etc., to be provided by the successful Tenderer as prime Contractor for the use and convenience of the specialist contractors, each related provisional sum should be followed by an item in the Bill of Quantities inviting the Tenderer to quote a sum for such amenities, facilities, attendance, etc.

These Notes for Preparing a Bill of Quantities are intended only as information for the Procuring Entity or the person drafting the tendering document. They should not be included in the ﬁnal tendering document.

### The Bills of Quantities

The Bills of Quantities should be divided generally into the following sections:

* 1. Preambles
  2. Preliminary items
  3. Work Items

1. Daywork Schedule; and
2. Provisional items
3. Summary.

**Preamble to the Bill of Quantities**

1. The Bill of Quantities forms part of the Contract documents and shall be read in conjunction with the Instructions to Bidders, General and Special Conditions of Contract, Technical specifications and drawings.
2. The brief description of the items in the Bill of quantities is purely for purposes of identification, and in no way modifies or supersedes the detailed descriptions given in the conditions of contract and specifications.
3. The quantities given in the Bill of Quantities are estimated and provisional, and are given to provide a common basis of bidding. The basis of payment will be the actual quantities of work ordered and carried out, as measured by the contractor and verified by the Engineer and valued at the rates and prices bid in the priced Bill of Quantities, where applicable and otherwise at such rates and prices as the Engineer may fix within the terms of Contract
4. There is no guarantee to the contractor that he will be required to carry out all the quantities of work indicated under any one particular item or group of items in the Bill of Quantities.
5. The rates and prices bid in the priced Bill of Quantities shall, except insofar as it is otherwise provided under the contract, include all constructional plant, labour, supervision, material, erection, maintenance, insurance, profit, taxes and duties together with all general risks, liabilities and obligations set out or implied in the contract, transport, electricity and telephone, water use and replenishment of all consumables, including those required under the contract by the Engineer and his staff.
6. A rate or price shall be entered against each item in the priced Bill of Quantities.
7. Any entry of NIL shall render the bid unresponsive and unless justifiably covered elsewhere in the Bill of Quantities may lead to the entire bid being rejected.
8. Provisional items and sums included and so designated in the Bill of Quantities shall be expended in whole or in part at the direction and discretion of the Engineer.
9. “Authorized”, “Directed”, or “Approved” shall mean the authority, direction or approval of the Engineer
10. Unless otherwise stated, all measurements shall be net taken on the finished work in accordance with the drawings or details provided by the Engineer with no allowance for extra cuts, fill or wastes necessary to obtain finished thickness.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **SHOWGROUND MOSQUE BOREHOLE DRILLING** | | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM No** | **ITEM DESCRIPTION** | **UNIT** | **QTY** | **RATE** | **AMOUNT** |
|  | **KSHS** | **Kshs** |
|  | 1 | Allow for acquiring of borehole drilling  authorization permit | L/S | 1 |  |  |
|  | 2 | Allow for any costs associated with  compliance with environmental, health, and safety  requirements as specified in the technical specifications of the bid document and the Environmental and Social Management Plan (ESMP) as required by government agencies and prevailing legislation. The cost under this item includes quarterly environmental audit in the ESMP by a registered Lead Expert. | L/S | 1 |  |  |
|  | 3 | Allow for Hydrogeological Survey | L/S | 1 |  |  |
|  | 4 | Mobilization of drilling unit and assembling the same at borehole site, dismantling and demobilization on completion. | L/S | 1 |  |  |
|  | 5 | Allow all costs involved in providing water for all requirement of the contract drilling, field camp etc. | L/S | 1 |  |  |
|  | 6 | Drilling of 10 inches diameter hole to provide for finished cased diameter of 152mm (6-inches). Include for installation of permanent surface casings 20m. | M | 150 |  |  |
|  | 7 | Collection of formation samples and geological logging after every 2M | NO | 75 |  |  |
|  | 8 | Supply and install 152mm(6-inches) plain steel casings | M | 90 |  |  |
|  | 9 | Supply and install 152mm(6-inches) slotted steel casing | M | 60 |  |  |
|  | 10 | Supply and install gravel pack of average grain size 2mm-4mm | TON | 20 |  |  |
|  | 8 | Development of borehole by use of chemical and physical method- chemical treatment and high-pressure air or water jetting including inserting and with drawing of development equipment until clear water is obtained. | HRS | 8 |  |  |
|  | 11 | **Test pumping and recovery measurements** |  |  |  |  |
|  | · Installing and withdrawing of test pumping equipment | NO. | 1 |  |  |
|  | · Continuous drawdown | HRS | 24 |  |  |
|  | · Recovery measurements | HRS | 8 |  |  |
|  | 12 | Carry out borehole sterlization | L/S | 1 |  |  |
|  | 13 | **Finishing and securing the borehole;** |  | 1 |  |  |
|  | 1mx1mx0.5m finished slab. Include for grouting surround along annullar space | NO | 1 |  |  |
|  | Mild steel 152mm borehole cap | NO | 1 |  |  |
|  | 14 | Chemical analysis of water samples | NO | 2 |  |  |
|  | 15 | Supply of documentation WRMA completion certificates | Item | 1 |  |  |
|  | 16 | Provide steel fabricated sign board as directed by project manager | L/S | 1 |  |  |
|  | 17 | Branding | L/S | 1 |  |  |
|  |  | **TOTAL** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **TOTAL Kshs.** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | **EQUIPPING SHOWGROUND MOSQUE BOREHOLE** | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM** |  |  |  | **RATE (Kshs)** | **AMOUNT** |
|  | **DESCRIPTION** | **UNIT** | **QTY** | **KShs** |
|  | 1 | Supply and Install a Borehole Grundfos Submersible Pump complete coupled with Motor capable of delivering 15m3/h against a head of 150m with a cooling sleeve | NO. | 1 |  |  |
|  | 2 | Supply and fix 6mm2 4 core flat submersible drop cable | M | 150 |  |  |
|  |  |
|  | 3 | Supply and fix 6mm2 4 core underground cable | M | 20 |  |  |
|  | 4 | Supply and fit 1¼'' adapter set | No. | 1 |  |  |
|  | 5 | Supply and fit 63mm dia. PVC Dayliff borehole pipe 3m length | No. | 50 |  |  |
|  | 6 | Supply and install 25mm airline pipes | No. | 25 |  |  |
|  | 7 | Splicing kit | No. | 1 |  |  |
|  | 8 | Supply and fit cooling sleeve | No. | 1 |  |  |
|  | 9 | Supply and fix 2'' x 6" borehole cover complete with sundries | No. | 1 |  |  |
|  | 10 | Supply and install earth rod complete with clamp and earth cable | No. | 1 |  |  |
|  |  |
|  | 11 | Supply and install 63mm diameter water meter complete with all fittings | No. | 1 |  |  |
|  |  |
|  | 12 | Supply and install 63mm Non return valve | No. | 1 |  |  |
|  |  |  |  |  |
|  |  | TOTAL |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL** |  |  |  |  |
|  |  | **DRILLING BOREHOLE** |  |  |  |  |
|  |  | **BOREHOLE EQUIPPING** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
| **CHECHELES BOREHOLE DRILLING** | | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM No** | **ITEM DESCRIPTION** | **UNIT** | **QTY** | **RATE** | **AMOUNT** |
|  | **KSHS** | **Kshs** |
|  | 1 | Allow for acquiring of borehole drilling authorization permit | L/S | 1 |  |  |
|  | 2 | Allow for any costs associated with compliance with environmental, health, and safety requirements as specified in the technical specifications of the bid document and the Environmental and Social Management Plan (ESMP) as required by government agencies and prevailing legislation. The cost under this item includes quarterly environmental audit in the ESMP by a registered Lead Expert. | L/S | 1 |  |  |
|  | 3 | Allow for Hydrogeological Survey | L/S | 1 |  |  |
|  | 4 | Mobilization of drilling unit and assembling the same at borehole site, dismantling and demobilization on completion. | L/S | 1 |  |  |
|  | 5 | Allow all costs involved in providing water for all requirement of the contract drilling, field camp etc. | L/S | 1 |  |  |
|  | 6 | Drilling of 10 inches diameter hole to provide for finished cased diameter of 152mm (6-inches). Include for installation of permanent casings 20m. | M | 150 |  |  |
|  | 7 | Collection of formation samples and geological logging after every 2M | NO | 75 |  |  |
|  | - |
|  | 8 | Supply and install 152mm(6-inches) plain steel casings | M | 90 |  |  |
|  | 9 | Supply and install 152mm(6-inches) slotted steel casing | M | 60 |  |  |
|  | 10 | Supply and install gravel pack of average grain size 2mm-4mm | TON | 20 |  |  |
|  | 8 | Development of borehole by use of chemical and physical method- chemical treatment and high-pressure air or water jetting including inserting and with drawing of development equipment until clear water is obtained. | HRS | 8 |  |  |
|  |  |
|  | 11 | **Test pumping and recovery measurements** |  |  |  |  |
|  | · Installing and withdrawing of test pumping equipment | NO. | 1 |  |  |
|  | · Continuous drawdown | HRS | 24 |  |  |
|  | · Recovery measurements | HRS | 8 |  |  |
|  | 12 | Carry out borehole sterlization | L/S | 1 |  |  |
|  | 13 | **Finishing and securing the borehole;** |  | 1 |  |  |
|  | 1mx1mx0.5m finished slab. Include for grouting surround along annullar space | NO | 1 |  |  |
|  | Mild steel 152mm borehole cap | NO | 1 |  |  |
|  | 14 | Chemical analysis of water samples | NO | 2 |  |  |
|  | 15 | Supply of documentation WRMA completion certificates | Item | 1 |  |  |
|  | 16 | Provide steel fabricated sign board as directed by project manager | L/S | 1 |  |  |
|  | 17 | Branding | L/S | 1 |  |  |
|  |  | **TOTAL** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **TOTAL Kshs.** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | **EQUIPPING CHEHCELES BOREHOLE** | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM** |  |  |  | **RATE (Kshs)** | **AMOUNT** |
|  | **DESCRIPTION** | **UNIT** | **QTY** | **KShs** |
|  | 1 | Supply and Install a Borehole Grundfos Submersible Pump complete coupled with Motor capable of delivering 15m3/h against a head of 150m with a cooling sleeve. | NO. | 1 |  |  |
|  | 2 | Supply and fix 6mm2 4 core flat submersible drop cable | M | 150 |  |  |
|  |  |
|  | 3 | Supply and fix 6mm2 4 core underground cable | M | 20 |  |  |
|  | 4 | Supply and fit 1¼'' adapter set | No. | 1 |  |  |
|  | 5 | Supply and fit 63mm dia. PVC Dayliff borehole pipe 3m length | No. | 50 |  |  |
|  | 6 | Supply and install 25mm airline pipes | No. | 25 |  |  |
|  | 7 | Splicing kit | No. | 1 |  |  |
|  | 8 | Supply and fit cooling sleeve | No. | 1 |  |  |
|  | 9 | Supply and fix 2'' x 6" borehole cover complete with sundries | No. | 1 |  |  |
|  | 10 | Supply and install earth rod complete with clamp and earth cable | No. | 1 |  |  |
|  |  |
|  | 11 | Supply and install 63mm diameter water meter complete with all fittings | No. | 1 |  |  |
|  |  |
|  | 12 | Supply and install 63mm Non return valve | No. | 1 |  |  |
|  |  |  |  |  |
|  |  | TOTAL |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL** |  |  |  |  |
|  |  | **DRILLING BOREHOLE** |  |  |  |  |
|  |  | **BOREHOLE EQUIPPING** |  |  |  |  |
|  |  |  |  |  |  |  |
| **TULUROBA BOREHOLE DRILLING** | | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM No** | **ITEM DESCRIPTION** | **UNIT** | **QTY** | **RATE** | **AMOUNT** |
|  | **KSHS** | **Kshs** |
|  | 1 | Allow for acquiring of borehole drilling authorization permit | L/S | 1 |  |  |
|  | 2 | Allow for any costs associated with compliance with environmental, health, and safety requirements as specified in the technical specifications of the bid document and the Environmental and Social Management Plan (ESMP) as required by government agencies and prevailing legislation. The cost under this item includes quarterly environmental audit in the ESMP by a registered Lead Expert. | L/S | 1 |  |  |
|  | 3 | Allow for Hydrogeological Survey | L/S | 1 |  |  |
|  | 4 | Mobilization of drilling unit and assembling the same at borehole site, dismantling and demobilization on completion. | L/S | 1 |  |  |
|  | 5 | Allow all costs involved in providing water for all requirement of the contract drilling, field camp etc. | L/S | 1 |  |  |
|  | 6 | Drilling of 10 inches diameter hole to provide for finished cased diameter of 152mm (6-inches). Include for installation of permanent casings 20m. | M | 150 |  |  |
|  | 7 | Collection of formation samples and geological logging after every 2M | NO | 75 |  |  |
|  | - |
|  | 8 | Supply and install 152mm(6-inches) plain steel casings | M | 90 |  |  |
|  | 9 | Supply and install 152mm(6-inches) slotted steel casing | M | 60 |  |  |
|  | 10 | Supply and install gravel pack of average grain size 2mm-4mm | TON | 20 |  |  |
|  | 8 | Development of borehole by use of chemical and physical method- chemical treatment and high-pressure air or water jetting including inserting and with drawing of development equipment until clear water is obtained. | HRS | 8 |  |  |
|  |  |
|  | 11 | **Test pumping and recovery measurements** |  |  |  |  |
|  | · Installing and withdrawing of test pumping equipment | NO. | 1 |  |  |
|  | · Continuous drawdown | HRS | 24 |  |  |
|  | · Recovery measurements | HRS | 8 |  |  |
|  | 12 | Carry out borehole sterlization | L/S | 1 |  |  |
|  | 13 | **Finishing and securing the borehole;** |  | 1 |  |  |
|  | 1mx1mx0.5m finished slab. Include for grouting surround along annullar space | NO | 1 |  |  |
|  | Mild steel 152mm borehole cap | NO | 1 |  |  |
|  | 14 | Chemical analysis of water samples | NO | 2 |  |  |
|  | 15 | Supply of documentation WRMA completion certificates | Item | 1 |  |  |
|  | 16 | Branding | L/S | 1 |  |  |
|  | 17 | Provide steel fabricated sign board as directed by project manager | L/S | 1 |  |  |
|  |  | **TOTAL** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **TOTAL Kshs.** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | **EQUIPPING TULUROBA BOREHOLE** | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM** |  |  |  | **RATE (Kshs)** | **AMOUNT** |
|  | **DESCRIPTION** | **UNIT** | **QTY** | **KShs** |
|  | 1 | Supply and Install a Borehole Grundfos Submersible Pump complete coupled with Motor capable of delivering 15m3/h against a head of 150m with a cooling sleeve. | NO. | 1 |  |  |
|  | 2 | Supply and fix 6mm2 4 core flat submersible drop cable | M | 150 |  |  |
|  |  |
|  | 3 | Supply and fix 6mm2 4 core underground cable | M | 20 |  |  |
|  | 4 | Supply and fit 1¼'' adapter set | No. | 1 |  |  |
|  | 5 | Supply and fit 63mm dia. PVC Dayliff borehole pipe 3m length | No. | 50 |  |  |
|  | 6 | Supply and install 25mm airline pipes | No. | 25 |  |  |
|  | 7 | Splicing kit | No. | 1 |  |  |
|  | 8 | Supply and fit cooling sleeve | No. | 1 |  |  |
|  | 9 | Supply and fix 2'' x 6" borehole cover complete with sundries | No. | 1 |  |  |
|  | 10 | Supply and install earth rod complete with clamp and earth cable | No. | 1 |  |  |
|  |  |
|  | 11 | Supply and install 63mm diameter water meter complete with all fittings | No. | 1 |  |  |
|  |  |
|  | 12 | Supply and install 63mm Non return valve | No. | 1 |  |  |
|  |  |  |  |  |
|  |  | TOTAL |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL** |  |  |  |  |
|  |  | **DRILLING BOREHOLE** |  |  |  |  |
|  |  | **BOREHOLE EQUIPPING** |  |  |  |  |
|  |  |  |  |  |  |  |
| **WASO PRIMARY BOREHOLE DRILLING** | | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM No** | **ITEM DESCRIPTION** | **UNIT** | **QTY** | **RATE** | **AMOUNT** |
|  | **KSHS** | **Kshs** |
|  | 1 | Allow for acquiring of borehole drilling authorization permit | L/S | 1 |  |  |
|  | 2 | Allow for any costs associated with compliance with environmental, health, and safety requirements as specified in the technical specifications of the bid document and the Environmental and Social Management Plan (ESMP) as required by government agencies and prevailing legislation. The cost under this item includes quarterly environmental audit in the ESMP by a registered Lead Expert. | L/S | 1 |  |  |
|  | 3 | Allow for Hydrogeological Survey | L/S | 1 |  |  |
|  | 4 | Mobilization of drilling unit and assembling the same at borehole site, dismantling and demobilization on completion. | L/S | 1 |  |  |
|  | 5 | Allow all costs involved in providing water for all requirement of the contract drilling, field camp etc. | L/S | 1 |  |  |
|  | 6 | Drilling of 10 inches diameter hole to provide for finished cased diameter of 152mm (6-inches). Include for installation of permanent surface casings 20m | M | 150 |  |  |
|  | 7 | Collection of formation samples and geological logging after every 2M | NO | 75 |  |  |
|  | - |
|  | 8 | Supply and install 152mm(6-inches) plain steel casings | M | 90 |  |  |
|  | 9 | Supply and install 152mm(6-inches) slotted steel casing | M | 60 |  |  |
|  | 10 | Supply and install gravel pack of average grain size 2mm-4mm | TON | 20 |  |  |
|  | 8 | Development of borehole by use of chemical and physical method- chemical treatment and high-pressure air or water jetting including inserting and with drawing of development equipment until clear water is obtained. | HRS | 8 |  |  |
|  |  |
|  | 11 | **Test pumping and recovery measurements** |  |  |  |  |
|  | · Installing and withdrawing of test pumping equipment | NO. | 1 |  |  |
|  | · Continuous drawdown | HRS | 24 |  |  |
|  | · Recovery measurements | HRS | 8 |  |  |
|  | 12 | Carry out borehole sterlization | L/S | 1 |  |  |
|  | 13 | **Finishing and securing the borehole;** |  | 1 |  |  |
|  | 1mx1mx0.5m finished slab. Include for grouting surround along annullar space | NO | 1 |  |  |
|  | Mild steel 152mm borehole cap | NO | 1 |  |  |
|  | 14 | Chemical analysis of water samples | NO | 2 |  |  |
|  | 15 | Supply of documentation WRMA completion certificates | Item | 1 |  |  |
|  | 16 | Provide steel fabricated sign board as directed by project manager | L/S | 1 |  |  |
|  | 17 | Branding | L/S | 1 |  |  |
|  |  | **TOTAL** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **TOTAL Kshs.** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | **EQUIPPING WASO PRIMARY BOREHOLE** | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM** |  |  |  | **RATE (Kshs)** | **AMOUNT** |
|  | **DESCRIPTION** | **UNIT** | **QTY** | **KShs** |
|  | 1 | Supply and Install a Borehole Grudfos Submersible Pump complete coupled with Motor capable of delivering 15m3/h against a head of 150m with a cooling sleeve | NO. | 1 |  |  |
|  | 2 | Supply and fix 6mm2 4 core flat submersible drop cable | M | 150 |  |  |
|  |  |
|  | 3 | Supply and fix 6mm2 4 core underground cable | M | 20 |  |  |
|  | 4 | Supply and fit 1¼'' adapter set | No. | 1 |  |  |
|  | 5 | Supply and fit 63mm dia. PVC Dayliff borehole pipe 3m length | No. | 50 |  |  |
|  | 6 | Supply and install 25mm airline pipes | No. | 25 |  |  |
|  | 7 | Splicing kit | No. | 1 |  |  |
|  | 8 | Supply and fit cooling sleeve | No. | 1 |  |  |
|  | 9 | Supply and fix 2'' x 6" borehole cover complete with sundries | No. | 1 |  |  |
|  | 10 | Supply and install earth rod complete with clamp and earth cable | No. | 1 |  |  |
|  |  |
|  | 11 | Supply and install 63mm diameter water meter complete with all fittings | No. | 1 |  |  |
|  |  |
|  | 12 | Supply and install 63mm Non return valve | No. | 1 |  |  |
|  |  |  |  |  |
|  |  | TOTAL |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL** |  |  |  |  |
|  |  | **DRILLING BOREHOLE** |  |  |  |  |
|  |  | **BOREHOLE EQUIPPING** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
| **MATER HOSPITAL BOREHOLE DRILLING** | | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM No** | **ITEM DESCRIPTION** | **UNIT** | **QTY** | **RATE** | **AMOUNT** |
|  | **KSHS** | **Kshs** |
|  | 1 | Allow for acquiring of borehole drilling authorization permit | L/S | 1 |  |  |
|  | 2 | Allow for any costs associated with compliance with environmental, health, and safety requirements as specified in the technical specifications of the bid document and the Environmental and Social Management Plan (ESMP) as required by government agencies and prevailing legislation. The cost under this item includes quarterly environmental audit in the ESMP by a registered Lead Expert. | L/S | 1 |  |  |
|  | 3 | Allow for Hydrogeological Survey | L/S | 1 |  |  |
|  | 4 | Mobilization of drilling unit and assembling the same at borehole site, dismantling and demobilization on completion. | L/S | 1 |  |  |
|  | 5 | Allow all costs involved in providing water for all requirement of the contract drilling, field camp etc. | L/S | 1 |  |  |
|  | 6 | Drilling of 10 inches diameter hole to provide for finished cased diameter of 152mm (6-inches). Include for installation of permanent casings 20m | M | 150 |  |  |
|  | 7 | Collection of formation samples and geological logging after every 2M | NO | 75 |  |  |
|  | - |
|  | 8 | Supply and install 152mm(6-inches) plain steel casings | M | 90 |  |  |
|  | 9 | Supply and install 152mm(6-inches) slotted steel casing | M | 60 |  |  |
|  | 10 | Supply and install gravel pack of average grain size 2mm-4mm | TON | 20 |  |  |
|  | 8 | Development of borehole by use of chemical and physical method- chemical treatment and high-pressure air or water jetting including inserting and with drawing of development equipment until clear water is obtained. | HRS | 8 |  |  |
|  |  |
|  | 11 | **Test pumping and recovery measurements** |  |  |  |  |
|  | · Installing and withdrawing of test pumping equipment | NO. | 1 |  |  |
|  | · Continuous drawdown | HRS | 24 |  |  |
|  | · Recovery measurements | HRS | 8 |  |  |
|  | 12 | Carry out borehole sterlization | L/S | 1 |  |  |
|  | 13 | **Finishing and securing the borehole;** |  | 1 |  |  |
|  | 1mx1mx0.5m finished slab. Include for grouting surround along annullar space | NO | 1 |  |  |
|  | Mild steel 152mm borehole cap | NO | 1 |  |  |
|  | 14 | Chemical analysis of water samples | NO | 2 |  |  |
|  | 15 | Supply of documentation WRMA completion certificates | Item | 1 |  |  |
|  | 16 | Branding | L/S | 1 |  |  |
|  | 17 | Provide steel fabricated sign board as directed by project manager | L/S | 1 |  |  |
|  |  | **TOTAL** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **TOTAL Kshs.** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  | **MATER HOSPITAL BOREHOLE** | | | | | |
|  |  |  |  |  |  |  |
|  | **ITEM** |  |  |  | **RATE (Kshs)** | **AMOUNT** |
|  | **DESCRIPTION** | **UNIT** | **QTY** | **KShs** |
|  | 1 | Supply and Install a Borehole Grudfos Submersible Pump complete coupled with Motor capable of delivering 15m3/h against a head of 150m with a cooling sleeve | NO. | 1 |  |  |
|  | 2 | Supply and fix 6mm2 4 core flat submersible drop cable | M | 150 |  |  |
|  |  |
|  | 3 | Supply and fix 6mm2 4 core underground cable | M | 20 |  |  |
|  | 4 | Supply and fit 1¼'' adapter set | No. | 1 |  |  |
|  | 5 | Supply and fit 63mm dia. PVC Dayliff borehole pipe 3m length | No. | 50 |  |  |
|  | 6 | Supply and install 25mm airline pipes | No. | 25 |  |  |
|  | 7 | Splicing kit | No. | 1 |  |  |
|  | 8 | Supply and fit cooling sleeve | No. | 1 |  |  |
|  | 9 | Supply and fix 2'' x 6" borehole cover complete with sundries | No. | 1 |  |  |
|  | 10 | Supply and install earth rod complete with clamp and earth cable | No. | 1 |  |  |
|  |  |
|  | 11 | Supply and install 63mm diameter water meter complete with all fittings | No. | 1 |  |  |
|  |  |
|  | 12 | Supply and install 63mm Non return valve | No. | 1 |  |  |
|  |  |  |  |  |
|  |  | TOTAL |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL** |  |  |  |  |
|  |  | **DRILLING 5 NO BOREHOLE** |  |  |  |  |
|  |  | **BOREHOLE EQUIPPING 5NO** |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  | **GRAND TOTAL FOR 5 NO BOREHOLES DRILLING AND EQUIPPING** |  |  |  |  |

1. **The Summary to the Bills of Quantities** will take this form or some other form but including these items.

|  |  |  |
| --- | --- | --- |
| **SUMMARY ITEMS** | *Page* | *Amount* |
| Bill No. 1: Preliminary Items |  |  |
| Bill No. 2: Work Items |  |  |
| Bill No 3: Provisional Sums |  |  |
| **TOTAL TENDER PRICE Carried forward to Form of Tender** |  |  |

# PART III - CONDITIONS OF CONTRACT AND CONTRACT FORMS

## SECTION VIII - GENERAL CONDITIONS OF CONTRACT

These General Conditions of Contract (GCC), read in conjunction with the Special Conditions of Contract (SCC) and other documents listed therein, should be a complete document expressing fairly the rights and obligations of both parties.

These General Conditions of Contract have been developed on the basis of considerable international experience in the drafting and management of contracts, bearing in mind a trend in the construction industry towards simpler, more straightforward language.

The GCC can be used for both smaller admeasurement contracts and lump sum contracts.

## General Conditions of Contract

### A. General

### Deﬁnitions

* 1. Bold face type is used to identify deﬁned terms.
     1. **The Accepted Contract** Amount means the amount accepted in the Letter of Acceptance for the execution and completion of the Works and the remedying of any defects.
     2. **The Activity Schedule** is a schedule of the activities comprising the construction, installation, testing, and commissioning of the Works in a lump sum contract. It includes a lump sum price for each activity, which is used for valuations and for assessing the effects of Variations and Compensation Events.
     3. **The Adjudicator** is the person appointed jointly by the Procuring Entity and the Contractor to resolve disputes in the ﬁrst instance, as provided for in GCC 23.
     4. **Bill of Quantities** means the priced and completed Bill of Quantities forming part of the Bid.
     5. **Compensation Events** are those deﬁned in GCC Clause 42 hereunder.
     6. **The Completion Date** is the date of completion of the Works as certiﬁed by the Project Manager, in accordance with GCC Sub-Clause 53.1.
     7. **The Contract** is the Contract between the Procuring Entity and the Contractor to execute, complete, and maintain the Works. It consists of the documents listed in GCC Sub-Clause 2.3 below.
     8. **The Contractor** is the party whose Bid to carry out the Works has been accepted by the Procuring Entity.
     9. **The Contractor's Bid** is the completed bidding document submitted by the Contractor to the Procuring Entity.
     10. **The Contract Price** is the Accepted Contract Amount stated in the Letter of Acceptance and thereafter as adjusted in accordance with the Contract.
     11. **Days** are calendar days; months are calendar months.
     12. **Day work**s are varied work inputs subject to payment on a time basis for the Contractor's employees and Equipment, in addition to payments for associated Materials and Plant.
     13. **A Defect** is any part of the Works not completed in accordance with the Contract.
     14. **The Defects** Liability Certiﬁcate is the certiﬁcate issued by Project Manager upon correction of defects by the Contractor.
     15. **The Defects Liability Period** is the period **named in the SCC** pursuant to Sub-Clause 34.1 and calculated from the Completion Date.
     16. **Drawings** means the drawings of the Works, as included in the Contract, and any additional and modiﬁed drawings issued by (or on behalf of) the Procuring Entity in accordance with the Contract, include calculations and other information provided or approved by the Project Manager for the execution of the Contract.
     17. **The Procuring Entity** is the party who employs the Contractor to carry out the Works, **as speciﬁed in the SCC,** who is also the Procuring Entity.
     18. **Equipmen**t is the Contractor's machinery and vehicles brought temporarily to the Site to construct the Works.
     19. **“In writing” or “written”** means hand-written, type-written, printed or electronically made, and resulting in a permanent record;
     20. The Initial Contract Price is the Contract Price listed in the Procuring Entity's Letter of Acceptance.
     21. **The Intended Completion Date** is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is **speciﬁed in the SCC**. The Intended Completion Date may be revised only by the Project Manager by issuing an extension of time or an acceleration order.
     22. **Materials** are all supplies, including consumables, used by the Contractor for incorporation in the Works.
     23. **Plant i**s any integral part of the Works that shall have a mechanical, electrical, chemical, or biological function.
     24. **The Project Manager** is the person **named in the SCC** (or any other competent person appointed by the Procuring Entity and notiﬁed to the Contractor, to act in replacement of the Project Manager) who is responsible for supervising the execution of the Works and administering the Contract.
     25. **SCC** means Special Conditions of Contract.
     26. **The Site** is the area of the works as **deﬁned as such in the SCC**.

aa) **Site Investigation Reports** are those that were included in the bidding document and are factual and interpretative reports about the surface and subsurface conditions at the Site.

bb) **Speciﬁcation** means the Speciﬁcation of the Works included in the Contract and any modiﬁcation or addition made or approved by the Project Manager.

cc) **The Start Date** is **given in the SCC**. It is the latest date when the Contractor shall commence execution of the Works. It does not necessarily coincide with any of the Site Possession Dates.

dd) **A Subcontractor** is a person or corporate body who has a Contract with the Contractor to carry out a part of the work in the Contract, which includes work on the Site.

ee) **Temporary Works** are works designed, constructed, installed, and removed by the Contractor that are needed for construction or installation of the Works.

ff) **A Variation** is an instruction given by the Project Manager which varies the Works.

gg) **The Works** are what the Contract requires the Contractor to construct, install, and turn over to the Procuring Entity, **as deﬁned in the SCC**.

##### **Interpretation**

* 1. In interpreting these GCC, words indicating one gender include all genders. Words indicating the singular also include the plural and words indicating the plural also include the singular. Headings have no signiﬁcance. Words have their normal meaning under the language of the Contract unless speciﬁcally deﬁned. The Project Manager shall provide instructions clarifying queries about these GCC.
  2. If sectional completion is speciﬁed in the SCC, references in the GCC to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works).
  3. The documents forming the Contract shall be interpreted in the following order of priority:

1. Agreement,
2. Letter of Acceptance,
3. Contractor's Bid,
4. Special Conditions of Contract,
5. General Conditions of Contract, including Appendices,
6. Speciﬁcations,
7. Drawings,
8. Bill of Quantities6, and
9. any other document **listed in the SCC** as forming part of the Contract.

*6In lump sum contracts, delete “Bill of Quantities” and replace with “Activity Schedule.”*

##### **Language and Law**

* 1. The language of the Contract is English Language and the law governing the Contract are the Laws of Kenya.
  2. Throughout the execution of the Contract, the Contractor shall comply with the import of goods and services prohibitions in the Procuring Entity's Country when

1. as a matter of law or ofﬁcial regulations, Kenya prohibits commercial relations with that country; or
2. by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, Kenya prohibits any import of goods from that country or any payments to any country, person, or entity in that country.

##### **Project Manager's Decisions**

* 1. Except where otherwise speciﬁcally stated, the Project Manager shall decide contractual matters between the Procuring Entity and the Contractor in the role representing the Procuring Entity.

##### **Delegation**

* 1. Otherwise **speciﬁed in the SCC,** the Project Manager may delegate any of his duties and responsibilities to other people, except to the Adjudicator, after notifying the Contractor, and may revoke any delegation after notifying the Contractor.

##### **Communications**

* 1. Communications between parties that are referred to in the Conditions shall be effective only when in writing. A notice shall be effective only when it is delivered.

##### **Subcontracting**

* 1. The Contractor may subcontract with the approval of the Project Manager, but may not assign the Contract without the approval of the Procuring Entity in writing. Subcontracting shall not alter the Contractor's obligations.

##### **Other Contractors**

* 1. The Contractor shall cooperate and share the Site with other contractors, public authorities, utilities, and the Procuring Entity between the dates given in the Schedule of Other Contractors, as **referred to in the SCC.** The Contractor shall also provide facilities and services for them as described in the Schedule. The Procuring Entity may modify the Schedule of Other Contractors, and shall notify the Contractor of any such modiﬁcation.

##### **Personnel and Equipment**

* 1. The Contractor shall employ the key personnel and use the equipment identiﬁed in its Bid, to carry out the Works or other personnel and equipment approved by the Project Manager. The Project Manager shall approve any proposed replacement of key personnel and equipment only if their relevant qualiﬁcations or characteristics are substantially equal to or better than those proposed in the Bid.
  2. If the Project Manager asks the Contractor to remove a person who is a member of the Contractor's staff or work force, stating the reasons, the Contractor shall ensure that the person leaves the Site within seven days and has no further connection with the work in the Contract.
  3. If the Procuring Entity, Project Manager or Contractor determines, that any employee of the Contractor be determined to have engaged in Fraud and Corruption during the execution of the Works, then that employee shall be removed in accordance with Clause 9.2 above.

##### **Procuring Entity's and Contractor's Risks**

* 1. The Procuring Entity carries the risks which this Contract states are Procuring Entity's risks, and the Contractor carries the risks which this Contract states are Contractor's risks.

##### **Procuring Entity's Risks**

* 1. From the Start Date until the Defects Liability Certiﬁcate has been issued, the following are Procuring Entity's risks:

1. The risk of personal injury, death, or loss of or damage to property (excluding the Works, Plant, Materials, and Equipment), which are due to
   * + 1. use or occupation of the Site by the Works or for the purpose of the Works, which is the unavoidable result of the Works or
       2. negligence, breach of statutory duty, or interference with any legal right by the Procuring Entity or by any person employed by or contracted to him except the Contractor.
2. The risk of damage to the Works, Plant, Materials, and Equipment to the extent that it is due to a fault of the Procuring Entity or in the Procuring Entity's design, or due to war or radioactive contamination directly affecting the country where the Works are to be executed.
   1. From the Completion Date until the Defects Liability Certiﬁcate has been issued, the risk of loss of or damage to the Works, Plant, and Materials is a Procuring Entity's risk except loss or damage due to
      1. a Defect which existed on the Completion Date,
      2. an event occurring before the Completion Date, which was not itself a Procuring Entity's risk, or
      3. the activities of the Contractor on the Site after the Completion Date.

##### **Contractor's Risks**

* 1. From the Starting Date until the Defects Liability Certiﬁcate has been issued, the risks of personal injury, death, and loss of or damage to property (including, without limitation, the Works, Plant, Materials, and Equipment) which are not Procuring Entity's risks are Contractor's risks.

##### **Insurance**

* 1. The Contractor shall provide, in the joint names of the Procuring Entity and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles **stated in the SCC** for the following events which are due to the Contractor's risks:

1. loss of or damage to the Works, Plant, and Materials;
2. loss of or damage to Equipment;
3. loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and
4. personal injury or death.
   1. Policies and certiﬁcates for insurance shall be delivered by the Contractor to the Project Manager for the Project Manager's approval before the Start Date. All such insurance shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred.
   2. If the Contractor does not provide any of the policies and certiﬁcates required, the Procuring Entity may effect the insurance which the Contractor should have provided and recover the premiums the Procuring Entity has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due.
   3. Alterations to the terms of an insurance shall not be made without the approval of the Project Manager.
   4. Both parties shall comply with any conditions of the insurance policies.

##### **Site Data**

* 1. The Contractor shall be deemed to have examined any Site Data **referred to in the SCC**, supplemented by any information available to the Contractor.

##### **Contractor to Construct the Works**

* 1. The Contractor shall construct and install the Works in accordance with the Speciﬁcations and Drawings.

##### The Works to Be Completed by the Intended Completion Date

* 1. The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the Program submitted by the Contractor, as updated with the approval of the Project Manager, and complete them by the Intended Completion Date.

##### Approval by the Project Manager

* 1. The Contractor shall submit Speciﬁcations and Drawings showing the proposed Temporary Works to the Project Manager, for his approval.
  2. The Contractor shall be responsible for design of Temporary Works.
  3. The Project Manager's approval shall not alter the Contractor's responsibility for design of the Temporary Works.
  4. The Contractor shall obtain approval of third parties to the design of the Temporary Works, where required.
  5. All Drawings prepared by the Contractor for the execution of the temporary or permanent Works, are subject to prior approval by the Project Manager before this use.

##### **Safety**

* 1. The Contractor shall be responsible for the safety of all activities on the Site.

##### **Discoveries**

* 1. Anything of historical or other interest or of signiﬁcant value unexpectedly discovered on the Site shall be the property of the Procuring Entity. The Contractor shall notify the Project Manager of such discoveries and carry out the Project Manager's instructions for dealing with them.

##### **Possession of the Site**

* 1. The Procuring Entity shall give possession of all parts of the Site to the Contractor. If possession of a part is not given by the date **stated in the SCC,** the Procuring Entity shall be deemed to have delayed the start of the relevant activities, and this shall be a Compensation Event.

##### **Access to the Site**

* 1. The Contractor shall allow the Project Manager and any person authorized by the Project Manager access to the Site and to any place where work in connection with the Contract is being carried out or is intended to be carried out.

##### **Instructions, Inspections and Audits**

* 1. The Contractor shall carry out all instructions of the Project Manager which comply with the applicable laws where the Site is located.
  2. The Contractor shall keep, and shall make all reasonable efforts to cause its Subcontractors and sub-consultants to keep, accurate and systematic accounts and records in respect of the Works in such form and details as will clearly identify relevant time changes and costs.
  3. The Contractor shall permit and shall cause its subcontractors and sub-consultants to permit, the Procuring Entity and/or persons appointed by the Public Procurement Regulatory Authority to inspect the Site and/or the accounts and records relating to the procurement process, selection and/or contract execution, and to have such accounts and records audited by auditors appointed by the Public Procurement Regulatory Authority. The Contractor's and its Subcontractors' and sub-consultants' attention is drawn to Sub-Clause 25.1 (Fraud and Corruption) which provides, inter alia, that acts intended to materially impede the exercise of the Public Procurement Regulatory Authority's inspection and audit rights constitute a prohibited practice subject to contract termination (as well as to a determination of ineligibility pursuant to the Public Procurement Regulatory Authority's prevailing sanctions procedures).

##### **Appointment of the Adjudicator**

* 1. The Adjudicator shall be appointed jointly by the Procuring Entity and the Contractor, at the time of the Procuring Entity's issuance of the Letter of Acceptance. If, in the Letter of Acceptance, the Procuring Entity does not agree on the appointment of the Adjudicator, the Procuring Entity will request the Appointing Authority designated in the SCC, to appoint the Adjudicator within 14 days of receipt of such request.
  2. Should the Adjudicator resign or die, or should the Procuring Entity and the Contractor agree that the Adjudicator is not functioning in accordance with the provisions of the Contract, a new Adjudicator shall be jointly appointed by the Procuring Entity and the Contractor. In case of disagreement between the Procuring Entity and the Contractor, within 30 days, the Adjudicator shall be designated by the Appointing Authority designated in the SCC at the request of either party, within 14 days of receipt of such request.

##### **Settlement of Claims and Disputes**

* 1. **Contractor's Claims**
     1. If the Contractor considers itself to be entitled to any extension of the Time for Completion and/or any additional payment, under any Clause of these Conditions or otherwise in connection with the Contract, the Contractor shall give Notice to the Project Manager, describing the event or circumstance giving rise to the claim. The notice shall be given as soon as practicable, and not later than 30 days after the Contractor became aware, or should have become aware, of the event or circumstance.
     2. If the Contractor fails to give notice of a claim within such period of 30 days, the Time for Completion shall not be extended, the Contractor shall not be entitled to additional payment, and the Procuring Entity shall be discharged from all liability in connection with the claim. Otherwise, the following provisions of this Sub- Clause shall apply.
     3. The Contractor shall also submit any other notices which are required by the Contract, and supporting particulars for the claim, all as relevant to such event or circumstance.
     4. The Contractor shall keep such contemporary records as may be necessary to substantiate any claim, either on the Site or at another location acceptable to the Project Manager. Without admitting the Procuring Entity's liability, the Project Manager may, after receiving any notice under this Sub-Clause, monitor the record- keeping and/or instruct the Contractor to keep further contemporary records. The Contractor shall permit the Project Manager to inspect all these records, and shall (if instructed) submit copies to the Project Manager.
     5. Within 42 days after the Contractor became aware (or should have become aware) of the event or circumstance giving rise to the claim, or within such other period as may be proposed by the Contractor and approved by the Project Manager, the Contractor shall send to the Project Manager a fully detailed claim which includes full supporting particulars of the basis of the claim and of the extension of time and/or additional payment claimed. If the event or circumstance giving rise to the claim has a continuing effect:
        1. this fully detailed claim shall be considered as interim;
        2. the Contractor shall send further interim claims at monthly intervals, giving the accumulated delay and/or amount claimed, and such further particulars as the Project Manager may reasonably require; and
        3. the Contractor shall send a ﬁnal claim within 30 days after the end of the effects resulting from the event or circumstance, or within such other period as may be proposed by the Contractor and approved by the Project Manager.
     6. Within 42 days after receiving a Notice of a claim or any further particulars supporting a previous claim, or within such other period as may be proposed by the Project Manager and approved by the Contractor, the Project Manager shall respond with approval, or with disapproval and detailed comments. He may also request any necessary further particulars, but shall nevertheless give his response on the principles of the claim within the above deﬁned time period.
     7. Within the above deﬁned period of 42 days, the Project Manager shall proceed in accordance with Sub-Clause
     8. [Determinations] to agree or determine (i) the extension (if any) of the Time for Completion (before or after its expiry) in accordance with Sub-Clause 8.4 [Extension of Time for Completion], and/or (ii) the additional payment (if any) to which the Contractor is entitled under the Contract.
     9. Each Payment Certiﬁcate shall include such additional payment for any claim as has been reasonably substantiated as due under the relevant provision of the Contract. Unless and until the particulars supplied are sufﬁcient to substantiate the whole of the claim, the Contractor shall only be entitled to payment for such part of the claim as he has been able to substantiate.
     10. If the Project Manager does not respond within the timeframe deﬁned in this Clause, either Party may consider that the claim is rejected by the Project Manager and any of the Parties may refer to Arbitration in accordance with Sub-Clause 24.4 [Arbitration].
     11. The requirements of this Sub-Clause are in addition to those of any other Sub-Clause which may apply to a claim. If the Contractor fails to comply with this or another Sub-Clause in relation to any claim, any extension of time and/or additional payment shall take account of the extent (if any) to which the failure has prevented or prejudiced proper investigation of the claim, unless the claim is excluded under the second paragraph of this Sub-Clause 24.3.
  2. **Amicable Settlement**
     1. Where a notice of a claim has been given, both Parties shall attempt to settle the dispute amicably before the commencement of arbitration. However, unless both Parties agree otherwise, the Party giving a notice of a claim in accordance with Sub-Clause 24.1 above should move to commence arbitration after the ﬁfty-sixth day from the day on which a notice of a claim was given, even if no attempt at an amicable settlement has been made.
  3. **Matters that may be referred to arbitration**
     1. Notwithstanding anything stated herein the following matters may be referred to arbitration before the practical completion of the Works or abandonment of the Works or termination of the Contract by either party:

1. The appointment of a replacement Project Manager upon the said person ceasing to act.
2. Whether or not the issue of an instruction by the Project Manager is empowered by these Conditions.
3. Whether or not a certiﬁcate has been improperly withheld or is not in accordance with these Conditions.
4. Any dispute arising in respect of war risks or war damage.
5. All other matters shall only be referred to arbitration after the completion or alleged completion of the Works or termination or alleged termination of the Contract, unless the Procuring Entity and the Contractor agree otherwise in writing.
   1. **Arbitration**
      1. Any claim or dispute between the Parties arising out of or in connection with the Contract not settled amicably in accordance with Sub-Clause 24.3 shall be ﬁnally settled by arbitration.
      2. No arbitration proceedings shall be commenced on any claim or dispute where notice of a claim or dispute has not been given by the applying party within ninety days of the occurrence or discovery of the matter or issue giving rise to the dispute.
      3. Notwithstanding the issue of a notice as stated above, the arbitration of such a claim or dispute shall not commence unless an attempt has in the ﬁrst instance been made by the parties to settle such claim or dispute amicably with or without the assistance of third parties. Proof of such attempt shall be required.
      4. The Arbitrator shall, without prejudice to the generality of his powers, have powers to direct such measurements, computations, tests or valuations as may in his opinion be desirable in order to determine the rights of the parties and assess and award any sums which ought to have been the subject of or included in any certiﬁcate.
      5. The Arbitrator shall, without prejudice to the generality of his powers, have powers to open up, review and revise any certiﬁcate, opinion, decision, requirement or notice and to determine all matters in dispute which shall be submitted to him in the same manner as if no such certiﬁcate, opinion, decision requirement or notice had been given.
      6. The arbitrators shall have full power to open up, review and revise any certiﬁcate, determination, instruction, opinion or valuation of the Project Manager, relevant to the dispute. Nothing shall disqualify representatives of the Parties and the Project Manager from being called as a witness and giving evidence before the arbitrators on any matter whatsoever relevant to the dispute.
      7. Neither Party shall be limited in the proceedings before the arbitrators to the evidence, or to the reasons for dissatisfaction given in its Notice of Dissatisfaction.
      8. Arbitration may be commenced prior to or after completion of the Works. The obligations of the Parties, and the Project Manager shall not be altered by reason of any arbitration being conducted during the progress of the Works.
      9. The terms of the remuneration of each or all the members of Arbitration shall be mutually agreed upon by the Parties when agreeing the terms of appointment. Each Party shall be responsible for paying one-half of this remuneration.
   2. **Arbitration with National Contractors**
      1. If the Contract is with national contractors, arbitration proceedings will be conducted in accordance with the Arbitration Laws of Kenya. In case of any claim or dispute, such claim or dispute shall be notiﬁed in writing by either party to the other with a request to submit it to arbitration and to concur in the appointment of an Arbitrator within thirty days of the notice. The dispute shall be referred to the arbitration and ﬁnal decision of a person to be agreed between the parties. Failing agreement to concur in the appointment of an Arbitrator, the Arbitrator shall be appointed, on the request of the applying party, by the Chairman or Vice Chairman of any of the following professional institutions;
         1. Architectural Association of Kenya
         2. Institute of Quantity Surveyors of Kenya
         3. Association of Consulting Engineers of Kenya
         4. Chartered Institute of Arbitrators (Kenya Branch)
         5. Institution of Engineers of Kenya
      2. The institution written to ﬁrst by the aggrieved party shall take precedence over all other institutions.
   3. **Alternative Arbitration Proceedings**
      1. Alternatively, the Parties may refer the matter to the Nairobi Centre for International Arbitration (NCIA) which offers a neutral venue for the conduct of national and international arbitration with commitment to providing institutional support to the arbitral process.
   4. **Failure to Comply with Arbitrator's Decision**
      1. The award of such Arbitrator shall be ﬁnal and binding upon the parties.
      2. In the event that a Party fails to comply with a ﬁnal and binding Arbitrator's decision, then the other Party may, without prejudice to any other rights it may have, refer the matter to a competent court of law.
   5. **Contract operations to continue**
      1. Notwithstanding any reference to arbitration herein,
6. the parties shall continue to perform their respective obligations under the Contract unless they otherwise agree; and
7. the Procuring Entity shall pay the Contractor any monies due the Contractor.

##### **Fraud and Corruption**

* 1. The Government requires compliance with the country's Anti-Corruption laws and its prevailing sanctions policies and procedures as set forth in the Constitution of Kenya and its Statutes.
  2. The Procuring Entity requires the Contractor to disclose any commissions or fees that may have been paid or are to be paid to agents or any other party with respect to the bidding process or execution of the Contract. The information disclosed must include at least the name and address of the agent or other party, the amount and currency, and the purpose of the commission, gratuity or fee.

### B. Time Control

##### **Program**

* 1. Within the time stated in the SCC, after the date of the Letter of Acceptance, the Contractor shall submit to the Project Manager for approval a Program showing the general methods, arrangements, order, and timing for all the activities in the Works. In the case of a lump sum contract, the activities in the Program shall be consistent with those in the Activity Schedule.
  2. An update of the Program shall be a program showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work, including any changes to the sequence of the activities.
  3. The Contractor shall submit to the Project Manager for approval an updated Program at intervals no longer than the period stated in the SCC. If the Contractor does not submit an updated Program within this period, the Project Manager may withhold the amount stated in the SCC from the next payment certiﬁcate and continue to withhold this amount until the next payment after the date on which the overdue Program has been submitted. In the case of a lump sum contract, the Contractor shall provide an updated Activity Schedule within 14 days of being instructed to by the Project Manager.
  4. The Project Manager's approval of the Program shall not alter the Contractor's obligations. The Contractor may revise the Program and submit it to the Project Manager again at any time. A revised Program shall show the effect of Variations and Compensation Events.

##### **Extension of the Intended Completion Date**

* 1. The Project Manager shall extend the Intended Completion Date if a Compensation Event occurs or a Variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date without the Contractor taking steps to accelerate the remaining work, which would cause the Contractor to incur additional cost.
  2. The Project Manager shall decide whether and by how much to extend the Intended Completion Date within 21 days of the Contractor asking the Project Manager for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information. If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the new Intended Completion Date.

##### **Acceleration**

* 1. When the Procuring Entity wants the Contractor to ﬁnish before the Intended Completion Date, the Project Manager shall obtain priced proposals for achieving the necessary acceleration from the Contractor. If the Procuring Entity accepts these proposals, the Intended Completion Date shall be adjusted accordingly and conﬁrmed by both the Procuring Entity and the Contractor.
  2. If the Contractor's priced proposals for an acceleration are accepted by the Procuring Entity, they are incorporated in the Contract Price and treated as a Variation.

##### **Delays Ordered by the Project Manager**

* 1. The Project Manager may instruct the Contractor to delay the start or progress of any activity within the Works.

##### **Management Meetings**

* 1. Either the Project Manager or the Contractor may require the other to attend a management meeting. The business of a management meeting shall be to review the plans for remaining work and to deal with matters raised in accordance with the early warning procedure.
  2. The Project Manager shall record the business of management meetings and provide copies of the record to those attending the meeting and to the Procuring Entity. The responsibility of the parties for actions to be taken shall be decided by the Project Manager either at the management meeting or after the management meeting and stated in writing to all who attended the meeting.

##### **Early Warning**

* 1. The Contractor shall warn the Project Manager at the earliest opportunity of speciﬁc likely future events or circumstances that may adversely affect the quality of the work, increase the Contract Price, or delay the execution of the Works. The Project Manager may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the Contract Price and Completion Date. The estimate shall be provided by the Contractor as soon as reasonably possible.
  2. The Contractor shall cooperate with the Project Manager in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Project Manager.

1. **Quality Control**

##### **Identifying Defects**

* 1. The Project Manager shall check the Contractor's work and notify the Contractor of any Defects that are found. Such checking shall not affect the Contractor's responsibilities. The Project Manager may instruct the Contractor to search for a Defect and to uncover and test any work that the Project Manager considers may have a Defect.

##### **Tests**

* 1. If the Project Manager instructs the Contractor to carry out a test not speciﬁed in the Speciﬁcation to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect, the test shall be a Compensation Event.

##### **Correction of Defects**

* 1. The Project Manager shall give notice to the Contractor of any Defects before the end of the Defects Liability Period, which begins at Completion, and is deﬁned in the SCC. The Defects Liability Period shall be extended for as long as Defects remain to be corrected.
  2. Every time notice of a Defect is given, the Contractor shall correct the notiﬁed Defect within the length of time speciﬁed by the Project Manager's notice.

##### **Uncorrected Defects**

* 1. If the Contractor has not corrected a Defect within the time speciﬁed in the Project Manager's notice, the Project Manager shall assess the cost of having the Defect corrected, and the Contractor shall pay this amount.

**D. Cost Control**

##### **Contract Price7**

* 1. The Bill of Quantities shall contain priced items for the Works to be performed by the Contractor. The Bill of Quantities is used to calculate the Contract Price. The Contractor will be paid for the quantity of the work accomplished at the rate in the Bill of Quantities for each item.

##### **Changes in the Contract Price**8

* 1. If the ﬁnal quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than 25 percent, provided the change exceeds 1 percent of the Initial Contract Price, the Project Manager shall adjust the rate to allow for the change. The Project Manager shall not adjust rates from changes in quantities if thereby the Initial Contract Price is exceeded by more than 15 percent, except with the prior approval of the Procuring Entity.
  2. If requested by the Project Manager, the Contractor shall provide the Project Manager with a detailed cost breakdown of any rate in the Bill of Quantities.

##### **Variations**

* 1. All Variations shall be included in updated Programs9 produced by the Contractor.
  2. The Contractor shall provide the Project Manager with a quotation for carrying out the Variation when requested to do so by the Project Manager. The Project Manager shall assess the quotation, which shall be given within seven (7) days of the request or within any longer period stated by the Project Manager and before the Variation is ordered.
  3. If the Contractor's quotation is unreasonable, the Project Manager may order the Variation and make a change to the Contract Price, which shall be based on the Project Manager's own forecast of the effects of the Variation on the Contractor's costs.
  4. If the Project Manager decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event.

*7In lump sum contracts, replace GCC Sub-Clauses 36.1 as follows:*

*36.1 The Contractor shall provide updated Activity Schedules within 14 days of being instructed to by the Project Manager. The Activity Schedule shall contain the priced activities for the Works to be performed by the Contractor. The Activity Schedule is used to monitor and control the performance of activities on which basis the Contractor will be paid. If payment for materials on site shall be made separately, the Contractor shall show delivery of Materials to the Site separately on the Activity Schedule.*

*8In lump sum contracts, replace entire GCC Clause 37 with new GCC Sub-Clause 37.1, as follows:*

*The Activity Schedule shall be amended by the Contractor to accommodate changes of Program or method of working made at the Contractor's own discretion. Prices in the Activity Schedule shall not be altered when the Contractor makes such changes to the Activity Schedule.*

*9In lump sum contracts, add “and Activity Schedules” after “Programs.” 10In lump sum contracts, delete this paragraph.*

* 1. The Contractor shall not be entitled to additional payment for costs that could have been avoided by giving early warning
  2. If the work in the Variation corresponds to an item description in the Bill of Quantities and if, in the opinion of the Project Manager, the quantity of work above the limit stated in Sub-Clause 39.1 or the timing of its execution do not cause the cost per unit of quantity to change, the rate in the Bill of Quantities shall be used to calculate the value of the Variation. If the cost per unit of quantity changes, or if the nature or timing of the work in the Variation does not correspond with items in the Bill of Quantities, the quotation by the Contractor shall be in the form of new rates for the relevant items of work
  3. Value Engineering: The Contractor may prepare, at its own cost, a value engineering proposal at any time during the performance of the contract. The value engineering proposal shall, at a minimum, include the following;
     1. the proposed change(s), and a description of the difference to the existing contract requirements;
     2. a full cost/beneﬁt analysis of the proposed change(s) including a description and estimate of costs (including life cycle costs) the Procuring Entity may incur in implementing the value engineering proposal; and
     3. a description of any effect(s) of the change on performance/functionality.
  4. The Procuring Entity may accept the value engineering proposal if the proposal demonstrates beneﬁts that:

1. accelerate the contract completion period; or
2. reduce the Contract Price or the life cycle costs to the Procuring Entity; or
3. improve the quality, efﬁciency, safety or sustainability of the Facilities; or
4. yield any other beneﬁts to the Procuring Entity, without compromising the functionality of the Works.
   1. If the value engineering proposal is approved by the Procuring Entity and results in:
      1. a reduction of the Contract Price; the amount to be paid to the Contractor shall be the **percentage speciﬁed in the SCC** of the reduction in the Contract Price; or
      2. an increase in the Contract Price; but results in a reduction in life cycle costs due to any beneﬁt described in
         1. to (d) above, the amount to be paid to the Contractor shall be the full increase in the Contract Price.

##### **Cash Flow Forecasts**

* 1. When the Program11, is updated, the Contractor shall provide the Project Manager with an updated cash ﬂow forecast. The cash ﬂow forecast shall include different currencies, as deﬁned in the Contract, converted as necessary using the Contract exchange rates.

##### **Payment Certiﬁcates**

* 1. The Contractor shall submit to the Project Manager monthly statements of the estimated value of the work executed less the cumulative amount certiﬁed previously.
  2. The Project Manager shall check the Contractor's monthly statement and certify the amount to be paid to the Contractor.
  3. The value of work executed shall be determined by the Project Manager.
  4. The value of work executed shall comprise the value of the quantities of work in the Bill of Quantities that have been completed12.
  5. The value of work executed shall include the valuation of Variations and Compensation Events.
  6. The Project Manager may exclude any item certiﬁed in a previous certiﬁcate or reduce the proportion of any item previously certiﬁed in any certiﬁcate in the light of later information.
  7. Where the contract price is different from the corrected tender price, in order to ensure the contractor is not paid less or more relative to the contract price (which would be the tender price), payment valuation certiﬁcates and variation orders on omissions and additions valued based on rates in the Bill of Quantities or schedule of rates in the Tender, will be adjusted by a plus or minus percentage. The percentage already worked out during tender evaluation is worked out as follows: *(corrected tender price – tender price)/tender price X 100*.

##### **Payments**

* 1. Payments shall be adjusted for deductions for advance payments and retention. The Procuring Entity shall pay the Contractor the amounts certiﬁed by the Project Manager within 30 days of the date of each certiﬁcate. If the Procuring Entity makes a late payment, the Contractor shall be paid interest on the late payment in the next payment. Interest shall be calculated from the date by which the payment should have been made up to the date when the late payment is made at the prevailing rate of interest for commercial borrowing for each of the currencies in which payments are made.
  2. If an amount certiﬁed is increased in a later certiﬁcate or as a result of an award by the Adjudicator or an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certiﬁed in the absence of dispute.
  3. Unless otherwise stated, all payments and deductions shall be paid or charged in the proportions of currencies comprising the Contract Price.
  4. Items of the Works for which no rate or price has been entered in shall not be paid for by the Procuring Entity and shall be deemed covered by other rates and prices in the Contract.

##### **Compensation Events**

* 1. The following shall be Compensation Events:
     1. The Procuring Entity does not give access to a part of the Site by the Site Possession Date pursuant to GCC Sub-Clause 20.1.
     2. The Procuring Entity modiﬁes the Schedule of Other Contractors in a way that affects the work of the Contractor under the Contract.
     3. The Project Manager orders a delay or does not issue Drawings, Speciﬁcations, or instructions required for execution of the Works on time.
     4. The Project Manager instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects.
     5. The Project Manager unreasonably does not approve a subcontract to be let.
     6. Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of the Letter of Acceptance from the information issued to bidders (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site.
     7. The Project Manager gives an instruction for dealing with an unforeseen condition, caused by the Procuring Entity, or additional work required for safety or other reasons.
     8. Other contractors, public authorities, utilities, or the Procuring Entity does not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor.
     9. The effects on the Contractor of any of the Procuring Entity's Risks.
     10. The Project Manager unreasonably delays issuing a Certiﬁcate of Completion.
  2. If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased and/or the Intended Completion Date shall be extended. The Project Manager shall decide whether and by how much the Contract Price shall be increased and whether and by how much the Intended Completion Date shall be extended.
  3. As soon as information demonstrating the effect of each Compensation Event upon the Contractor's forecast cost has been provided by the Contractor, it shall be assessed by the Project Manager, and the Contract Price shall be adjusted accordingly. If the Contractor's forecast is deemed unreasonable, the Project Manager shall adjust the Contract Price based on the Project Manager's own forecast. The Project Manager shall assume that the Contractor shall react competently and promptly to the event.

*11In lump sum contracts, add “or Activity Schedule” after “Program.”*

*12In lump sum contracts, replace this paragraph with the following: “The value of work executed shall comprise the value of completed activities in the Activity Schedule.”*

* 1. The Contractor shall not be entitled to compensation to the extent that the Procuring Entity's interests are adversely affected by the Contractor's not having given early warning or not having cooperated with the Project Manager.

##### **Tax**

* 1. The Project Manager shall adjust the Contract Price if taxes, duties, and other levies are changed between the date 30 days before the submission of bids for the Contract and the date of the last Completion certiﬁcate. The adjustment shall be the change in the amount of tax payable by the Contractor, provided such changes are not already reﬂected in the Contract Price or are a result of GCC Clause 44.

##### **Currency y of Payment**

* 1. All payments under the contract shall be made in Kenya Shillings

##### **Price Adjustment**

* 1. Prices shall be adjusted for ﬂuctuations in the cost of inputs only if **provided for in the SCC.** If so provided, the amounts certiﬁed in each payment certiﬁcate, before deducting for Advance Payment, shall be adjusted by applying the respective price adjustment factor to the payment amounts due in each currency. A separate formula of the type speciﬁed below applies:

### P = A + B Im/Io

where: P is the adjustment factor for the portion of the Contract Price payable.

A and B are coefﬁcients13 **speciﬁed in the SCC,** representing the non-adjustable and adjustable portions, respectively, of the Contract Price payable and Im is the index prevailing at the end of the month being invoiced and IOC is the index prevailing 30 days before Bid opening for inputs payable.

* 1. If the value of the index is changed after it has been used in a calculation, the calculation shall be corrected and an adjustment made in the next payment certiﬁcate. The index value shall be deemed to take account of all changes in cost due to ﬂuctuations in costs.

##### **Retention**

* 1. The Procuring Entity shall retain from each payment due to the Contractor the proportion stated in the **SCC** until Completion of the whole of the Works.
  2. Upon the issue of a Certiﬁcate of Completion of the Works by the Project Manager, in accordance with GCC 53.1, half the total amount retained shall be repaid to the Contractor and half when the Defects Liability Period has passed and the Project Manager has certiﬁed that all Defects notiﬁed by the Project Manager to the Contractor before the end of this period have been corrected. The Contractor may substitute retention money with an “on demand” Bank guarantee.

##### **Liquidated Damages**

* 1. The Contractor shall pay liquidated damages to the Procuring Entity at the rate per day stated in the **SCC** for each day that the Completion Date is later than the Intended Completion Date. The total amount of liquidated damages shall not exceed the amount deﬁned in the SCC. The Procuring Entity may deduct liquidated damages from payments due to the Contractor. Payment of liquidated damages shall not affect the Contractor's liabilities.
  2. If the Intended Completion Date is extended after liquidated damages have been paid, the Project Manager shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment certiﬁcate. The Contractor shall be paid interest on the overpayment, calculated from the date of payment to the date of repayment, at the rates speciﬁed in GCC Sub-Clause 41.1.

##### **Bonus**

* 1. The Contractor shall be paid a Bonus calculated at the rate per calendar day **stated in the SCC** for each day (less any days for which the Contractor is paid for acceleration) that the Completion is earlier than the Intended Completion Date. The Project Manager shall certify that the Works are complete, although they may not be due to be complete.

##### **Advance Payment**

* 1. The Procuring Entity shall make no advance payment to the Contractor.

*c c*

##### **Securities**

* 1. The Performance Security shall be provided to the Procuring Entity no later than the date speciﬁed in the Letter of Acceptance and shall be issued in an amount **speciﬁed in the SCC,** by a bank or surety acceptable to the Procuring Entity, and denominated in the types and proportions of the currencies in which the Contract Price is payable. The Performance Security shall be valid until a date 28 day from the date of issue of the Certiﬁcate of Completion in the case of a Bank Guarantee, and until one year from the date of issue of the Completion Certiﬁcate in the case of a Performance Bond.

##### **Dayworks**

* 1. If applicable, the Dayworks rates in the Contractor's Bid shall be used only when the Project Manager has given written instructions in advance for additional work to be paid for in that way.
  2. All work to be paid for as Dayworks shall be recorded by the Contractor on forms approved by the Project Manager. Each completed form shall be veriﬁed and signed by the Project Manager within two days of the work being done.
  3. The Contractor shall be paid for Dayworks subject to obtaining signed Dayworks forms.

##### **Cost of Repairs**

* 1. Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Correction periods shall be remedied by the Contractor at the Contractor's cost if the loss or damage arises from the Contractor's acts or omissions.

### Finishing the Contract

##### **Completion**

* 1. The Contractor shall request the Project Manager to issue a Certiﬁcate of Completion of the Works, and the Project Manager shall do so upon deciding that the whole of the Works is completed.

##### **Taking Over**

* 1. The Procuring Entity shall take over the Site and the Works within seven days of the Project Manager's issuing a certiﬁcate of Completion.

##### **Final Account**

* 1. The Contractor shall supply the Project Manager with a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. The Project Manager shall issue a Defects Liability Certiﬁcate and certify any ﬁnal payment that is due to the Contractor within 56 days of receiving the Contractor's account if it is correct and complete. If it is not, the Project Manager shall issue within 56 days a schedule that states the scope of the corrections or additions that are necessary. If the Final Account is still unsatisfactory after it has been resubmitted, the Project Manager shall decide on the amount payable to the Contractor and issue a payment certiﬁcate.

*13The sum of the two coefﬁcients A and B should be 1 (one) in the formula for each currency. Normally, both coefﬁcients shall be the same in the formulae for all currencies, since coefﬁcient A, for the non-adjustable portion of the payments, is a very approximate ﬁgure (usually 0.15) to take account of ﬁxed cost elements or other non-adjustable components. The sum of the adjustments for each currency are added to the Contract Price.*

##### **Operating and Maintenance Manuals**

* 1. If “as built” Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the SCC.
  2. If the Contractor does not supply the Drawings and/or manuals by the dates stated in the SCC pursuant to GCC Sub-Clause 56.1, or they do not receive the Project Manager's approval, the Project Manager shall withhold the amount **stated in the SCC** from payments due to the Contractor.

##### **Termination**

* 1. The Procuring Entity or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract.
  2. Fundamental breaches of Contract shall include, but shall not be limited to, the following:
     + 1. the Contractor stops work for 30 days when no stoppage of work is shown on the current Program and the stoppage has not been authorized by the Project Manager;
       2. the Project Manager instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within 30 days;
       3. the Procuring Entity or the Contractor is made bankrupt or goes into liquidation other than for a reconstruction or amalgamation;
       4. a payment certiﬁed by the Project Manager is not paid by the Procuring Entity to the Contractor within 84 days of the date of the Project Manager's certiﬁcate;
       5. the Project Manager gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Project Manager;
       6. the Contractor does not maintain a Security, which is required;
       7. the Contractor has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damages can be paid, as **deﬁned in the SCC**; or
       8. if the Contractor, in the judgment of the Procuring Entity has engaged in Fraud and Corruption, as deﬁned in paragraph 2.2 a of the Appendix A to the GCC, in competing for or in executing the Contract, then the Procuring Entity may, after giving fourteen (14) days written notice to the Contractor, terminate the Contract and expel him from the Site.
  3. Notwithstanding the above, the Procuring Entity may terminate the Contract for convenience.
  4. If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as reasonably possible.
  5. When either party to the Contract gives notice of a breach of Contract to the Project Manager for a cause other than those listed under GCC Sub-Clause 56.2 above, the Project Manager shall decide whether the breach is fundamental or not.

##### **Payment upon Termination**

* 1. If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Project Manager shall issue a certiﬁcate for the value of the work done and Materials ordered less advance payments received up to the date of the issue of the certiﬁcate and less the percentage to apply to the value of the work not completed, as speciﬁed in the SCC. Additional Liquidated Damages shall not apply. If the total amount due to the Procuring Entity exceeds any payment due to the Contractor, the difference shall be a debt payable to the Procuring Entity.
  2. If the Contract is terminated for the Procuring Entity's convenience or because of a fundamental breach of Contract by the Procuring Entity, the Project Manager shall issue a certiﬁcate for the value of the work done, Materials ordered, the reasonable cost of removal of Equipment, repatriation of the Contractor's personnel employed solely on the Works, and the Contractor's costs of protecting and securing the Works, and less advance payments received up to the date of the certiﬁcate.

##### **Property**

* 1. All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Procuring Entity if the Contract is terminated because of the Contractor's default.

##### **Release from Performance**

* 1. If the Contract is frustrated by the outbreak of war or by any other event entirely outside the control of either the Procuring Entity or the Contractor, the Project Manager shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certiﬁcate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which a commitment was made.

## SECTION IX - SPECIAL CONDITIONS OF CONTRACT

*Except where otherwise speciﬁed, all* Special *Conditions of Contract should be ﬁlled in by the Procuring Entity prior to issuance of the bidding document. Schedules and reports to be provided by the Procuring Entity should be annexed.*

| **Number of GC Clause** | **Amendments of, and Supplements to, Clauses in the General Conditions of Contract** |
| --- | --- |
| **A. General** | |
| **GCC 1.1 (q)** | The Procuring Entity is *Isiolo Water and Sewerage Company Ltd of P.O.Box 491 Isiolo authorized representative Abdullahi Sora Managing Director*. |
| **GCC 1.1 (u)** | The Intended Completion Date for the whole of the Works shall be 1st May 2026 |
| **GCC 1.1 (x)** | The Project Manager is *Abdullahi Sora , and name of authorized representative Joseph Waciuri* |
| **GCC 1.1 (z)** | The Site is located at *Isiolo Town* |
| **GCC 1.1 (cc)** | The Start Date shall be April 2025 |
| **GCC 1.1 (gg)** | The Works consist of *Drilling and equipping of 5 No boreholes* |
| **GCC 2.2** | Sectional Completions are: *[insert nature and dates, if appropriate]* |
| **GCC 5.1** | The Project manager *may* delegate any of his duties and responsibilities. |
| **GCC 8.1** | Schedule of other contractors: *[insert Schedule of Other Contractors, if appropriate]* |
| **GCC 9.1** | **Key Personnel**  GCC 9.1 is replaced with the following:   * 1. Key Personnel are the Contractor’s personnel named in this GCC 9.1 of the Special Conditions of Contract. The Contractor shall employ the Key Personnel and use the equipment identified in its Bid, to carry out the Works or other personnel and equipment approved by the Project Manager. The Project Manager shall approve any proposed replacement of Key Personnel and equipment only if their relevant qualifications or characteristics are substantially equal to or better than those proposed in the Bid.   [insert the name/s of each Key Personnel agreed by the Procuring Entity prior to Contract signature.] |
| **GCC 13.1** | The minimum insurance amounts and deductibles shall be:  (a) for loss or damage to the Works, Plant and Materials: *ksh 100,000*  (b) For loss or damage to Equipment: *Ksh 100,000*  (c) for loss or damage to property (except the Works, Plant, Materials, and Equipment) in connection with Contract *Ksh 100,000*  (d) for personal injury or death:   * + - 1. of the Contractor’s employees: *Ksh 100,000*       2. of other people: *Ksh 100,000* |
| **GCC 14.1** | Site Data are: *Isiolo Town* |
| **GCC 20.1** | The Site Possession Date(s) shall be: April *2025* |
| **GCC 23.1 &**  **GCC 23.2** | Appointing Authority for the Adjudicator: ISIOLO WATER AND SEWERAGE CO LTD |
| Hourly rate and types of reimbursable expenses to be paid to the Adjudicator: *[insert hourly fees and* *reimbursable expenses]*. |
| **B. Time Control** | |
| **GCC 26.1** | The Contractor shall submit for approval a Program for the Works within *14* days from the date of the Letter of Acceptance. |
| **GCC 26.3** | The period between Program updates is *60* days.  The amount to be withheld for late submission of an updated Program is Ksh 20,000. |
| **C. Quality Control** | |
| **GCC 34.1** | The Defects Liability Period is: *180* days. |
| **D. Cost Control** | |
| **GCC 38.9** | If the value engineering proposal is approved by the Procuring Entity the amount to be paid to the Contractor shall be \_\_\_% *(insert appropriate percentage. The percentage is normally up to 50%)* of the reduction in the Contract Price. |
| **GCC 44.1** | The currency of the Procuring Entity’s Country is: *Kenya Shillings* |
| **GCC 45.1** | The Contract *is not* subject to price adjustment in accordance with GCC Clause 45, and the following information regarding coefficients *does not* apply.  *[Price adjustment is mandatory for contracts which provide for time of completion exceeding 18 months]*  The coefficients for adjustment of prices are:  (a) *[insert percentage]* percent nonadjustable element (coefficient A).  (ib) *[insert percentage]* percent adjustable element (coefficient B).  (c) The Index I for shall be *[insert index]*. |
| **GCC 46.1** | The proportion of payments retained is: *10 percent* |
| **GCC 47.1** | The liquidated damages for the whole of the Works are 0*.05 percentof the final Contract Price]* per day. The maximum amount of liquidated damages for the whole of the Works is *5percent]* of the final Contract Price. |
| **GCC 48.1** | The Bonus for the whole of the Works is *0 percentage of final Contract Price* per day. The maximum amount of Bonus for the whole of the Works is *0 percentage* of the final Contract Price. |
| **GCC 49.1** | The Advance Payments shall be None |
| **GCC 50.1** | The Performance Security amount is10 percent of contract price Procuring Entity*]*  (a) Performance Security – Bank Guarantee: in the amount(s) of *10* percent of the Accepted Contract Amount and in the same currency(ies) of the Accepted Contract Amount.  (b) Performance Security – Performance Bond: in the amount(s) of 10percent of the Accepted Contract Amount and in the same currency(ies) of the Accepted Contract Amount. |
| **E. Finishing the Contract** | |
| **GCC 56.1** | The date by which operating and maintenance manuals are required is *10 days After completion*  The date by which “as built” drawings are required is *10 days after completion* |
| **GCC 56.2** | The amount to be withheld for failing to produce “as built” drawings and/or operating and maintenance manuals by the date required in GCC 58.1 is ksh 100,000 |
| **GCC 57.2 (g)** | The maximum number of days is: *30; consistent with Clause 47.1 on liquidated damages].* |
| **GCC 58.1** | The percentage to apply to the value of the work not completed, representing the Procuring Entity’s additional cost for completing the Works, is *20 percentage* |

### FORM No 1: NOTIFICATION OF INTENTION TO AWARD

This Notiﬁcation of Intention to Award shall be sent to each Tenderer that submitted a Tender. Send this Notiﬁcation to the Tenderer's Authorized Representative named in the Tender Information Form on the format below.

----------------------------------------------------------------------------------------------------------------

### FORMAT

1. For the attention of Tenderer's Authorized Representative
   1. Name: *[insert Authorized Representative's name]*
   2. Address: *[insert Authorized Representative's Address]*
   3. Telephone: *[insert Authorized Representative's telephone/fax numbers]*
   4. Email Address: *[insert Authorized Representative's email address]*

*[IMPORTANT: insert the date that this Notiﬁcation is transmitted to Tenderers. The Notiﬁcation must be sent to all Tenderers simultaneously. This means on the same date and as close to the same time as possible.]*

1. Date of transmission: [*email*] on [*date*] (local time)

This Notiﬁcation is sent by (*Name and designation*)

1. Notiﬁcation of Intention to Award
   1. Procuring Entity: *[insert the name of the Procuring Entity]*
   2. Project: *[insert name of project]*
   3. Contract title: *[insert the name of the contract]*
   4. Country: *[insert country where ITT is issued]*
   5. ITT No: *[insert ITT reference number from Procurement Plan]*

This Notiﬁcation of Intention to Award (Notiﬁcation) notiﬁes you of our decision to award the above contract. The transmission of this Notiﬁcation begins the Standstill Period. During the Standstill Period, you may:

1. Request a debrieﬁng in relation to the evaluation of your tender

Submit a Procurement-related Complaint in relation to the decision to award the contract.

1. The successful tenderer
   1. Name of successful Tender
   2. Address of the successful Tender
   3. Contract price of the successful Tender Kenya Shillings (in words )
2. Other Tenderers

Names of all Tenderers that submitted a Tender. If the Tender's price was evaluated include the evaluated price as well as the Tender price as read out. For Tenders not evaluated, give one main reason the Tender was unsuccessful.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SNo** | **Name of Tender** | **Tender Price as read out** | **Tender’s evaluated price (Note a)** | **One Reason Why not Evaluated** |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
|  |  |  |  |  |

*(Note a) State NE if not evaluated*

1. How to request a debrieﬁng
2. DEADLINE: The deadline to request a debrieﬁng expires at midnight on [*insert date*] (*local time*).
3. You may request a debrieﬁng in relation to the results of the evaluation of your Tender. If you decide to request a debrieﬁng your written request must be made within three (5) Business Days of receipt of this Notiﬁcation of Intention to Award.
4. Provide the contract name, reference number, name of the Tenderer, contact details; and address the request for debrieﬁng as follows:
   1. Attention: [*insert full name of person, if applicable*]
   2. Title/position: [*insert title/position*]
5. Agency: [*insert name of Procuring Entity*]
6. Email address: [*insert email address*]
7. If your request for a debrieﬁng is received within the 3 Days deadline, we will provide the debrieﬁng within ﬁve (3) Business Days of receipt of your request. If we are unable to provide the debrieﬁng within this period, the Standstill Period shall be extended by ﬁve (3) Days after the date that the debrieﬁng is provided. If this happens, we will notify you and conﬁrm the date that the extended Standstill Period will end.
8. The debrieﬁng may be in writing, by phone, video conference call or in person. We shall promptly advise you in writing how the debrieﬁng will take place and conﬁrm the date and time.
9. If the deadline to request a debrieﬁng has expired, you may still request a debrieﬁng. In this case, we will provide the debrieﬁng as soon as practicable, and normally no later than ﬁfteen (15) Days from the date of publication of the Contract Award Notice.

### How to make a complaint

1. Period: Procurement-related Complaint challenging the decision to award shall be submitted by midnight, [*insert date*] (local time).
2. Provide the contract name, reference number, name of the Tenderer, contact details; and address the Procurement-related Complaint as follows:
   1. Attention: [*insert full name of person, if applicable*]
   2. Title/position: [*insert title/position*]
   3. Agency: [*insert name of Procuring Entity*]
   4. Email address: [*insert email address*]
3. At this point in the procurement process, you may submit a Procurement-related Complaint challenging the decision to award the contract. You do not need to have requested, or received, a debrieﬁng before making this complaint. Your complaint must be submitted within the Standstill Period and received by us before the Standstill Period ends.
4. Further information: For more information refer to the Public Procurement and Disposals Act 2015 and its Regulations available from the Website [info@ppra.go.ke](mailto:info@ppra.go.ke) or [complaints@ppra.go.ke](mailto:complaints@ppra.go.ke).

You should read these documents before preparing and submitting your complaint.

1. There are four essential requirements:
   1. You must be an 'interested party'. In this case, that means a Tenderer who submitted a Tender in this tendering process, and is the recipient of a Notiﬁcation of Intention to Award.
   2. The complaint can only challenge the decision to award the contract.
   3. You must submit the complaint within the period stated above.
   4. You must include, in your complaint, all of the information required to support your complaint.
2. Standstill Period
   1. DEADLINE: The Standstill Period is due to end at midnight on [*insert date*] (local time).
   2. The Standstill Period lasts ten (14) Days after the date of transmission of this Notiﬁcation of Intention to Award.
   3. The Standstill Period may be extended as stated in paragraph Section 5 (d) above.

If you have any questions regarding this Notiﬁcation please do not hesitate to contact us. On behalf of the Procuring Entity:

### Signature: Name: Title/position: Telephone: Email:

#### FORM NO. 2 - REQUEST FOR REVIEW

**FORM FOR REVIEW(r.203(1))**

**PUBLIC PROCUREMENT ADMINISTRATIVE REVIEW BOARD**

**APPLICATION NO…………….OF……….….20……...**

**BETWEEN**

**…………………………...……………………………….APPLICANT**

**AND**

**…………………………………RESPONDENT (Procuring Entity)**

Request for review of the decision of the…………… (Name of the Procuring Entity of ……………dated the…day of ………….20……….in the matter of Tender No………..…of …………..20….. for .........(Tender description).

**REQUEST FOR REVIEW**

I/We……………………………,the above named Applicant(s), of address: Physical address…………….P. O. Box No…………. Tel. No……..Email ……………, hereby request the Public Procurement Administrative Review Board to review the whole/part of the above mentioned decision on the following grounds , namely:

1.

2.

By this memorandum, the Applicant requests the Board for an order/orders that:

1.

2.

SIGNED ……………….(Applicant) Dated on…………….day of ……………/…20……

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

FOR OFFICIAL USE ONLY Lodged with the Secretary Public Procurement Administrative Review Board on…………day of ………....20….………

**SIGNED**

**Board Secretary**

**FORM NO 3: LETTER OF AWARD**

*[letterhead paper of the Procuring Entity] [date]*

To: *[name and address of the Contractor]*

This is to notify you that your Tender dated *[date]* for execution of the *[name of the Contract and identiﬁcation number, as given in the Contract Data]* for the Accepted Contract Amount *[amount in numbers and words] [name of currency]*, as corrected and modiﬁed in accordance with the Instructions to Tenderers, is hereby accepted by ……………… (*name of Procuring Entity)*.

You are requested to furnish the Performance Security within 30 days in accordance with the Conditions of Contract, using, for that purpose, one of the Performance Security Forms included in Section VIII, Contract Forms, of the Tender Document.

Authorized Signature:.................................................................................................................

Name and Title of Signatory:........................................................................................................

Name of Procuring Entity.............................................................................................................

Attachment: *Contract Agreement*................................................................................................

## FORM NO 4: CONTRACT AGREEMENT

THIS AGREEMENT made the day of , 20 , between

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_of \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ (hereinafter “the Procuring

Entity”), of the one part, and of (hereinafter “the Contractor”), of the other part:

WHEREAS the Procuring Entity desires that the Works known as should be executed by the Contractor, and has accepted a Tender by the Contractor for the execution and completion of these Works and the remedying of any defects therein,

The Procuring Entity and the Contractor agree as follows:

1. In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the Contract documents referred to.
2. The following documents shall be deemed to form and be read and construed as part of this Agreement. This Agreement shall prevail over all other Contract documents.
   1. the Letter of Acceptance
   2. the Letter of Tender
   3. the addenda Nos (if any)
   4. the Special Conditions of Contract
   5. the General Conditions of Contract;
   6. the Speciﬁcations
   7. the Drawings*;* and
   8. the completed Schedules and any other documents forming part of the contract.
3. In consideration of the payments to be made by the Procuring Entity to the Contractor as speciﬁed in this Agreement, the Contractor hereby covenants with the Procuring Entity to execute the Works and to remedy defects therein in conformity in all respects with the provisions of the Contract.
4. The Procuring Entity hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying of defects therein, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

IN WITNESS whereof the parties hereto have caused this Agreement to be executed in accordance with the Laws of Kenya on the day, month and year speciﬁed above.

Signed and sealed by (for the Procuring Entity)

Signed and sealed by (for the Contractor).

## FORM NO. 5 - PERFORMANCE SECURITY

### [Option 1 - Unconditional Demand Bank Guarantee]

*[Guarantor letterhead]*

**Beneﬁciary:** *[insert name and Address of* Procuring Entity*]* **Date:** *[Insert date of issue]*

**Guarantor: [***Insert name and address of place of issue, unless indicated in the letterhead]*

1. We have been informed that (hereinafter called "the Contractor") has entered into Contract No. dated with (*name of Procuring Entity*) (the Procuring Entity as the Beneﬁciary), for the execution of

(hereinafter called "the Contract").

1. Furthermore, we understand that, according to the conditions of the Contract, a performance guarantee is required.
2. At the request of the Contractor, we as Guarantor, hereby irrevocably undertake to pay the Beneﬁciary any sum or sums not exceeding in total an amount of (*in words* ),1 such sum being payable in the types and proportions of currencies in which the Contract Price is payable, upon receipt by us of the Beneﬁciary's complying demand supported by the Beneﬁciary's statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating that the Applicant is in breach of its obligation(s) under the Contract, without the Beneﬁciary needing to prove or to show grounds for your demand or the sum speciﬁed therein.
3. This guarantee shall expire, no later than the …. Day of …………, 2...…2, and any demand for payment under it must be received by us at the ofﬁce indicated above on or before that date.
4. The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed *[six months] [one year],* in response to the Beneﬁciary's written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”

*[Name of Authorized Ofﬁcial, signature(s) and seals/stamps*].

***Note:*** *All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the ﬁnal product.*

*1The Guarantor shall insert an amount representing the percentage of the Accepted Contract Amount speciﬁed in the Letter of Acceptance, less provisional sums, if any, and denominated either in the currency of the Contract or a freely convertible currency acceptable to the Beneﬁciary.*

*2Insert the date twenty-eight days after the expected completion date as described in GC Clause 11.9. The Procuring Entity should note that in the event of an extension of this date for completion of the Contract, the Procuring Entity would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee.*

## FORM No. 6 - PERFORMANCE SECURITY

### [Option 2– Performance Bond]

*[Note: Procuring Entities are advised to use Performance Security – Unconditional Demand Bank Guarantee instead of Performance Bond due to difﬁculties involved in calling Bond holder to action]*

*[Guarantor letterhead or SWIFT identiﬁer code]*

**Beneﬁciary:** *[insert name and Address of* Procuring Entity*]* **Date:** *[Insert date of issue]***.**

### PERFORMANCE BOND No.:

**Guarantor: [***Insert name and address of place of issue, unless indicated in the letterhead]*

1. By this Bond as Principal (hereinafter called “the Contractor”) and\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_] as Surety (hereinafter called “the Surety”), are held and ﬁrmly bound unto ] as Obligee (hereinafter called “the Procuring Entity”) in the amount of for the payment of which sum well and truly to be made in the types and proportions of currencies in which the Contract Price is payable, the Contractor and the Surety bind themselves, their heirs, executors, administrators, successors and assigns, jointly and severally, ﬁrmly by these presents.
2. WHEREAS the Contractor has entered into a written Agreement with the Procuring Entity dated the

day of , 20 , for in accordance with the documents, plans, speciﬁcations, and amendments thereto, which to the extent herein provided for, are by reference made part hereof and are hereinafter referred to as the Contract.

1. NOW, THEREFORE, the Condition of this Obligation is such that, if the Contractor shall promptly and faithfully perform the said Contract (including any amendments thereto), then this obligation shall be null and void; otherwise, it shall remain in full force and effect. Whenever the Contractor shall be, and declared by the Procuring Entity to be, in default under the Contract, the Procuring Entity having performed the Procuring Entity's obligations thereunder, the Surety may promptly remedy the default, or shall promptly:
   1. complete the Contract in accordance with its terms and conditions; or
   2. obtain a tender or tenders from qualiﬁed tenderers for submission to the Procuring Entity for completing the Contract in accordance with its terms and conditions, and upon determination by the Procuring Entity and the Surety of the lowest responsive Tenderers, arrange for a Contract between such Tenderer, and Procuring Entity and make available as work progresses (even though there should be a default or a succession of defaults under the Contract or Contracts of completion arranged under this paragraph) sufﬁcient funds to pay the cost of completion less the Balance of the Contract Price; but not exceeding, including other costs and damages for which the Surety may be liable hereunder, the amount set forth in the ﬁrst paragraph hereof. The term “Balance of the Contract Price,” as used in this paragraph, shall mean the total amount payable by Procuring Entity to Contractor under the Contract, less the amount properly paid by Procuring Entity to Contractor; or
   3. pay the Procuring Entity the amount required by Procuring Entity to complete the Contract in accordance with its terms and conditions up to a total not exceeding the amount of this Bond.
2. The Surety shall not be liable for a greater sum than the speciﬁed penalty of this Bond.
3. Any suit under this Bond must be instituted before the expiration of one year from the date of the issuing of the Taking-Over Certiﬁcate. No right of action shall accrue on this Bond to or for the use of any person or corporation other than the Procuring Entity named herein or the heirs, executors, administrators, successors, and assigns of the Procuring Entity.
4. In testimony whereof, the Contractor has hereunto set his hand and afﬁxed his seal, and the Surety has caused these presents to be sealed with his corporate seal duly attested by the signature of his legal representative, this day of 20 .

SIGNED ON on behalf of By in the capacity of In the presence of

SIGNED ON on behalf of By in the capacity of In the presence of

### FORM NO. 7 - ADVANCE PAYMENT SECURITY

**[Demand Bank Guarantee]**

*[Guarantor letterhead]*

**Beneﬁciary:** *[Insert name and Address of* Procuring Entity*]*

**Date:** *[Insert date of issue]*

**ADVANCE PAYMENT GUARANTEE No.:** *[Insert guarantee reference number]* **Guarantor: [***Insert name and address of place of issue, unless indicated in the letterhead]*

1. We have been informed that (hereinafter called “the Contractor”) has entered into Contract No. *dated* with the Beneﬁciary, for the execution of (hereinafter called "the Contract").
2. Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum

(*in words*) is to be made against an advance payment guarantee.

1. At the request of the Contractor, we as Guarantor, hereby irrevocably undertake to pay the Beneﬁciary any sum or sums not exceeding in total an amount of (*in words* )*1* upon receipt by us of the Beneﬁciary's complying demand supported by the Beneﬁciary's statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating either that the Applicant:
   1. has used the advance payment for purposes other than the costs of mobilization in respect of the Works; or
   2. has failed to repay the advance payment in accordance with the Contract conditions, specifying the amount which the Applicant has failed to repay.
2. A demand under this guarantee may be presented as from the presentation to the Guarantor of a certiﬁcate from the Beneﬁciary's bank stating that the advance payment referred to above has been credited to the Contractor on its account number at .
3. The maximum amount of this guarantee shall be progressively reduced by the amount of the advance payment repaid by the Contractor as speciﬁed in copies of interim statements or payment certiﬁcates which shall be presented to us. This guarantee shall expire, at the latest, upon our receipt of a copy of the interim payment certiﬁcate indicating that ninety (90) percent of the Accepted Contract Amount, less provisional sums, has been certiﬁed for payment, or on the day of , 2 ,2 whichever is earlier. Consequently, any demand for payment under this guarantee must be received by us at this ofﬁce on or before that date.
4. The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed *[six months][one year],* in response to the Beneﬁciary's written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.

*[Name of Authorized Ofﬁcial, signature(s) and seals/stamps*]

#### Note: All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the ﬁnal product.

1*The Guarantor shall insert an amount representing the amount of the advance payment and denominated either in the currency of the advance payment as speciﬁed*

*in the Contract.*

2*Insert the expected expiration date of the Time for Completion. The Procuring Entity should note that in the event of an extension of the time for completion of the Contract, the Procuring Entity would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee.*

## FORM NO. 8 - RETENTION MONEY SECURITY

### [Demand Bank Guarantee]

*[Guarantor letterhead]*

**Beneﬁciary:** *[Insert name and Address of* Procuring Entity*]*

**Date:** *[Insert date of issue]*

**Advance payment guarantee no.** *[Insert guarantee reference number]*

**Guarantor: [***Insert name and address of place of issue, unless indicated in the letterhead]*

1. We have been informed that *[insert name of Contractor, which in the case of a joint venture shall be the name of the joint venture]* (hereinafter called "the Contractor") has entered into Contract No.

*[insert reference number of the contract]* dated with the Beneﬁciary, for the execution of *[insert name of contract and brief description of* Works*]* (hereinafter called "the Contract").

1. Furthermore, we understand that, according to the conditions of the Contract, the Beneﬁciary retains moneys up to the limit set forth in the Contract (“the Retention Money”), and that when the Taking-Over Certiﬁcate has been issued under the Contract and the ﬁrst half of the Retention Money has been certiﬁed for payment, and payment of *[*insert the second half of the Retention Money] is to be made against a Retention Money guarantee.
2. At the request of the Contractor, we, as Guarantor, hereby irrevocably undertake to pay the Beneﬁciary any sum or sums not exceeding in total an amount of *[insert amount in ﬁgures]* (*[insert amount in words ])1* upon receipt by us of the Beneﬁciary's complying demand supported by the Beneﬁciary's statement, whether in the demand itself or in a separate signed document accompanying or identifying the demand, stating that the Contractor is in breach of its obligation(s) under the Contract, without your needing to prove or show grounds for your demand or the sum speciﬁed therein.
3. A demand under this guarantee may be presented as from the presentation to the Guarantor of a certiﬁcate from the Beneﬁciary's bank stating that the second half of the Retention Money as referred to above has been credited to the Contractor on its account number at *[insert name and address of Applicant's bank]*.

5. This guarantee shall expire no later than the …........................... Day of ….........................….…, 2.................…2, and any demand for payment under it must be received by us at the ofﬁce indicated above on or before that date.

6. The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed *[six months] [one year],* in response to the Beneﬁciary's written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.

*[Name of Authorized Ofﬁcial, signature(s) and seals/stamps*]

#### Note: All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the ﬁnal product.

*1The Guarantor shall insert an amount representing the amount of the second half of the Retention Money.*

*2Insert a date that is twenty-eight days after the expiry of retention period after the actual completion date of the contract. The Procuring Entity should note that in the event of an extension of this date for completion of the Contract, the Procuring Entity would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee.*

## FORM NO. 9 BENEFICIAL OWNERSHIP DISCLOSURE FORM

## (Amended and issued pursuant to PPRA CIRCULAR No. 02/2022)

***INSTRUCTIONS TO TENDERERS: DELETE THIS BOX ONCE YOU HAVE COMPLETED THE FORM***

*This Beneﬁcial Ownership Disclosure Form (“Form”) is to be completed by the successful tenderer pursuant to Regulation 13 (2A) and 13 (6) of the Companies (Beneficial Ownership Information) Regulations, 2020. In case of joint venture, the tenderer must submit a separate Form for each member. The beneﬁcial ownership information to be submitted in this Form shall be current as of the date of its submission.*

*For the purposes of this Form, a Beneﬁcial Owner of a Tenderer is any natural person who ultimately owns or controls the legal person (tenderer) or arrangements or a natural person on whose behalf a transaction is conducted, and includes those persons who exercise ultimate effective control over a legal person (Tenderer) or arrangement.*

Tender Reference No.: [*insert identiﬁcation no*] Name of the Tender Title/Description: *[insert name of the assignment]* to: *[insert complete name of Procuring Entity]*

In response to the requirement in your notiﬁcation of award dated *[insert date of notiﬁcation of award]* to furnish additional information on beneﬁcial ownership: *[select one option as applicable and delete the options that are not applicable]*

1. We here by provide the following beneﬁcial ownership information.

###### Details of beneﬁcial ownership

|  | **Details of all Beneficial Owners** | | **% of shares a person holds in the company Directly or indirectly** | **% of voting rights a person holds in the company** | **Whether a person directly or indirectly holds a right to appoint or remove a member of the board of directors of the company or an equivalent governing body of the Tenderer** (Yes / No) | **Whether a person directly or indirectly exercises significant influence or control over the Company (tenderer) (Yes / No)** |
| --- | --- | --- | --- | --- | --- | --- |
| **1.** | Full Name |  | Directly----------- % of shares  Indirectly---------- % of shares | Directly…………….% of voting rights  Indirectly----------% of voting rights | 1. Having the right to appoint a majority of the board of the directors or an equivalent governing body of the Tenderer: Yes -----No---- 2. Is this right held directly or indirectly?:   Direct…………………  Indirect………………... | 1. Exercises significant influence or control over the Company body of the Company (tenderer**)**   Yes -----No----   1. Is this influence or control exercised directly or indirectly?   Direct…………..  Indirect………… |
| National identity card number or Passport number |  |
| Personal Identification Number (where applicable) |  |
| Nationality |  |
| Date of birth *[dd/mm/yyyy]* |  |
| Postal address |  |
| Residential address |  |
| Telephone number |  |
| Email address |  |
| Occupation or profession |  |
|  | | | | | | |
| **2.** | Full Name |  | Directly----------- % of shares  Indirectly---------- % of shares | Directly…………….% of voting rights  Indirectly----------% of voting rights | 1. Having the right to appoint a majority of the board of the directors or an equivalent governing body of the Tenderer: Yes -----No---- 2. Is this right held directly or indirectly?:   Direct…………………  Indirect………………... | 1. Exercises significant influence or control over the Company body of the Company (tenderer**)**   Yes -----No----   1. Is this influence or control exercised directly or indirectly?   Direct…………..  Indirect………… |
| National identity card number or Passport number |  |
| Personal Identification Number (where applicable) |  |
| Nationality(ies) |  |
| Date of birth *[dd/mm/yyyy]* |  |
| Postal address |  |
| Residential address |  |
| Telephone number |  |
| Email address |  |
| Occupation or profession |  |
|  | | | | | | |
| **3.**  **e.t.c** |  |  |  |  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

1. Am fully aware that beneficial ownership information above shall be reported to the Public Procurement Regulatory Authority together with other details in relation to contract awards and shall be maintained in the Government Portal, published and made publicly available pursuant to Regulation 13(5) of the Companies (Beneficial Ownership Information) Regulations, 2020.(Notwithstanding this paragraph Personally Identifiable Information in line with the Data Protection Act shall not be published or made public). *Note that Personally Identifiable Information (PII) is defined as any information that can be used to distinguish one person from another and can be used to deanonymize previously anonymous data. This information includes National identity card number or Passport number, Personal Identification Number, Date of birth, Residential address, email address and Telephone number.*
2. In determining who meets the threshold of who a beneficial owner is, the Tenderer must consider a natural person who in relation to the company:
3. holds at least ten percent of the issued shares in the company either directly or indirectly;
4. exercises at least ten percent of the voting rights in the company either directly or indirectly;
5. holds a right, directly or indirectly, to appoint or remove a director of the company; or
6. exercises significant influence or control, directly or indirectly, over the company.
7. What is stated to herein above is true to the best of my knowledge, information and belief.

*Name of the Tenderer: .......................\*[insert complete name of the Tenderer]*

*Name of the person duly authorized to sign the Tender on behalf of the Tenderer: \*\* [insert complete name of person duly authorized to sign the Tender]*

*Designation of the person signing the Tender: ....................... [insert complete title of the person signing the Tender]*

*Signature of the person named above: ....................... [insert signature of person whose name and capacity are shown above]*

*Date this ....................... [insert date of signing] day of....................... [Insert month], [insert year]*

Bidder Ofﬁcial Stamp

**Public Procurement Regulatory Authority (PPRA)**

KISM Towers, 6th Floor, Ngong Rd

P.O Box 58535- 00200, Nairobi Kenya

Telephone: +254 020 3244000, 2213106/7

1. If the most recent set of financial statements is for a period earlier than 12 months from the date of Tender, the reason for this should be justified. [↑](#footnote-ref-1)
2. If applicable [↑](#footnote-ref-2)